**TENDERS / CONTRACTS UNDER INTEGRITY PACT**

As on 31.10.2022

Division: - Electrical Division

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr. No. | Name of work and location | Estimated cost (Rs.) in lakhs | Tendered Cost (Rs.) in lakhs | % Above/ Below Schedule of Rates | Agreement No. / Work Order No. | Agency | Date of commence-ment of work | Time of completion | Name & Address of the Engineer in Charge | Remarks |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 1. | Supply, Installation & Commissioning of 6 ± 5% MW Wind Power Project in Gujarat on LSTK Basis with Comprehensive O&M | 8181.98 | 6359.61 | 18.91Below | EL/WK/2472/480, 481, 482 & 483 dated 08/07/2016(04 Nos. of work orders) | M/s. Inox Wind Limited, Noida. | 08/07/2016 | Project Comm’ned on 29.03.2017 CAMC work commenced on 27.05.2017 Scheduled date of Completion is 26.05.2037 | Shri D.K.Hazra, XEN(E) | Comprehensive A.M.C. work in progress. |
| 2. | Supply, Installation & Commissioning of 14 ± 5% MW Wind Power Project in Gujarat on LSTK Basis with Comprehensive O&M | 15570.46 | 14446.389685.90 towards capital cost & 4760.48 towards O&M Charges. | 7.22 Below | EL/WK/2491/1816, 1817, 1818 & 1819 dated 19/04/2018(04 Nos. of work orders) | M/s. Suzlon Energy Limited, New Delhi | 15/09/2017 | Project Comm’ned on 30.03.2019 CAMC work commenced on 30.03.2019 Scheduled date of Completion is 29.03.2039 | Shri D.K.Hazra, XEN(E) | Comprehensive A.M.C. work in progress. |
| 3 | Maintenance Contract of 3 Nos. ELL Wharf Cranes of 25T capacity 4 Rope of M/s. TIL make along-with Grab inside Cargo Jetty Area for a period of 2 years. | 360.00 | 394.20 | 9.5% above | EL/WK/2594/4050 dated 19.11.2020LOI No. EL/AC/2594(a)/4157 dt. 05.11.2020 | M/s. R.S. Electricals, Gandhidham | 05/11/2020 | 04/11/2022. Provisional extension granted for three months from 05/11/2022. | Shri Dana Manohar, XEN(M) | AMC in progress. |

--- 2 ---

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4. | Design, Manufacture, Supply Erection, Testing, Commissioning & Operation of 02 Nos .of 100 Ton or above capacity of Mobile Harbour Crane at Dry Cargo Berths, including Comprehensive AMC with Operation for a period of 05 years. | 9181.77 | Euro 79.31 Lakhs + customs Duty(Supply) Rs.20.10 crore (for CAMC) Total INR amount of Rs.93.15 crore (While evaluation of bid) | 0.73% below | EL/WK/2504/531 dated 21/07/2017 | M/s. Italgru, s.r.l. Italy | w.e.f. date of opening of letter of Credit(LC) i.e. 10.08.2017 | 07.05.2018 | Shri Dana Manohar, XEN(M),Deendayal Port Trust | CAMC work in progress. |
| 5. | Annual maintenance Contract of Liebherr make HMC: - LHM 550- S/N: - 141143 & LHM 550-S/N: - 141169 for the period of two years at Berth No. 13 inside Cargo Jetty area. | 484.16 | 312.00 | 35.56% below | EL/WK/2553/671 dated 20.07.2020 | M/s. R.S. Electricals, Gandhidham | 20.07.2020 | 19.07.2022. Provisional extension granted for six months from 20.07.2022 | Shri Dana Manohar, XEN(M), | Proposal for extension upto 31/12/2022 or finalization of new tender is sent for approval of competent authority |

--- 3 ---

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6. | `Sell of renewable power generated from DPT’s 14.7 MW wind power plant on Medium Term Open Access basis through tariff based competitive bidding through auction. | Rs. 4.26 per unit | Rs. 4.27 per unit | - | No. EL/C/2688/1158, dated 10.11.2021 | M/s UPL Ltd. GIDC Jhagadia-Bharuch  | - | - | Shri. D.K.Hazra, XEN( E ) | MTOA has been executed with GETCO on 29-12-2021 and valid upto 29.12.2022 |
| 7. | Maintenance Contract for HT & LT Electrical, installation including substations, overhead Lines, Residential, Non-Residential, Hospital and School Buildings outside Cargo Jetty Area. | 398.48 | 357.89 | 10.18% below | EL/WK/2557/383 Dated 10.02.2020 | M/s. Sterling & Wilson Ltd | 10.02.2020 | 09.02.2023 | Shri D.K.Hazra, XEN(E) | AMC is in progress. |
| 8. | Annual Rate contract for supply & laying of HT/LT underground cables at inside and outside cargo jetty area. | 261.18 | 232.43 | 11% below | EL/WK/2608/1295 dated 05-04-21 | M/s. Onix Structure Pvt. Ltd, Rajkot | 05-04-2021 | 04-04-2023 | Shri D.K.Hazra, XEN(E) | ARC is in progress. |

--- 4 ---

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9 | Design, Supply, Installation, Erection, Testing and Commissioning of DC Over Head/UG 11KV line for providing Power Supply to SIPC of DPT at Kandla | 533.38 | 429.39 | 19.50% below | EL/WK/2613/4497 dated 05.02.21 | M/s.Technisys Eng.Pvt. Ltd, Faridabad | 05.02.2021 | Provisional extension up to 15.09.2022 | Shri D.K.Hazra, XEN(E) | Work in progress. |
| 10 | Replacement of existing feeder pillar of High Mast & Lattice Towers with FRP Feeder Pillar | 109.59 | 107.97 | 44.99% below | EL/WK/1948/1253 DT. 26.03.21 | M/s.Rajdeep Electricals Pvt. Ltd, G’dham | 31.03.2021 | Provisional extension granted upto 22.08.2022  | Shri Chitrang Vyas, AXEN(E) | Work is in progress. |
| 11 | Supply, installation, testing and commissioning of high mast lighting tower at berth no.14 | Rs.401.09 | Rs.277.75 | 30.75% below | EL/WK/2655- work/745 dated 27-01-2022 | M/s. Vishal Electricals, Gaziabad | 27.01.2022  | 26.11.2022 | Shri Chitrang Vyas, AXEN(E) | Work in progress |

--- 5 ---

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12 | Maintenance contract of 2 Nos. ITALGRU make Harbour Mobile Cranes of 63T capacity along with 6 nos. of grabs and comprehensive maintenance of Hydraulic (Suspension and winch) pumps inside cargo jetty area for period of two years | Rs.570.00 | Rs.432.00 | 24.21% below | WO. EL/AC/2702/ 906 dated 17-02-2022 | M/s. Italgru India Pvt. Ltd., New Delhi | 01-01-2022 | 31-12-2023 | Shri Dana Manohar, XEN(M) | AMC in progress |
| 13 | Maintenance contract of 03 nos. 25T and 02 nos. 16 T capacity MBE crane wharf cranes, alongwith grabs for a period of 2 years at inside cargo jetty area | 742.00 | Rs. 704.89 | 5.00% below | EL/WK/2691/976 dated 04.04.2022 | M/s. R. S. Electricals, Gandhidham | 16.02.2022 | 24 months | Shri Dana Manohar, XEN(M) | AMC in progress |
| 14 | Strengthening of overhead line from thermal to port power house and oil jetty DPA, kandla | 239.33 | Rs.179.10 | 25.17% below | EL/WK/2686 dated 3035 dated 14.07.202 | M/s. NK Industrial Services, Gandhidham | 14.07.2022 | 13.12.2022 | Shri DK Hazra, XEN(E) | Work order issued. |
| 15 | Operation and Maintenance contract of industrial light at cargo handling area, open plots, jetty area, godowns, street lighting connecting to port gates including maintenance of 11/0.433 KV substation inside cargo jetty area from zero panel to berth no. 10 and 13th to 16th berth | 851.05 | 529.45 | 30.39% | Work order no. EL/WK/2709/2092 dated 05.07.2022 | M/s. Daxraj Electricals | 05.07.2022 | 05.07.2022 to 04.07.2023 | Shri D. K. Hazra XEN (E)  | AMC In progress |
| 16 | “Providing power supply from 11 KV overhead line to 7th Oil Jetty and Jetty illumination at Kandla” | 157.84 | 129.06 | 18.23 % (-) | LOI No. EL/AC/2752/3037 dated 13.07.2022 | M/s. NK Industrial Services, Gandhidham | 13.07.2022 | 23.07.2022 to 22.10.2022 | Shri.D.K. Hazra XEN (E) | LOI Issued. |
| 17 | Maintenance contract of 3 Nos. 25T capacity 4 rope TIL make ELL cranes along with Grabs at Berth No. 10 at Inside Cargo Jetty area for a period of 2 years | 412.92 | --- | --- | --- | --- | --- | --- | --- | Tenders opened on 28/10/2022 |
| 18 | Operation & Maintenance Contract of 2 Nos. Liebherr make LHM 550 model Harbour Mobile Cranes along with 03 nos. Grabs inside cargo jetty area for a period of Two years | 819.90 | --- | --- | --- | --- | --- | --- | --- | Tenders opened on 28/10/2022 |
| 19 | Operation and maintenance for operation and maintenance of 66 KV sub station.  | Not applicable | 100.00 per year | Not applicable | EL/WK/2736/3043 dated 14/07/2022  | M/s. PTC India Ltd., New Delhi | 12/08/2022 | 11.08/2024 | Shri D.K. Hazra XEN (E) | The scheduled date of commencement of work is 12/08/2022 |
| 20 | Grant of license for Supply, Installation, Commissioning, Operation and Maintenance of 2 Nos. of 100 or above owned / hired / leased Mobile Harbour Cranes at Berth No.13 to 16 inside Deendayal Port for a period of 5 years, extendable on the basis of condition survey and performance on mutually agreed consent for handling the cargo on common user basis | Tender is based on revenue sharing | --- | --- | --- | --- | --- | --- | --- | Tender invited with last date of submission on 11/11/2022 |
| 21 | Procurement of 02 Nos. of 100 MT & above capacity tyre mounted electric & diesel driven (DUO) HMCs with operation & comprehensive AMC (CAMC) of three years after free CAMC of two years | 96.11 Cr. | --- | --- | --- | --- | --- | --- | --- | Tender invited with last date of submission on 17/11/2022 |
| 22 | Construction of Dome Shaped Storage sheds inside cargo jetty area- Electrification work. | 185.56 | 225.51 | 26.33% below | EL/WK/2650-II, LOI No EL/AC/2650-II/3433, dated 06.10.2022 | M/s. Vishal Electricals, Ghaziabad (UP) | --- | --- | Shri Chitrang Vyas, AXEN ( E) | Work in progress |
| 23 | Supply, installation, testing and Commissioning of Stadium High Mast with LED Flood Lights for cricket ground at sports Complex, Gopalpuri | 99.62 | 86.93 |  | EL/WK/2077-II, W.O. No EL/WK/2077-II/3516 dated 01.11.2022 | M/s. Rajdeep Electricals Pvt Ltd., | 02.11.2022 | 01.04.2023 | Shri D.K. Hazra, XEN E  | Work Order issued  |

Certified that: (i) Integrity Pact has been included in all the tenders of Rs.3.00 Crore and above (ii) Integrity Pact has also been included in all the tenders of Rs. 50.00 Lakh and above w.e.f. 20/06/2018. (ii) Soft copy of tender has been sent through e-mail to the IEM.

Executive Engineer (Elect.)

Deendayal Port Authority