DEENDAYAL PORT AUTHORITY

TENDERS / CONTRACTS UNDER INTEGRITY PACT

- MECHANICAL ENGINEERING DEPARTMENT											                             AS ON 31.07.2025.

| Sr. No. | Name of work and location | Estimated cost (Rs.) in Crores | Tendered Cost (Rs.) in Crores | % Above/ Below Schedule of Rates | Agreement No. / Work Order No. | Agency | Date of commence-ment of work | Time of completion | Name & Address of the Engineer in Charge | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 1 | Maintenances contract of 3 Nos ELL WHARF CRANES OF 25 Ton capacity, 4 rope of M/s. TIL make along with grabs at inside Cargo Jetty area for a period of two years | 3.51 | 3.65 | 5.63% above | LOI issued vide letter No. EL/AC/2845/1039 Dated 28.05.2025 | M/s. R. S. Electricals, Gandhidham | 18.07.2025 | 17.07.2027 | Shri Anil Rautiya, AXEN (E) | Work Order issued on 18.07.2025 |

2.	CIVIL ENGINEERING DEPARTMENT	                                                                                                                                       				              AS ON 31.07.2025

| SR No. | Name of work & location | Estimated Cost (Rs.) in Crore | Tendered Cost (Rs.) in Crore | % Above / Below Schedule of Rates | Agreement No. | Agency | Date of commencement of work | Time of Completion | Name & Address of the Engineer In-charge / Engineer | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Appointment of Consultant for establishing Project Monitoring Unit (PMU) for procurement, monitoring, implementation and Administrative support at Deendayal Port Authority | 7.22 | 6.19 | 14.24% Below | CE/Project/3070/PMU/2024/21 Dated 23/07/2025 | M/S. CREDIBLE MANAGEMENT AND CONSULTANT PVT. LTD.- NEW DELHI | 23/07/2025 | 22/07/2027 | XEN (P) | Work in progress. |
|  | Two years contract for cleaning of Storm Water Drain inside Cargo Jetty area for year 2025-26. | 0.83 | 0.51 | 38.92% Below | EG/WK/1238/44 Dated 21/07/2025 | M/S. RAJESH PRAKASH JAISWAL-ANJAR | __ | __ | XEN (H) | LOA issued. Work order to be issued |
|  | CSR request for laying Synthetic Athletic Track for running practice and to provide one e-kart facility for conveyance of youths at BSF Campus, Gandhidham-construction of 4 lane synthetic athletic track. | 1.15 | 1.12 | 2.22 % Below | EG/WK/7131/47 Dated 30/07/2025 | M/S. TECHNO SPORTS INFRA PVT.LIMITED-HARYANA | __ | __ | XEN (C) | LOA issued. Work order to be issued |