DEENDAYAL PORT AUTHORITY



**TENDER DOCUMENTS FOR**

### S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX.

##### OFFICE OF THE DY. CHIEF ENGINEER (P)

##### CIVIL ENGINEERING DEPARTMENT

**DEENDAYAL PORT AUTHORITY ADMINISTRATIVE OFFICE BUILDING, PINCODE-370201, KUTCH- GUJARAT, INDIA**

**E-mail :** [**dpt.roro@gmail.com**](mailto:dpt.roro@gmail.com)

**INDEX**

### STANDARD GENERAL CONDITIONS FOR CONTRACTS

##### DC 1 : Bid Reference

**NIT : Invitation for Bids SECTION 1 : Instruction to Bidders**

##### SECTION 2 : Forms of Bid, Qualification Information SECTION 3 : Conditions of Contract

**SECTION 4 : Contract Data**

##### SECTION 5 : Specifications and Special Conditions SECTION 6 : Drawing

**SECTION 7 : Bill of Quantities SECTION 8 : Forms of Securities**

**DEENDAYAL PORT AUTHORITY DC: 1**

**COMPETITIVE BIDDING NIT NO: 08-P/ 2025**

##### S/R to Navigational Channel Marking System (Buoys) at Dahej - Ro-Pax

**PERIOD OF DOWNLOADING OF BID DOCUMENTS**

|  |  |  |
| --- | --- | --- |
| FROM | : DATE 22/08/2025 |  |
| TO | : DATE 04/09/2025 TIME 16.00 HRS. |  |
| LAST DATE AND TIME FOR RECEIPT OF BIDS | : DATE 04/09/2025 TIME 16.00 HRS |  |
| HRS.TIME AND DATE OF OPENING OF BIDS | : DATE 04/09/2025 TIME 16.30 HRS |  |

PLACE OF OPENING OF BIDS : GROUND FLOOR, ANNEXE, A.O. BUILDING GANDHIDHAM – 370201- KUTCH DISTRICT, GUJARAT STATE, INDIA

##### OFFICE INVITING BIDS DY. CHIEF ENGINEER (P)

##### DEENDAYAL PORT AUTHORITY

**DEENDAYAL PORT AUTHORITY**

**NOTICE INVITING TENDER**

**Tender No. 08- P/ 2025**

**ONLINE TENDERING (E- Tendering)**

**NAME OF WORK: S/R to Navigational Channel Marking System (Buoys) at Dahej – Ro-Pax**

E/Online Tenders are invited by Dy. Chief Engineer (P) for the above work as per the details

given in the table below.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Description** | **Tender Fee**  **(In Rs.)** | **Estimated cost (In Rs.)** | **EMD (In Rs.)** | **Date of**  **Pre-Bid Meeting** | **Last Date and time of online Submission**  **of bid documents** | **Date and time of online opening** | |
| **“S/R to Navigational Channel Marking System (Buoys) at Dahej - RO- PAX.“** | Rs. 1770/-  (Including 18% GST) | **Part-A**  Rs. 1,44,69,272.00/-  **Part-B(Credit Part)**  Rs. 16,583.00/- | Rs. 1,44,693.00/-  In the form of Digital mode of Payment at Bank of Baroda Gandhidham Branch Account no.  10080100022427  IFSC code, BARBOGANKUT | N.A | 04/09/2025 Up to 16.00 hours on | 04/09/2025@16.30 hours on | |
|  |  |  |  |  |  |  | |
|  |  |

Detailed tender notice along with complete tender documents can be downloaded from website https://kpt.nprocure.com from 22/08/2025 to 04/09/2025 **@ 16:00** hrs. Tender Notice is also available on [http://deendayalport.gov.in](http://deendayalport.gov.in/) Technical Bid will be opened on 04/09/2025 @ **16:30** Hrs. Date of opening of price bid shall be notified after scrutiny & evaluation of Technical Bid. For further details and general enquiries prospective bidders may contact Dy. Chief Engineer (P), Ground Floor, ANNEXE, A. O. Building, GANDHIDHAM-370201**, Kutch District, Gujarat State, INDIA, Telephone:** during working hours before the last date and time of downloading of tender documents.

**DY. CHIEF ENGINEER (P) DEENDAYAL PORT AUTHORITY**

### DEENDAYAL PORT AUTHORITY NOTICE INVITING ONLINE TENDER

Details about E/Online tender:

**Department Name** Civil Engineering Department

**Circle/ Division** Project Division, A.O. Building, Gandhidham, Kutch-370201

Tender Notice No. 08 - P/ 2025

##### Name of Work S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX.

**Estimated Contract Value (INR) Part A - Rs. 1,44,69,272.00/- &**

##### Part B – 16,583.00/- (Credit Part)

Period of Completion (in Months) 09 Months Bidding Type Open

Bid Call (Nos.) One

Tender Currency Type Single

Tender Currency Settings Indian Rupee (INR)

Qualifying Criteria: 1. Average annual financial turnover during the last three

years ending 31st March of the previous financial years, should be at least **Rs. 43. 41 Lakhs**.

The financial turnover document must be certified by a Chartered Accountant (CA) with the CA's stamp, signature, and UDIN no. Additionally, all necessary documents for the verification of turnover must be provided.

1. Experience of having successfully completed similar works during last 5 years ending last day of month previous to the one in which applications are invited should be either of the following:

Three similar completed works each costing not less than **Rs. 57.88 Lakhs**.

Or

Two similar completed works each costing not less than **Rs. 72.35 Lakhs**.

Or

One similar completed works each costing not less than **Rs. 115.75 Lakhs**.

1. “Similar Works” The Contractor shall have experience of Manufacturing/ Installation/ Commissioning/ Maintenance of Navigation Buoys into Navigation Channel separately or combined. In Case, the work is ongoing under maintenance period/contract, the tenderers shall submit satisfactory performance certificate in place of completion certificate from the employer to certifying satisfactory completion portion of work with attended work amount/ value for the completed/ attended period of the contract as qualification criteria.”
2. If the similar work is executed as sub-contractor, the contract experience shall be considered for pre- qualification only, if same is carried out in Govt. / Semi Govt. / Autonomous Body working under GoI / Public Sector Undertakings subject to submission of sub-contract permission issued by the respective authority prior to execution of the work. Further, if subcontract is not authenticated, the respective party shall be considered as non-responsive. The decision taken by DPA shall be final.

It is mandatory to upload the sub-contract permission letter obtained from the respective authority. Also, the completion Certificate / Form 3A authenticated by concern respective authority shall be uploaded along-with TDS certificate deducted from that particular work issued by the competent authority shall be submitted along-with bid submission.

The value of Similar works completed by the Tenderer will be brought to current cost level by enhancing the actual level of work with the multiplication factor with reference to escalation based on WPI as detailed below for assessing the eligibility of the Tenderer under experience. The base year shall be taken as 2023-24.

|  |  |
| --- | --- |
| **Year** | **Multiplication Factor** |
| FY 2023-24 | 1.02 |
| FY 2022-23 | 1.02 |
| FY 2021-22 | 1.11 |
| FY 2020-21 | 1.26 |
| FY 2019-20 | 1.27 |

If Tender/Bidder completed the works in private organization as stipulated in Minimum Qualification Criteria (work experience) shall be considered only if CA certifying value of work done with TDS certificates (where applicable)/Bank statement will be required with respect to referred work is issued by Competent Authority needs to be enclosed by the Tenderer along with the offer.

1. Bidders who meet the minimum qualification criteria will be qualified only if their available bid capacity is more than the total bid value. The available bid capacity will be calculated as under:

Assessed Available Bid capacity= A X M X N –B, Where, “N” = Number of years prescribed for completion of the work.

“M” = Multiplier Factor (usually 1.5)

“A” = Maximum value of engineering works executed in any one year during last five years (updated at the current price level), taking into account the completed as well as works in progress.

“B” = Value of existing commitments and ongoing works to be completed in the next “N” years

The Bidder shall furnish statements showing the value of existing commitments and ongoing works as well as the stipulated period of completion remaining for each of the works preferably countersigned by the Nodal Office or his nominee-in charge.

1. The contractor has to provide documentary

evidence along with the tender documents showing availability of machineries with such as TUG, Cranes and Boats as specified in Schedule-B (item No. 1,2 3) OR the contractor has to provide undertaking/assurance for provision of above mentioned machineries along with the tender documents.

1. Integrity Pact Agreement **(Annexure IX)** to be submitted will be signed by the DPA official along with witness and the copy of the same should be uploaded with the tender documents wherever necessary. The authorized person of the bidder will sign the same along with witness and upload it with their bid in online (n)procure portal failing which the bid will be considered non-responsive.

Joint Venture Not Applicable

Rebate Applicable

Bid Document Fee : Rs. 1770/- (including 18% GST) through digital mode of payment at Bank of Baroda Gandhidham Branch Account no. 10080100022427 IFSC code, BARBOGANKUT

Bid Document Fee Payable To: FA & CAO, Deendayal Port Authority, Gandhidham Bid Security--/ EMD (INR): - **EMD for Rs. 1,44,693.00/- through digital**

##### Mode of payment.

Bid Security/ EMD (INR) In Favour Of :

FA & CAO, Deendayal Port Authority, Gandhidham

Bid Document Downloading

Start Date:

Bid Document Downloading End Date

Date & Place of Pre Bid Meeting

Last Date & Time for Receipt

Of Bids

Bid Validity Period

Condition

22/08/2025 upto 16.00 Hrs.

04/09/2025 upto 16.00 Hrs.

Not Applicable

04/09/2025 upto 16.00 Hrs.

120 Days.

Integrity Pact with DPA official stamp and signature with witness duly signed by bidder /authorized person and witnesses need to be uploaded during preliminary bid submission along with scan copies of proof of payment made for EMD & tender fee/MSME (along with Bid securing declaration form - **Annexure- XI** for bidders claiming relaxation for tender fee and EMD) in form of digitally mode payment shall be submitted in electronic format through online (by scanning) while uploading the Bid. This submission shall mean that Integrity Pact, EMD & Tender Fee are received. Accordingly, offer of those shall be opened whose Integrity Pact, EMD & Tender Fee is received electronically. However, for the purpose of realization bidder shall send the same in original to Dy. Chief Engineer (P), Deendayal Port Authority at the time of Tender Opening or send the same through R.P.A.D./ Speed Post or in Person so as to reach to Dy. Chief Engineer, Project Division, Administrative Office Building, Gandhidham – 370201, within 7 days from the date of opening.

|  |  |
| --- | --- |
| **Level** | **Description** |
| Division 30 | Manufacture of other transport  equipment |
| Sub- Class 30115 | Construction of floating structures (floating docks, pontoons, coffer-dams, floating landing stages, buoys, floating tanks, barges, lighters, floating cranes, non-recreational inflatable rafts etc.) |

In case of Micro and Small Enterprise (MSMEs) holding valid certificate issued by any agencies/organization under The Ministry of Micro, Small and Medium Enterprises indicating the list of activity related to the subject tender as per National Industrial Classification - 2008 mentioned in the table below only shall become eligible for exemption from payment of Tender fee/EMD. Such bidder shall upload the scanned copy of valid certificate in preliminary bid as well as duly filled in and signed ‘Bid Securing Declaration Form Annexure-XI’ as per format provided in the tender document, failing which the bid shall be treated as non-responsive.

Remarks

Bid Opening Date

Documents required to be submitted by scanning through online.

Submission of EMD & Tender Fee/ MSME (along with Bid securing declaration form- (Annexure XI) for bidders claiming relaxation for tender fee and EMD), Integrity Pact (Signed & Stamp) by bidder and witnesses & Tender Documents with sign and stamp (Except Price Bid) during office hours within 7 days from the date of opening of tender by R.P.A.D./ Speed Post or in Person in the chamber of Dy. Chief Engineer, Project Division, Administrative Office Building, Gandhdidham-3702021, Kutch-Gujarat.

Technical Bid will be opened on 04/09/2025 at 16:30 Hrs. Date of opening of price bid shall be notified after scrutiny and evaluation of Technical Bid.

1. Documents in support of fulfilling qualifying criteria as indicated above.
2. Bid Security / EMD in in the form of Online/Digital mode of Payment at Bank of Baroda Gandhidham Branch Account no. 10080100022427 IFSC code, BARBOGANKUT
3. Tender Fee in Digital mode of Payment at Bank of Baroda Gandhidham Branch Account no. 10080100022427 IFSC code, BARBOGANKUT
4. As indicated in clause 4 of section 1- Instructions to bidders.
5. Integrity Pact agreement (Annexure IX) duly signed and stamped by DPA official with witness signature and authorized person of the bidder with witness signature.

Officer-Inviting Bids DY. CHIEF ENGINEER (P),

DEENDAYAL PORT AUTHORITY.

Bid Opening Authority: DY. CHIEF ENGINEER (P),

DEENDAYAL PORT AUTHORITY.

Address: DY. CHIEF ENGINEER (P), Deendayal Port Authority. Administrative Office Building, Pincode – 370201. Kutch-Gujarat, INDIA.

Contact Details: Email: [dpt.roro@gmail.com](mailto:dpt.roro@gmail.com)

##### DY. CHIEF ENGINEER (P)

##### DEENDAYAL PORT AUTHORITY

**Note:**

In case bidders need any clarifications or if training is required to participate in online tenders, they can contact (n) Procure Support team at following address: -

(n) code Solutions – A division of GNFC Ltd.,

(n) Procure Cell,

403, GNFC Infotower, S.G. Road,

Bodakdev, Ahmedabad – 380054 (Gujarat).

Contact Details:

Airtel: +91-79-40007501, 40007512, 40007516, 40007517, 40007525

BSNL: +91-79-2684511, 26854512, 26854513 (Ext: 501, 512, 516, 517, 525)

Reliance: +91-79-30181689

Fax: +91-79-26857321, 40007533

E-mail: [nprocure@gnvfc.net](mailto:nprocure@gnvfc.net)

TOLL FREE NUMBER: 1-800-233-1010 (Ext: 501, 512, 516, 517, 525)

# SECTION -1

**INSTRUCTIONS TO BIDDERS**

##### GENERAL

* 1. **Scope of Bid**
     1. The Dy. Chief Engineer (P), Project Division, Deendayal Port Authority invites bids by E-Tendering for the work of “S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX” detailed in the table given in NIT. The bidders may submit on-line bids for the work detailed in the table given in NIT.
     2. The successful bidder will be expected to complete the works by the intended completion date specified in the contract data.

##### Source of Funds

* + 1. The employer has arranged the funds from internal resources and will have sufficient funds in Indian currency for execution of the works.

##### Eligible Bidders

* + 1. The invitation for Bids is open to all eligible bidders meeting the eligibility criteria as defined in clause no 1.4
    2. All bidders shall provide in Section-2, form of Bid and Qualification Information, a statement that the Bidder is not associated, nor has been associated in the past, directly or indirectly, with the consultant or any other entity that has prepared the design, specifications, and other documents for the Project Manager for the Contract. A firm that has been engaged by the Employer to provide consulting services for the preparation or supervision of the works, and any of its affiliates, shall not be eligible to bid.
    3. Government-owned enterprises may only participate if they are legally and financially autonomous, operate under commercial law and are not a dependent agency of the Employer subject to fulfillment of Minimum qualifying criteria.
    4. Bidders shall not be under a declaration of ineligibility for corrupt and fraudulent practices issued by the employer in accordance with clause 1.36.

##### 1.4 Eligibility Criteria

* + 1. **a**. Experience of similar works executed during the last five years, and details like monetary value, clients, and proof of satisfactory completion.
  1. Documentary evidence of adequate financial standing and proof from client for satisfactory completion of works.
  2. Deleted.
  3. Equipment requirement/ schedule (**NOT APPLICABLE)**
  4. Managerial/Manpower requirement (**NOT APPLICABLE)**
  5. Project Planning and Quality Control procedure to be adopted (**NOT APPLICABLE)**
  6. Information regarding projects in hand, current litigation, orders regarding exclusion, expulsion or blacklisting, if any.
  7. Trained & Certified workmen proposed to be employed at the work site of the project. The Contractor must undertake to employ of certified worker to the extent of 20% of total strength. Valid certificates by a recognized University, technical Board, or Ministry of Government of India would only be taken cognizance of. (**NOT APPLICABLE)**
     1. If the Employer has not undertaken pre-qualification of potential bidders, all bidders shall include the following information and documents with their bids in Section**-** 2.
        1. Copies of original documents defining the constitution or legal status, place of registration, and principal place of business, written power of attorney of the signatory of the Bid to commit the Bidder.
        2. Total monetary value of construction work performed for each of the last five years.
        3. Experience in works of a similar nature and size for each of the last five years, and details of works underway or contractually committed, and Employers who may be contacted for further information on those contracts.
        4. Major items of construction equipment proposed to carry out the contract. (**NOT APPLICABLE)**
        5. Qualifications and experience of key site management and technical personnel proposed for the contract. (**NOT APPLICABLE)**
        6. Reports on the financial standing of the Bidder, such as profit and loss statements and auditor's reports for the past five years.
        7. Evidence of adequacy of working capital for this contract (access to line(s) of credit and availability of other financial resources).
        8. Authority to seek references from the Bidder's bankers.
        9. Information regarding any litigation, current or during the last five years, in which the Bidder is involved, the parties concerned, and disputed amount.
        10. Proposal for subcontracting components of the works amounting to more than 10 percent of the Bid Price (for each qualification should attached) (**NOT APPLICABLE)**
        11. The proposed methodology and program of construction, backed with equipment planning and deployment, duly supported with broad calculations and quality control procedures proposed to be adopted justifying their capability of execution and completion of the work as per technical specifications within the stipulated period of completion as per milestones (for all contracts over Rs 10M). (**NOT APPLICABLE)**
        12. PAN, Registration with GST, Provident Fund Authorities.
        13. EMD in approved form as prescribed under clause no.16

##### To qualify for award of the contract, bidders are advised to note the minimum qualification criteria specified below.

1. Average annual financial turnover during the last three years ending 31st March of the previous financial year should be at least **Rs. 43.41 Lakhs**.

The financial turnover document must be certified by a Chartered Accountant (CA) with the CA's stamp, signature, and UDIN no. Additionally, all necessary documents for the verification of turnover must be provided.

1. Experience of having successfully completed similar works during last 5 years ending last day of month previous to the one in which applications are invited should be either of the following.
   1. Three similar completed works each costing not less than **Rs. 57.88 Lakhs**.

or

* 1. Two similar completed works each costing not less than **Rs. 72.35 Lakhs**

or

* 1. One similar completed works each costing not less than **Rs. 115.75 Lakhs**.

1. “Similar Works” Means The Contractor shall have experience of Manufacturing/ Installation/ Commissioning/ Maintenance of Navigation Buoys into Navigation Channel separately or combined. In Case, the work is ongoing under maintenance period/contract, the tenderers shall submit satisfactory performance certificate in place of completion certificate from the employer to certifying satisfactory completion portion of work with attended work amount/ value for the completed / attended period of the contract as a qualification criterion.”

If the similar work is executed as sub-contractor, the contract experience shall be considered for pre-qualification only, if same is carried out in Govt. / Semi Govt. / Autonomous Body working under GoI / Public Sector Undertakings subject to submission of sub-contract permission issued by the respective authority prior to execution of the work. Further, if subcontract is not authenticated, the respective party shall be considered as non-responsive. The decision taken by DPA shall be final.

It is mandatory to upload the sub-contract permission letter obtained from the respective authority. Also, the completion Certificate / Form 3A authenticated by concern respective authority shall be uploaded along-with TDS certificate deducted from that particular work issued by the competent authority shall be submitted along-with bid submission.

1. In addition to above, the criteria regarding satisfactory performance of the work, Personnel, establishment, plant, equipment, etc. may be incorporated according to the requirement of the work.
2. The contractor has to provide documentary evidence alongwith the tender documents showing availability of machineries with such as TUG, Cranes and Boats as specified in Schedule-B (item No. 1,2 3) OR the contractor has to provide undertaking/assurance for provision of above mentioned machineries alongwith the tender documents.
   * 1. To qualify for a package of contracts made up of this and other contracts for which bids are invited in the NIT, the bidder must demonstrate having experience and resources sufficient to meet the aggregate of the qualifying criteria for the individual contracts. (**NOT APPLICABLE)**
     2. Sub- contractors' experience and resources shall not be taken into account in determining the bidder's compliance with the qualifying criteria except to the extent stated in 1.4.4 above. (**NOT APPLICABLE)**
     3. Bidders who meet the minimum qualification criteria will be qualified only if their available bid capacity is more than the total bid value. The available bid capacity will be calculated as under:

Assessed Available Bid capacity **=** A X M X N –B, Where

“A” = Maximum value of engineering works executed in any one year during last five years (updated at the current price level), taking into account the completed as well as works in progress.

“M” = Multiplier Factor (usually 1.5)

“N” = Number of years prescribed for completion of the work.

“B” = Value of existing commitments and ongoing works to be completed in the next “N” years

Note: For bringing the value of works to current level, following multiplying factors shall be applicable.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Financial**  **Year** | **2024-25** | **2023-24** | **2022-23** | **2021-22** | **2020-21** |
| **Index** | **154.9** | **151.4** | **152.5** | **139.4** | **123.4** |
| **Multiplying**  **factor** | **1.00** | **1.02** | **1.02** | **1.11** | **1.26** |

The Bidder shall furnish statements showing the value of existing commitments and on-going works as well as the stipulated period of completion remaining for each of the works preferably countersigned by the Nodal Officer or his nominee – in – charge.

* + 1. Even though the bidders meet the above qualifying criteria, they are subject to be disqualified if they have:
* Made misleading or false representations in the forms, statements and attachments submitted in proof of the qualification requirements; and/or
* Record or poor performance such as abandoning the works, not properly completing the contract, inordinate delays in completion, litigation history, or financial failures etc.
  + 1. The accompaniments to the tender documents as described under clause 1.4 shall be scanned and submitted on-line along with Tender documents. However, the originals /attested hard copies shall have to be forwarded subsequently so as to reach the office of Dy. Chief Engineer (P) within 7 days of opening of the Tender.

##### The envelopes shall be addressed to:

**DY. CHIEF ENGINEER (P)**

Deendayal Port Authority Ground Floor, Annexe

A.O Building, Gandhidham District- Kutch -370201, Gujarat

And submitted on http:/kpt.nprocure.com bear the following identification:

##### Accompaniments for “S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX.”

**Bid reference No**

##### Name and address of the bidder.

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

##### \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

##### One Bid per Bidder

* + 1. Each bidder shall submit only one bid for one package. A bidder who submits or participates in more than one bid (other than as a subcontractor or in cases of alternatives that have been permitted or requested) will cause all the proposals with the Bidder’s participation to be disqualified.
    2. **Joint Venture** (NOT APPLICABLE)

Companies/Contractors may jointly undertake contract/contracts. Each entity would be jointly and severely responsible for completing the task as per the contract, however declaration of the Lead member to be indicated by bidders, however JV has to designate in their MOU. The firms with at least 26% equity holding each be allowed to jointly meet the eligibility criteria. However, there shall be no limit on the number of partners.

##### Cost of Bidding

* + 1. The bidder shall bear all costs associated with preparation and submission of his bid, and the Employers will in no case be responsible and liable for those costs.

##### Site Visit

* + 1. The bidder, at the Bidder’s own responsibility and risk is encouraged to visit and examine the Site of Works and its surroundings and obtain all information that may be necessary for preparing the Bid and entering into a contract for construction of the Works. The costs of visiting the Site shall be at the Bidders’ own expense.

##### Bidding Documents

* 1. **Content of Bidding Documents**
     1. The set of bidding documents comprises the documents listed in the table below and addenda issued in accordance with Clause 1.10:
* DC 1 : Bid Reference
* NIT : Invitation for Bids
* SECTION 1 : Instruction to Bidders
* SECTION 2 : Forms of Bid, Qualification Information
* SECTION 3 : Conditions of Contract
* SECTION 4 : Contract Data
* SECTION 5 : Specifications and Special Conditions
* SECTION 6 : Drawing
* SECTION 7 : Bill of Quantities
* SECTION 8 : Forms of Securities
  + 1. One set of the bidding documents will be issued to the bidder. The document should be completed and returned with the bid. (**NOT APPLICABLE)**

1.8.2.1 The bidding documents shall be downloaded. The documents should be complied filled and submitted through on-line tendering process on website [http://kpt.nprocure.com](http://kpt.nprocure.com/)

* + 1. The bidder is expected to examine carefully all instructions, conditions of contract, contract data, forms, terms, technical specifications, bill of quantities, forms, drawings, annexure in the bid document. Failure to comply with the requirements of the bid document shall be at the bidder’s own risk. Pursuant to clause 1.26 hereof, bids which are not substantially responsive to the requirements of the bid documents shall be rejected.

##### 1. 9 Clarifications of the Bidding Documents

* + 1. A prospective bidder requiring any clarification of the bidding documents may notify the employer in writing or by electronic form and be confirmed by hard copy at the Employer’s address indicated in the invitation to bid. The employer will respond to any request for clarification which he received earlier than days (Suggested 7 days) prior to the deadline for submission of bids. Copies of the Employer’s response will be forwarded to all purchasers of the bidding documents, including a description of the enquiry but without identifying its source. The clarifications shall be uploaded on Website of **https://kpt.nprocure.com.**

##### Pre – bid meeting (NOT APPLICABLE)

* + - 1. The bidder or his official representative is invited to attend a pre-bid meeting, which will take place at Old Board Room, A.O. Building, Gandhidham - Kutch, Gujarat on \_ @ 12:00 Hrs.
      2. The purpose of the meeting will be to clarify issues and to answer question on any matter that may be raised at that stage.
      3. The bidder is requested to submit any questions in writing or by cable to reach the Employer not later than one week before the meeting.

1.9.2.4. Minutes of the meeting, including the text of the questions raised (without identifying the source of enquiry) and the responses given will be uploaded on website [http://kpt.nprocure.com](http://kpt.nprocure.com/) without delay. Any modification of the bidding documents listed in Sub-Clause 1.8.1 which may become necessary as a result of the pre-bid meeting shall be made by the Employer exclusively through the issue of an Addendum pursuant to Clause 1.10 and not through the minutes of the pre-bid meeting.

1.9.2.5 Non-attendance at the pre-bid meeting will not be a cause for disqualification of a bidder.

##### Amendment of Bidding Documents

* + 1. Before the deadline for submission of bids, the Employer may modify the bidding documents by using addendum.
    2. Any addendum thus issued shall be part of the bidding documents and shall be communicated by uploading online on [http://kpt.nprocure.com.](http://kpt.nprocure.com/) Prospective bidders shall acknowledge receipt of each addendum by cable to the Employer.
    3. To give prospective bidders reasonable time in which to take an addendum into account in preparing their bids, the Employer shall extend as necessary the deadline for submission of bids, in accordance with Sub-Clause 1.20.2 below.

##### Preparation of Bid

* 1. **Language of the Bid**
     1. All documents relating to the bid shall be in the English language.

##### Documents comprising the Bid

* + 1. The bid submitted by the bidder shall comprise the following:

##### Technical Bid

* + - * 1. EMD
        2. Qualification Information Form and Document (Pursuant to clause 1.4 hereof) and any other materials required to be furnished and submitted by the bidder in accordance with these instructions. The documents listed under Sections 2, 4 and 7 of Sub-Clause 1.8.1 shall be filled in without exception.

##### Financial Bid

* + - * 1. Contractor’s Bid dully filled and digitally signed by bidder.
        2. Bill of Quantity dully filled and digitally signed by the Bidder.

##### Bid Prices

* + 1. The contract shall be for the whole works as described in Sub-Clause 1.1 based on the priced Bill of Quantities submitted by the Bidder.
    2. The bidder shall fill in rates and prices for all items of the works described in the Bill of Quantities. Items for which no rate or price is entered by the bidder will not be paid for by the employer when executed and shall be deemed covered by the other rates and prices in the bill of Quantities. Corrections, if any, shall be made by crossing out initialing, dating and rewriting. All page of the bill of quantities shall be initiated. **(NOT APPLICABLE)**
    3. All duties, taxes except (GST) and other levies payable by the contractor under the contract, or for any other cause shall be included in the rates, prices and total Bid price submitted by the Bidder.
    4. The rates and prices quoted by the bidder shall be fixed for the duration of the contract and shall not be subject to adjustment on any account. OR
    5. The rates and prices quoted by the bidder are subject to adjustment during the performance of the contract. In accordance with the provisions of clause 3.47 of the conditions of contract. (**NOT APPLICABLE)**

##### Currencies of Bid and payment

* + 1. The Unit rates and the prices shall be quoted by the bidder entirely in Indian Rupees.

##### Bid Validity

* + 1. Bids shall remain valid for a period not less than 120 days after the deadline date for bid submission specified in clauses 1.20. A bid valid for a shorter period shall be rejected by the Employer as non-responsive.
    2. In exceptional circumstances, prior to expiry of the original time limit, the Employer may request that the bidders may extend the period of validity for a specified additional period. The request and the bidders’ responses shall be made in writing or by cable. A bidder may refuse the request without forfeiting his bid security. A bidder agreeing to the request will not be permitted to modify his bid and also shall submit an extension for EMD, if it is in the form of Bank Guarantee.

##### Bid Security (Earnest Money Deposit - EMD)

1. Earnest Money Deposit (EMD) shall be **Rs. 1,44,693.00/-** bidder have to make payments for EMD through Digital mode. Information required to make for digital payment is given below: -***Account number: - 10080100022427 IFSC Code: - BARB0GANKUT, Bank of Baroda, G’dham Branch****.*
2. The EMD upto Rs. 5 lakhs be to be paid in digital mode only. EMD beyond Rs. 5 lakhs be payable in the form of Bank Guarantee for the entire amount from any Nationalized / Scheduled Bank (Except Co-Operative Banks) for the entire amount from any Nationalized Scheduled Bank (except Co- operative Banks) from any bank having its branch at Gandhidham or in the form of Insurance Surety Bond for Earnest Money Deposit. Bank Guarantee submitted as Earnest Money shall be valid for 28 days beyond the validity of the Bid. Bank Guarantee shall be verified independently by the Port with the ‘bank before finalization of technical offer. In the event of lack of confirmation of issue of the Bank Guarantee by the Bank, the bid shall stand disqualified.
3. EMD of unsuccessful bidders other than L1 and L2 be refunded immediately after ranking of price bids. Earnest Money of L2 be refunded immediately after entering in to agreement with L1 and acceptance of Performance Guarantee fromL1.
4. EMD shall be refunded suo-motto without any application from the bidders.
5. The Bid Security of the successful bidder will be discharged after he has signed the Agreement and furnished the required Performance Security.
6. The Bid Security may be forfeited, if
   1. The bidder withdraws the Bid after Bid opening during the period of Bid Validity;
   2. The Bidder does not accept the correction of the Bid Price pursuant to clause 27.
   3. The successful Bidder fails within the specified time limit to
      1. Sign the Agreement or
      2. Furnish the required Performance Security.
7. In case of Micro and Small Enterprise (MSMEs) holding valid certificate issued by any agencies/organization under The Ministry of Micro, Small and Medium Enterprises indicating the list of activity related to the subject tender as per National Industrial Classification - 2008 mentioned in the table below only shall become eligible for exemption from payment of Tender fee/EMD. Such bidder shall upload the scanned copy of valid certificate in preliminary bid as well as duly filled in and signed **‘Bid Securing Declaration’** as per format provided in the tender document, failing which the bid shall be treated as non-responsive.

|  |  |
| --- | --- |
| **SECTION** | **Description** |
| Division 30 | Manufacture of other transport equipment |
| Sub-Class 30115 | Construction of floating structures (floating docks, pontoons, cofferdams, floating landing stages, buoys, floating tanks, barges, lighters, floating, cranes, non-recreational inflatable  rafts etc.) |

##### Alternative proposals by bidders

* + 1. Conditional offer or Alternative offers will not be considered further in the process of tender evaluation.

##### Format and signing of bid

* + 1. The Price Bid to be submitted on-line shall be signed digitally by a person or persons duly authorized to sign on behalf of the Bidder.
    2. The Bid shall contain no alterations or additions, except those to comply with instructions issued by the Employer, or as necessary to correct errors made by the bidder in which case such corrections shall be initialed by the person or persons signing the bid.

##### D Submission of bids

* 1. **Sealing and marking of bids.** (**NOT APPLICABLE).**
     1. The bidder shall put Bid security document as per clause No.1.16, hereof in one envelope and properly seal and mark as “Bid Security”. The bidder shall put documents mentioned in clause No: 1.12.1.A (ii) in separate envelope and properly seal and mark as “Technical Bid”.

The bidder shall seal “Financial Bid” as per Clause No: 1.12.1. (B) hereof, in separate envelope duly marking the envelope as “Financial Bid”.

These envelopes than be put inside one outer envelope and sealed, duly marking the outer envelope as “Technical Bid and Financial Bid”.

* + 1. The envelopes shall

##### be addressed to Nodal Officer/Employer at the following address.

\_

(Insert address of office for bid submission), and

##### bear the following identification:

Bid for (Name of contract)

Bid reference no (Insert number)

DO NOT OPEN BEFORE (time and date for opening, per Clause 23) Name and address of the bidder.

The tender complete in all respect should be put in the tender box (marked tender No\_ ) in the office of upto p.m. on due date and open at \_ on the same date in presence of such of the tenderers who may wish to be present.

* + 1. In addition to the identification required in Sub-Clause 1.19.2, the inner envelopes shall indicate the name and address of the bidder to enable the bid to be returned unopened in case it is declared rate, pursuant to Clause 1.21, or the bid is declared non responsive. If the outer envelopes are not sealed and marked as above, the Employer will assume no responsibility for the misplacement or premature opening of the technical bid and financial bid.

##### Deadline for submission of the Bids

* + 1. Bids must be received by the Employer at the address specified above not later than 16:00 hrs. on 04/09/2025 in the event of the specified date for the submission of bids being declared a holiday by the Employer. The bids will be received up to the appointed time on the next working day.
    2. The Employer may extend the deadline for submission of bids by issuing an amendment in accordance with Clause 1.10, in which case all rights and obligations of the Employer and the bidders previously subject to the original deadline will then be subject to the new deadline.
    3. In case of tender document being downloaded from the web site, at the time of submission of (the hard copy of) the tender document. The tenderer shall give an undertaking that no changes have been made in document. He shall be issued a printed set of document under acknowledgment with a condition that the printed version of the port tender document will be treated as authentic tender and if any discrepancy is noticed at any stage between the Port’s tender document and the one submitted by the tenderer, the conditions mentioned in the Port’s printed document shall prevail. Besides, the tenderer shall be liable for legal action for the lapses. Insert time and date; this should be the same as those given in the invitation for Bids Clause No.1.20.

##### Late Bids

* + 1. Any bid received by the Employer after the deadline prescribed in Clause 1.20 will be considered as non-responsive.

##### Modification and Withdrawal of Bids

* + 1. Bidders may modify or withdraw their bids before the deadline prescribed in Clause 1.20.
    2. Each Bidder’s modification or withdrawal notice shall be prepared, sealed, marked, and delivered in accordance with Clauses 1.18 &1.19, with the outer and inner envelopes additionally marked “MODIFICATION” or “WITHDRAWAL” as appropriate. (**NOT APPLICABLE)**
    3. No bid may be modified after the deadline for submission of bids.
    4. Withdrawal or modification of a Bid between the deadline for submission of bids and the expiration of the original period of bid validity in Clause

**1.15.1** above or as extended pursuant to Clause 1.15.2 may result in the forfeiture of the Bid security pursuant to Clause 1.16.

**1.22.5** Tenders with any condition, including conditional rebate shall be rejected. However, tenders with unconditional rebate will be accepted.

##### BID OPENING AND EVALUATION

* 1. **Bid opening**
     1. On the due date and appointed time as specified in clause 1.20, the Employer will first open Technical bids of all bids received (except those received late) including modifications made pursuant to clause 1.22 in presence of the bidders or their representative who choose to attend. In the event of the specified date for Bid opening being declared a holiday by the Employer, the bids will be opened at the appointed time and location on the next working day.
     2. Envelopes marked “WITHDRAWAL” shall be opened and read out first. Bids for which an acceptable notice of withdrawal has been submitted pursuant to Clause 1.22 shall not be opened. Bidder’s name, withdrawals, modifications of technical bid, the presence of bid security and such other details, as the Employer may consider appropriate will be announced by the Employer at the opening. (**NOT APPLICABLE)**
     3. If all Bidders have submitted unconditional Bids together with requisite bid security, then all bidders will be so informed then and there. If any Bid contains any deviation from the Bids documents and/or if the same does not contain Bid security in the manner prescribed in the Bid documents, then that Bid will be rejected and the Bidder informed accordingly. The sealed financial bid containing priced BOQ will be returned to him without opening. All valid financial bids whose technical bids have been determined to be substantially responsive in accordance with Clause 1.26 hereof, shall be opened on the specified date from declaring the results of the Technical Bid, in presence of the bidders or their representatives who choose to attend. The Bidder’s name, the Bid prices, the total amount of each Bid and of any alternative Bid (if alternatives have been requested or permitted), any discounts, Bid modifications and withdrawals, and such other details as the Employer at the opening. Any bid price, discount, or alternative Bid price which is not read out and recorded at Bid opening, will not be taken into account in Bid evaluation. (**NOT APPLICABLE)**

**1.23.4** The Employer shall prepare minutes of the Bid opening, including the information disclosed to those present in accordance with sub clause 23.3 and the minutes shall form part of the contract. (**NOT APPLICABLE)**

##### Process to be confidential.

Information relating to the examination, clarification, evaluation and comparison of the bids and recommendations for the award of a contract shall not be disclosed to Bidders or any other persons not officially concerned with such process until the award to the successful bidder has been announced.

##### Clarification of Bids

To assist in the examination and comparison of Bids, the Employer may, at his discretion, ask any Bidder for clarification of his Bid, including breakdown of unit rates. The request for clarification and the response shall be writing or by cable, but no change in the price or substance of the Bid shall be sought, offered, or permitted except as required to conform the correction of arithmetic errors discovered by the Employer in the evaluation of the Bids in accordance with Clause 1.27. Subject to above para, no Bidder shall contact the Employer on any matter relating to his bid from the time of the bid opening to the time the contract is awarded. If the Bidder wishes to bring additional information to the notice of the Employer, he should do so in writing. Any effort by the Bidder to influence the Employer’s bid evaluation, bid comparison or contract award decisions, may result in the rejection of his bid.

##### Examination of Bids and Determination of Responsiveness

* + 1. Prior to detailed evaluation of Bids, the Employer will determine whether each Bid (a) meets the eligibility criteria defined in Clause 1.4 (b) has been properly signed by an authorized signatory (accredited representative) holding power of Attorney in his favor. The Power of Attorney shall inter alia include a provision to bind the Bidder to settlement of disputes clause; (c) is accompanied by the required Bid security and; (d) is responsive to the requirements of the Bidding documents.
    2. A substantially responsive Technical and Financial Bid is one which conforms to all the terms, conditions and specification of the Bidding documents, without material deviation or reservation. A material deviation or reservation is one (a) which affects in any substantial way the scope, quality or performance of the works; (b) which limits in any substantial way, the Employer’s rights or the Bidder’s obligations under the Contract; or (c) whose rectification would affect unfairly the competitive position of other Bidders presenting responsive Bids.
    3. If a Technical Bid is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by correction or withdrawal of the non-conforming deviation or reservation.
    4. The envelop marked as financial bid of those bidders whose technical bid has been determined to be non-responsive shall not be opened and will be returned unopened. (**NOT APPLICABLE)**

##### Correction of Errors. (NOT APPLICABLE)

* + 1. Bids determined to be responsive will be checked by the Employer for any arithmetic errors. Errors will be corrected by the Employer as follows:
       1. Where there is a discrepancy between the rates in figures and in words, the rate in words will govern; and
       2. Where there is a discrepancy between the unit rate and the line item total resulting from multiplying the unit rate by the quantity, the unit rate as quoted will govern.
    2. The amount stated in the Bid will be adjusted by the Employer in accordance with the above procedure for the correction of errors and, with the concurrence of the Bidder, shall be considered as binding upon the bidder. If the bidder does not accept the corrected amount the Bid will be rejected, and the Bid security may be forfeited in accordance with Sub- Clause 1.16.F. (B).

##### NIL

* 1. **Evaluation and Comparison of Bids**
     1. The Employer will evaluate and compare only the bids determined to be responsive in accordance with Clause 1.26.
     2. In evaluating the Bids, the Employer will determine for each Bid the evaluated Bid Price by adjusting the Bid Price as follows:
        1. Making any correction for errors pursuant to Clause 1.27;
        2. Making appropriate adjustments to reflect discounts or other price modification offered in accordance with Sub Clause 1.22.5
     3. The estimated effect of the price adjustment conditions under Clause 3.47 of the conditions of contract, during the period of implementation of the Contract, will not be taken into account in Bid evaluation.
     4. If the Bid of the successful Bidder is seriously unbalanced in relation to the Nodal Officer or his nominee’s estimate of the cost of work to be performed under the contract, the Employer may require the Bidder to produce detailed price analyses for any or all items of the Bill of Quantities, to demonstrate the internal consistency of those prices with the implementation/construction methods and schedule proposed.

##### AWARD OF CONTRACT

* 1. **Award Criteria**
     1. The Employer will award the Contract to the Bidder whose Bid has been determined to be responsive to the Bidding documents and who has offered the lowest evaluated Bid Price, provided that such Bidder has been determined to be (a) eligible in accordance with the provisions of Clause 1.3, and (b) qualified in accordance with the provisions of Clause 1.4. The second bidder (i.e. L2) shall be kept in reserve and may be invited to match the bid submitted by the (L1) bidder in case such bidder withdraws or is not selected for any reason.

##### Employer’s Right to accept any Bid and to reject any or all.

Notwithstanding clause 1.29, the Employer reserve the right to accept or reject any bid and to cancel the bidding process and reject all bids, at any time prior to the award of contract, without thereby incurring any liability to the affected bidder or bidders of the grounds for Employer’s action.

##### Notification of Award and Signing of Agreement

* + 1. The Bidder whose bid has been accepted will be notified of the award by the Employer prior to expiration of the Bid validity period by cable, telex or facsimile confirmed by registered letter. This letter (hereinafter and in the Conditions of Contract called the “Letter of Acceptance”) will state the sum that the Employer will pay the Contractor in consideration of the execution, completion and maintenance of the works by the Contractor as prescribed by the Contract (hereinafter and in the Contract called the “contract Price”).
    2. The notification of award will constitute the formation of the Contract subject only to the furnishing of a performance security in accordance with the provision of Clause 1.33.
    3. The Agreement will incorporate all correspondence between the Employer and the successful bidder. It will be signed by the employer and sent to the successful Bidder within (28 days of award of work for global tender and Within 14 days for domestic tender) following the notification of award along with the Letter of Acceptance. Within (28 days for global tender and within 21 days for domestic tender) of receipt, the successful Bidder will furnish the performance security and sign the Agreement with the Employer.

1.32.4 Upon the furnishing by the successful Bidder of the Performance Security, the Employer will promptly notify the other Bidders that their Bids have been unsuccessful and release their Bid security.

##### 1.33. Performance Security

Security Deposit shall consist of two parts; a) Performance Guarantee to be submitted at award of work, and b) Retention money to be recovered from Running Bills.

Security Deposit shall be 10% of Contract price of which 5% of contract price should be submitted as FDR or INSURANCE SURETY BOND or Bank Guarantee of Nationalized/ scheduled bank (except Co- operative) Banks having its branch at Gandhidham, or Digital transfer within 21 days of receipt of letter of acceptance and balance 5% recovered as Retention Money from Running Bills. Recovery of 5% of Retention Money to commence from the first bill onwards @ 5% of bill value from each bill. Retention Money & Balance SD will be refunded within 14 days from the date of payment of final bill. “No Dues certificate” from the Geologist and Mining Department of concern authority.

BG submitted by the contractor should remain valid for a period of 60 days beyond the date of completion of all contractual obligations.

Failure of the Successful Bidder to comply with the requirements as mentioned above shall constitute sufficient grounds for cancellation of the award of work and forfeiture of bid security.

The documentary evidence (copy of paid Challan in Govt. Treasury) of Welfare Cess @ 1% of work done or as amended by Statutory Authority from time to time, paid on final bill shall be submitted before releasing the Performance Guarantee.

##### Advance Payment (NOT APPLICABLE)

* + 1. The Employer will provide an Advance payment on the Contract Price as stipulated in the Conditions of Contract, subject to maximum amount, as stated in the Contract Clause 3.51.

##### Conciliator (NOT APPLICABLE)

* + 1. The Employer proposes that CIDC – SIAC Arbitration Centre be appointed as Conciliator under the contract as provided in sub-clause 3.24.1 of condition of contract. If the bidder disagrees with this proposal, the bidder should so state in the bid.

##### Corrupt or Fraudulent Practices

* + 1. The Employer requires that Bidders/Suppliers/Contractors under this contract, observe the highest standard of ethics during the procurement and execution of this contract. In pursuance of this policy, the Employer:
       1. Defines, for the purpose of these provisions, the terms set forth below as follows:
          1. “Corrupt practice” means the offering, giving, receiving or soliciting of anything of value to influence the action of a public official in the procurement process or in contract execution; and
          2. “Fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Employer, and includes collusive practice among Bidders (prior to or after bid submission) designed to establish bid prices at artificial non-competitive levels and to deprive the Employer of the benefits of free and open competition.
       2. Will reject a proposal for award of work if he determines that the Bidder recommended for award has engaged in corrupt or fraudulent practices in competing for the contract in question.
       3. Will declare a Bidder ineligible, either indefinitely for a stated period of time, to be awarded a contract/contracts if he at any time determines that the Bidder has engaged in corrupt or fraudulent practices in competing for or in executing, the contract.
    2. Furthermore, Bidders shall be aware of the provision stated in sub-clause
    3. of the conditions of Contract.

**Contractor DY. CHIEF ENGINEER (P)**

**Deendayal Port Authority**

**SECTION: 2**

**FORMS OF BID, QUALIFICATION INFORMATION**

**TABLE OF FORMS**

* + - 1. **FORM OF BID**
      2. **CONTRACTOR’S BID**
      3. **PRE-QUALIFICATION OF BIDDERS**
      4. **LETTER OF ACCEPTANCE**
      5. **NOTICE TO PROCEED WITH THE WORK**
      6. **AGREEMENT FORM**

Date-

### SPECIMEN FOR FORM OF BID

(To be executed on bidder’s letter head)

##### Tender No. 08 - P/2025

##### Name of Work: “S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX.”

To

The Dy. Chief Engineer (P), Deendayal Port Authority, Kandla, Ground Floor, Annexe, A.O. Building Gandhidham - 370201,

Dist - Kutch (Gujarat)

We, the undersigned, declare that:

* + - 1. we have examined and have no reservations to the tender documents, including addenda and clarifications issued
      2. we offer to execute the work in conformity with the tendering documents and in accordance with the delivery schedules specified in the schedule of requirements in accordance with the tender document
      3. The total price of our tender, excluding any discounts offered in item(d) below, is [ insert the total tender price in words and figures, indicating the various amounts and the respective currencies];[in case of techno-commercial offer it shall be mentioned that ‘as filled in the price bid’] (**NOT APPLICABLE)**
      4. The discounts offered and the methodology for their application are:

**Discounts.** if our tender is accepted, the following discounts shall apply. **Methodology of application of the discounts.** The discounts shall be applied using the following method: (**NOT APPLICABLE)**

* + - 1. our tender shall be valid for the period of time specified in **[ITB Sub-clause 1.15.1],** from the date fixed for the tender submission deadline in accordance with **[ITB Sub- clause 1.20.1]** , and it shall remain binding upon us and may be accepted at any time before the expiration of that period or any extended period accordance with **[ITB Sub-clause 1.15.2];**
      2. If our tender is accepted, we commit to submit a performance guarantee in accordance with [insert relevant clause no., ITB Sub-clause 1.33] for the due performance of the contract, as specified in specimen form for the purpose.
      3. We, including any subcontractors or contractors for any part of the contract, (**NOT APPLICABLE)** We have no conflict of interest in accordance with **[ITB Sub- clause no 1.3.2].**
      4. Our firm, its affiliates or subsidiaries- including any subcontractors or contractors for any part of the contract – has not been declared ineligible by the port, under laws of India or official regulations in accordance with **[ITB Sub-clause no.1.3.4]**
      5. We understand that this tender, together with your written acceptance thereof included in your notification of award, shall constitute a binding contract between us, until a formal contract agreement is prepared and executed in accordance with **[ITB Sub-clause 1.32]** and as per specimen from the purpose;
      6. We understand that you are not bound to accept the lowest evaluated tender or any other tender that you may receive.
      7. We also make specific note clauses of [ITB, NIT] under which the contract is governed.
      8. In case of out station firms, having a branch in India for liaison purposes, please mention the name of the contact person and Tel. no., Fax. no., and mail-Id and also the complete postal address of the firm.
      9. We understand that the communication made with the firm at (m), by the port shall be deemed to have been done with us.

Signed: [insert signature of person whose name and capacity are shown]

In the capacity of [insert legal capacity of person signing the form of tender] Name: [insert complete name of person signing the form of tender]

Duly authorized to sign the tender for and on behalf of: [insert complete name of tenderer]

Dated on day of \_ \_, \_ (insert date of signing)

### CONTRACTOR’S BID

Description of the works: - “**S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX.**

TO

Address----------------------------------------------------------- (The employer)

-------------------------------------------------------------------------------

GENTLEMEN,

We offer to execute the works described above in accordance above with the conditions of Contract accompanying this bid for the contract price of (in figures)

(in letters)

The advance payment required / not required as per rule.

We accept appointment of as the conciliator’s letter. Or

We do not accept the appointment of as the conciliator and proposed instruct that be appointed as conciliator who’s daily fees and biographical data are attached.

This bid and your written acceptance of it shall constitute a binding contract between us. We understand that you are not bound to accept the lowest or any bid you receive.

We undertake that, in competing for (and, if the award is made to us, in executing) the above contract, we will strictly observe the laws against fraud and corruption in force In India namely “prevention of corruption act 1988”

We hereby confirm that this bid complies with the bid validity and security required by the bidding documents.

We attach herewith our copy of permanent account number (PAN) Yours faithfully,

Authorized Signature:

Name& title of signatory Name of Bidder

Address

**Notes:**

To be filled in by the bidder, together with his particulars and date of submission at the bottom of the form of bid

### PRE-QUALIFICATION OF BIDDERS

The information to be filled in by the bidder in the following pages will be used for purposes of pre-qualification as provided for in the instructions to tenderers.

##### Only for individual bidders

* 1. Constitution or legal status of bidder (attach copy)
     + Place of registration
     + Principal place of business
     + Power of attorney of signatory of bid(Attach)

##### Turnover of the firm/ JV

|  |  |
| --- | --- |
| **YEAR** | **TURN OVER** |
| 2021-22  2022-23  2023-24  Average |  |
|  |
|  |
|  |

Attachments: Financial reports for the last three years; balance sheets, profit and loss statement, auditor’s reports (in case of companies/ corporation) etc., list them below and attach copies.

##### Similar works

|  |  |  |  |
| --- | --- | --- | --- |
| **Particulars** | **Year** | **No. of works** | **Value** |
| Total value completed similar work as defined in the tender document during last 5 years | 2020-21 |  |  |
| 2021-22 |  |  |
| 2022-23 |  |  |
| 2023-24 |  |  |
| 2024-25 |  |  |

Attachments: Supporting documents, viz., successful completion certificates from clients, other documentations to substantiate the similarity of work as per definition of “similar work” employers reserve the right to verify the information;

1. Information on bid capacity (works for which bids have been submitted and works which are yet to be completed) as on the date of this bid.
2. Existing commitments and on-going works.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Description of work | Place & state | Contract no.& date | Name & address of port or Dept. | Value of contract  Rs. | Stipulated Period of completion | Value of remaining to be completed | Anticipated date of completion |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |
|  |  |  |  |  |  |  |  |

1. Works for which bids already submitted

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Description of work | Place & state | Name & address of port or Dept. | Value of contract  Rs. | Stipulated Period of completion | Date when decision is  expected | Remarks if any |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
|  |  |  |  |  |  |  |

.

Attach certificates from the nodal officer or his nominee(s)-in-charge.

1. The following contractor’s Equipment are essential for carrying out the works. The bidder should list all information requested below. (**NOT APPLICABLE)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item of equipment | Requirement no. capacity | Owned/leased  /to be procured | No’s/ capacity | Age/condition | Remarks  (from whom to be purchased) |
| 1 | 2 | 3 | 4 | 5 | 6 |
|  |  |  |  |  |  |

1. Deleted.
2. Proposed sub-contracts and firms involved. (**NOT APPLICABLE)**

|  |  |  |  |
| --- | --- | --- | --- |
| Sections of the works | Value of sub- contract | Sub-contractor (name and  address) | Experience in similar work |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

1. Information on litigation history in which the bidder is involved.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Other party(ies) | Port / Dept. | Cause of dispute | amount | Remarks involved showing present status |
|  |  |  |  |  |

1. Additional information bidder may like to submit

Duly authorized to sign this authorization on behalf of (insert complete name of tenderer)

Dated on \_ day of\_ [insert date of signing]

### LETTER OF ACCEPTANCE

(On letterhead paper of the port)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(date)

To: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(Name and address of the contractor)

Dear Sir,

Sub: Tender no. “**S/R to Navigational Channel Marking System (Buoys) at Dahej Ro-Pax”**

Ref: Your bid dated

And [list the correspondence with the bidder]

This is to notify you that your bid dated for execution of the (name of the contract and identification number, as given in the instructions to bidders) for the contract price of rupees (amount in words and figures as corrected and modified in accordance with the tender document is here by accepted by the employer/board)

You are hereby requested to furnish performance security, in the form detailed in tender document for an amount of Rs. within { } days of the receipt of this letter of acceptance valid upto 28 days from the date of completion obligations expiry of taking over certificate subject to removal of defects period i.e upto and also sign the contract agreement within{ }days of the receipt of this letter of acceptance, failing which action as stated in the tender document will be taken. Detailed letter of acceptance will follow.

Please acknowledge receipt.

Yours faithfully

Authorized signature DEENDAYAL PORT AUTHORITY

### ISSUE OF NOTICE TO PROCEED WITH THE WORKS

(Letterhead of the Port)

\_\_\_\_\_\_\_ dated

To

(Name and address of the contractors) Dear Sir,

##### Sub: Tender no. - 08-P/2025 “ S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX. ”

Ref: Letter of acceptance no. dated

Pursuant to your furnishing the requisite security as stipulated in [clause 3.52 of general conditions of contract] and signing of the contract for execution of the you are hereby instructed to precede with the execution of the said works in accordance with the contract documents.

It is hereby notified that the [site] is being handed over to you for execution of work in accordance with the contract documents.

Yours faithfully,

**DY. CHIEF ENGINEER (P)**

**DEENDAYAL PORT AUTHORITY**

**SPECIMEN CONTRACT AGREEMENT**

(to be executed on Rs. 300/- non-judicial stamp paper)

[the successful tenders shall fill in this form in Accordance with the instructions indicated]

THIS CONTRACT AGREEMENT is made

The [insert: number] day of [insert: month], [insert: year]

This agreement made this \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ day of \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Between

1. The Board of Port of Deendayal Port Authority, an autonomous body of the Ministry of Port Shipping & Waterways of the Government of India, incorporated under Major Port Authority Act, 2021, amended thereafter, under the laws of India and having it principle place of business (insert: address of Port) (Here in after the called “Board”/Port) and
2. (Insert Name of Contractor) (incorporate under the laws) (Country of Contractor) having its place of Business (insert: address of Contractor) (herein after called the “CONTRACTOR”.

WHEARS the employer Board invited tenders against tender No. (number) for execution of [tender title and brief description] and has accepted a tender by the contractor in accordance with the supply/delivery schedules, in the sum of [insert contract price in figures and words, expressed in the contract currency (ies)] (hereafter called “Contract Price”)

WHEREAS the contractor has agreed to deposit the performance security deposit @ 10 % of contract price amounting to Rs. in following manner for the due fulfilment of all the conditions of the contract '

* 1. 5 % of Rs. paid in the form of Bank Guarantee / Insurance Surety Bond / FDR OR Digital mode of payment, vide No. , dated , issued by (to be submitted in 21 days of issue of LOA).
  2. Balance 5% amount of Rs. to be recovered from the Running Account Bills.

**NOW THIS AGREEMENT WITNESSETH AS FOLLOWS:**

1. In this agreement words and expressions shall have the same meanings as per respectively assigned to them in the conditions of contract refer to.
2. The following documents shall constitute the contract between the employer/ board and the contractor, and each shall be read and construed as an integral part of the contract relating to the said work, viz.

(a) This contract agreement;

(b) Special conditions of contract;

(c) General conditions of contract;

(d) Technical requirements (including schedule of requirements and technical specifications, drawings);

(e) Notice inviting tender;

(f) Replies issued to the pre-bid queries, addenda if any issued [numbers and date];

(g) The contractor’s bid and original price and delivery schedules;

(h) The employer/ board’s notification of award; [insert letter of acceptance no. & date]

(i) [correspondence the employer/board has exchanged with the bidder till and after award of contract [specific letters and dates]]

(j) And [add here any other documents]

AND WHEREAS EMPLOYER/BOARD accepted the bid of CONTRACTOR for the provision and the execution of WORK at the CONTRACT PRICE as indicated in CONTRACT upon the terms and subject to the conditions of contract. Now this CONTRACT AGREEMENT witnesses and it is hereby agreed and declared as follows:

**All the disputes related to the subject contract shall be resolved through a conciliation committee/councils comprising of independent subject experts.**

1. In consideration of the payment to be made to CONTRACTOR for work to be executed by him. CONTRACTOR hereby covenants with EMPLOYER/ BOARD what CONTRACTOR shall and will duly provide, execute and completed work and things in CONTRACT, mentioned or described or which are to be implied there from or may be reasonably necessary for completion of work and the times and in the manner and subject to the terms and conditions or stipulations mentioned in CONTRACT.
2. In consideration of the due provision, execution and completion of work by the contractor in accordance with the terms of the contract, the employer / board does hereby agree with contractor that employer /board will pay to contractor the respective amounts for the work actually done by him and approved by employer/board as per payment terms accepted in contract and payable to contractor under provision of contract at such manner as provided for in the contract.
3. In consideration of the due provision, execution and completion of work, contractor does hereby agree to pay such sums as may be due to employer/ board for the services rendered by employer/board to Contractor as set forth in contract and such other sums as may payable to employer/board towards loss, damage to the employer/board’s equipment, materials etc. and such payments to be made at such time and in such manner as is provided in contract.

IN WITNESS where of the parties here to have caused this agreement to be executed in accordance with the laws [insert name of contract governing law country] on the day, month and year indicated above.

(insert Contractor’s Name and address)

**For and behalf of the employer/ board**

WITNESS: (Name, Signature, address)

1.\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

2.\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signed, Sealed and delivered by

Chief Engineer on behalf of the board in

Presence of:

**For and behalf of the employer/board**

WITNESS: (Name, Signature, address)

1.\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

2.\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**The common seal of the Board of**

**Deendayal Port Authority Affixed in**

**the presence of:**

**SECTION 3**

**CONDITIONS OF CONTRACT**

### CONDITIONS OF CONTRACT

##### General

* 1. **Definitions**
     1. Terms which are defined in the Contact Data are not also defined in the Conditions of Contract but keep their defined meanings capital initials are used to identify defined terms.

**Bill of Quantities** means the priced and completed Bill of Quantities forming part of the Bid.

Compensation Events are those defined in Clause 3.44

**The Completion Date** is the date of Completion of the Works as certified by the Nodal Officer or his nominee in accordance with Sub Clause 3.55.1

**The Contract** is the contract between the Employer and the Contractor to execute, complete and maintain the Works. It consists of the documents listed in Clause 3.2.2 below.

**The Contract Data** defines the documents and other information which comprise the Contract.

**The Contractor** is a person or corporate body whose Bid to carry out the Works has been accepted by Employer.

**The Contractor’s Bid** is the completed Bidding documents submitted by the Contractor to the Employer.

**The Contract Price** is the stated in the letter of acceptance and thereafter as adjusted in accordance with the provisions of the Contract.

**Days** are calendar days; months are calendar months.

**A Defect** is any part of the Works not completed in accordance with the Contract. **The Defects Liability Period** is the Period named in the Contract Data and calculated from the Completion Date.

**The Employer** is the party who will employ the contractor to carry out the Works. **The Nodal Officer** or his nominee is the person named in the Contract Data (or any other Competent person appointed and notified to the contractor to act in replacement of the Nodal Officer or his nominee) who is responsible for supervising the Contractor, Administering the Contract, certifying payments due to the Contractor, issuing and valuing Variations to the contract, awarding extensions of time and valuing the Compensation Events.

**Equipment** is the Contractor’s machinery and vehicles brought temporarily to the Site to construct the Works.

**The Initial Contract Price** is the Contract Price listed in the employer’s Letter of Acceptance.

**The Intended Completion Date** is the date on which it is intended that the Contractor shall complete the works. The Intended Completion Date is specified in the Contract Data. The Intended Completion Date may be revised only by the Nodal Officer or his nominee by issuing an extension of time.

**Materials** are all supplies, including consumables, used by the contractor for incorporation in the Works.

**Plant** is any integral part of the Works which is to have mechanical, electrical, electronic or chemical or biological function.

**The Site** is the area defined as such in the Contract Data. Site Investigation Reports are those which were included in the Bidding documents and are factual interpretative reports about the surface and subsurface conditions at the site.

**Specification** means the Specification of the Works included in the Contract and any modification or addition made or approved by the Nodal Officer or his nominee.

**The Start Date** is given in the Contract Data. It is the date when the Contractor shall commence execution of the works. It does not necessarily coincide with any of the Site Possession Date.

**A Subcontractor** is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract which includes work on the site.

**Temporary Works** are works designed, constructed, installed and removed by the Contractor which are needed for construction or installation of the Works.

**A Variation** is an instruction given by the Nodal Officer or his nominee which varies the Works.

**The Works** are what the Contract requires the Contractor to construct, install and turn over to the Employer as defined in the Contract Data.

**The Trained Work Person** are those employed/proposed to be employed by the Contractor at the Project Site, who have participated and are in possession of a valid Competency Certificate through a programme run under the auspices of a University, State Technical Board, Ministry of Government of India.

**Board –** Board of Members of the Port of Kandla, a body corporate under the Major Port Act, 1963 as amended from time to time.

**Chairman** means the Chairman of the Board of Members of the Port of Kandla.

##### Interpretation

* + 1. In interpreting this Condition of Contract, singular also means plural, male also means female or neuter and the other way around. Headings have no significance. Words have their normal meaning under the language of the Contract instructions clarifying queries about the Conditions of Contract.
       1. If sectional completion is specified in the Contract Data, references in the Conditions of Contract to the Works, the Completion Date, and the Intended Completion Date apply to any Section of the Works (other than references to the Completion Date and Intended Completion date for the whole of the Works).
    2. The documents forming the Contract shall be interpreted in the following order of priority:

1. Agreement
2. Letter of Acceptance and notice to proceed with Works Contractor’s Bid.
3. Contract Data
4. Conditions of Contract including Special Conditions of Contract
5. Specifications
6. Drawings
7. Bill of quantities and
8. Any other documents listed in the Contract Data as forming part of the Contract.

##### Language and Law

* + 1. The language of the Contract and the law governing the Contract are stated in the Contract Data.

##### Nodal Officer or his nominee’s Decisions

* + 1. Except where otherwise specifically stated, the nodal officer or his nominee will decide contractual matters between the Employer and the Contractor in the role representing the Employer.

##### Delegation

* + 1. The Nodal officer or his nominee may delegate any of the duties and responsibilities to other people except to the Conciliator after notifying the Contractor and may cancel any delegation after notifying the Contractor.

##### Communications

3.6.1. Communications between parties which are referred to in the conditions are effective only when in writing. A notice shall be effective only when it is delivered (in terms of Indian Contract Act 1872).

##### Joint Venture (NOT APPLICABLE)

Companies/Contractors may jointly undertake contract/contracts. Each only would be jointly and severely responsible for completing the task as per the contract, however declaration of the Lead member to be indicated by bidders, however JV has to designate in their MOU. The firms with at least 26% equity holding each be allowed to jointly meet the legibility criteria.

Note: JVs/Consortia be allowed in all contracts of estimated cost of more than Rs.5 crores. However, there shall be no limit on the number of partners.

##### Subcontracting (NOT APPLICABLE)

* + 1. The Contractor may subcontract with the approval of the Nodal Officer or his nominee but may not assign the Contract without the approval of the Employer in writing. Subcontracting does not alter the Contractor’s obligations.

##### Other Contractor

The Contractor shall co-operate and share the Site with other contractors, public authorities, utilities, and the Employer between the dates given in the Schedule of other contractors. The Contractor shall as referred to in the Contract Data, also provide facilities and services for them as described in the Schedule. The employer may modify the schedule of other contractors and shall notify the contractor of any such modification.

##### Personnel (NOT APPLICABLE)

* + 1. The Contractor shall employ the key personnel named in the Schedule of Key Personnel as referred to in the Contract Data to carry out the functions stated in the Schedule or other personnel approved by the Nodal Officer or his nominee. The Nodal Officer or his nominee will approve any proposed replacement of Key personnel only if their qualifications, abilities, and relevant experience are substantially equal or better than those of the personnel listed in the Schedule.

3.9.2. If the Nodal Officer or his nominee asks the Contractor to remove a person who is a member of the Contractor’s staff of his work force stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connections with the work in the Contract.

##### Employer’s and Contractor’s Risks

* + 1. The Employer carries the risks which this contract states are Employer’s risks and the Contractor carries the risks which this Contract states are Contractor’s risks.

##### Employers Risks

* + 1. The Employers risks are

1. In so far as they directly affect the execution of the Works in the country where the Permanent Works are to be executed:
2. War and hostilities (whether war be declared or not), invasion, act of foreign enemies:
3. Rebellion, revolution, insurrection, or military or usurped power, or civil war,
4. Ionizing radiations, or contamination by radioactivity from any nuclear fuel, or from any nuclear waste, from the combustion of nuclear fuel, radioactive toxic explosive or other hazardous properties of any explosive nuclear assembly or nuclear component thereof:
5. Pressure waves caused by aircraft or other aerial devices traveling at sonic or supersonic speeds; and
6. riot, commotion or disorder, unless solely restricted to the employees of the Contractor or of his Subcontractors and arising from the conduct of the Works;
7. floods, tornadoes, earthquakes and landslides
8. Loss or damage due to the use or occupation by the Employer of any Section or part of the Permanent Works, except as may be provided for in the Contract;
9. loss or damage to the extent that it is due to the design of the Works, other than any part of the design provided by the Contractor or for which the Contractor is responsible; and
10. Any operation of the forces of nature (in so far as it occurs on the Site) which an experienced contractor:
    1. could not have reasonably foreseen, or
    2. Could reasonably have foreseen, but against which he could not reasonably have taken at least one of the following measures.
       1. Prevent loss or damage to physical property from occurring by taking appropriate measures, or
       2. Insure against.

##### Contractor’s risks

* + 1. All risks of loss of or damage to physical property and of personal injury and death which arise during and in consequence of the performance of the Contract other than the excepted risks are the responsibility of the Contractor.

##### Insurance

* + 1. The Contractor shall provide in the joint names of the employer and the Contractor, insurance cover from the Start Date to the end of the Defects Liability Period, in the amounts and deductibles state in the Contract Data for the following events which are due to the Contractors risks.

1. Loss of or damage to the Contractors risks.
2. Loss of or damage to Equipment;
3. Loss of or damage property (except the Works, Plant, Materials and Equipment in connection with the Contract, and
4. Personal injury of death.
   * 1. Policies and certificates for insurance shall be delivered by the Contractor to the Nodal Officer or his nominee for the Nodal Officer or his nominee’s approval before Start Date. All such insurance shall provide for compensation to be payable in the types and proportions of currencies required to rectify the loss or damage incurred.
     2. If the Contractor does not provide any of the policies and certificates required, the Employer may effect the insurance which the Contractor should have provided and recover the premiums the Employer has paid from payments otherwise due to the Contractor or, if no payment of the premiums shall be a debt due.
     3. Alternate to the terms of insurance shall not be made without the approval of the Nodal Officer or his nominee.
     4. Both parties shall comply with all conditions of the insurance policies.

##### Site Investigation Reports

* + 1. The Contractor, in preparing the Bid, shall rely on the Investigation Report referred to in the Contract Data, supplemented by any information available to the Bidder.

##### Queries about the Contract Data.

* + 1. The Nodal Officer or his nominee will clarify queries on the Contract Data.

##### Contractor to Construct the Works.

3.16.1. The Contractor shall construct and install the Works in accordance with the Specification and Drawings.

##### The Works to Be Completed by the Intended Completion Date.

* + 1. The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the program submitted by the Contractor as updated with the approval of the Nodal Officer or his nominee, and complete them by the Intended Completion Date.

##### Approval by the Nodal Officer or his nominee.

* + 1. The Contractor shall submit Specifications and Drawings showing the proposed Temporary Works to the Nodal Officer or his nominee, who is to approve them if they comply with the specifications and Drawings.
    2. The Contractor shall be responsible for design of Temporary Works.
    3. The Nodal Officer or his nominee’s approval shall not alter the Contractor’s responsibility for design of the Temporary Works.

##### NIL

3.18.5 All Drawings prepared by the Contractor for the execution of the temporary or permanent Works, are subject to prior approval by the Nodal Officer or his nominee before their use.

##### Safety

* + 1. The Contractor shall be responsible for the safety of all activities on the Site.

##### Discoveries

* + 1. Anything of historical or other interest or of significant value unexpectedly discovered on the Site is the property of the Employer. The contractor is to notify the Nodal Officer or his nominee of such discoveries and carry out the Nodal Officer or his nominee’s instructions for dealing with them.

##### Possession of the Site (NOT APPLICABLE)

* + 1. The Employer shall give possession of all parts of the Site to the Contractor, free from encumbrances. If possession of a part is not given by the date stated in the Contract Data, the Employer is deemed to have delayed the start of the relevant activities and this will be a Compensation Event.

##### Access to the Site

3.22.1. The Contractor shall allow the Nodal Officer or his nominee and any person authorized by the Nodal Officer or his nominee access to the Site to any place where work in connection with the Contract is being carried out or is intended to be carried out and to any place where materials or plant are being manufactured, fabricated and/or assembled for the works.

**3.23 Instructions**

3.23.1. The Contractor shall carry out all instructions of the Nodal Officer or his nominee which comply with the applicable laws where the Site is located.

##### Disputes (NOT APPLICABLE)

* + 1. If the Contractor believes that a decision taken by the Nodal Officer or his nominee was either outside the authority given to the Nodal Officer or his nominee by the Contract or that the decision was wrongly taken, the decision shall be referred to the conciliator within 28 days of the notification of the Nodal Officer or his nominee’s decision.

##### Settlement of Disputes

* + 1. If a dispute of any kind whatsoever arises between the Employer and the Contractor in connection with, or arising out of the Contract or the execution of the Works, whether during the execution of the Works or after their completion and whether before or after repudiation or after termination of the Contract, including any disagreement by either party with any action, inaction, opinion, instruction, determination, certificate or valuation of the Nodal Officer or his nominee, the matter in dispute shall, in the first place be referred to the Disputes Review Board [DRD] in case of contracts valuing more than Rs. 5.00 crores and above, and for contracts valuing less than Rs. 5.00 crores, the disputes will firstly be settled by the Conciliator, failing which any party may invoke arbitration clause. **(NOT APPLICABLE)**

Unless the Contract has already been repudiated or terminated or frustrated the Contractor shall in every case, continue to proceed with the Works with all due diligence and the Contractor and the Employer shall give effect forthwith to every decision of the Nodal Officer or his nominee unless and until the same shall be revised, as hereinafter provided, by the conciliator or in a Dispute Review Board recommendation / Arbitral Award. **(NOT APPLICABLE)**

##### Decision by Conciliator (NOT APPLICABLE)

* + - 1. The Conciliator shall give a decision in writing within 28 days of receipt of a notification of a dispute.
      2. Conciliator shall be paid daily at the rate specified in the contract Data together with reimbursable expenses of the types specified in the contract data and the cost shall be divided equally between the Employer and the contractor, whatever decision is reached by the conciliator, either party may refer a decision of the conciliator within 28 days of the conciliator’s written decision. If neither party refers the disputes to arbitration within 28 days, the conciliators decision will be final and binding.

##### Arbitration

* + - 1. Except where otherwise provided in the contract all questions and disputes relating to the meaning of the specifications, designs, drawings and instructions here in before mentioned and as to the quality of workmanship or materials used on the work or as to any other question, claim right, matter or any other thing what so ever, in any way arising out of or relating to the contract, design, drawings, specifications, estimates, instructions, order or to the condition or otherwise concerning the work or regarding the execution or failure to execute the same whether arising during the progress of work or after the completion there of as described here in after shall be referred to the Chairman for sole arbitration by himself or by any officer appointed by him.
      2. It will be no objection to any such appointment that the arbitrator is an employee of the Board or the Government, that he had to deal with the matter to which the contract relates and that in course of his duties as an employee of the Board or the Government, he had expressed views on all or any of the matters in dispute or of different.
      3. The arbitrator, who has been dealing with the arbitration case, being transferred or vacating his office or in the event of his death or being unable to act for any reason, the Chairman then holding the office shall arbitrate himself or appoint any officer to act as arbitrator.
      4. It is also a term of the contract that no person other than the Chairman himself or any officer appointed by him shall act as arbitrator.
      5. It is a term of the contract that only such question and disputes as were raised during progress of work till its completion and not there after shall be referred to arbitration. However, this would not apply to the questions and disputes relating to liabilities of parties during the guarantee period after completion of the work.
      6. It is a term of the contract that the party invoking arbitration shall give a list of disputes with amounts of claim in respect of each said disputes along with the notice seeking appointment of arbitrator. It is also a term of the contract that if the contractor does not make any demand for appointment of arbitrator in respect of any claims/disputes in writing, as aforesaid, within 120 days of receiving the intimation from the Engineer-in-Charge that the final bill is ready for payment, the claim of the contractor shall be deemed to have been waived and absolutely barred and the Port Trust shall be discharged and released of all liabilities under the contract in respect of these claims.
      7. It is also a term of the contract that the arbitrator shall adjudicate only such disputes/claims as referred to him by the appointing authority and give separate award against each dispute/claim referred to him. The arbitrator will be bound to give claim wise detail and speaking award and it should be supported by reasoning.
      8. The award of the arbitrator shall be final, conclusive and binding on all the parties to the contract.
      9. The arbitrator from time to time, with the consent of both the parties, enlarge the time for making and publishing the award.
      10. Arbitration shall be conducted in accordance with the provision of Indian Arbitration Act, 1996 or any statutory modifications or re- enactment thereof and rules made there under and for the time being in force shall apply to the arbitration proceedings under this clause.
      11. It is also a term of the contract that if any fees are payable to the arbitrator, this shall be paid equally by both the parties.
      12. It is also a term of the contract that the arbitration shall be deemed to have been entered on the reference on the date he issued the first notice to both the parties calling them to submit their statement of claims and counter statement of claims.
      13. Venue of the arbitration shall be such place as may be fixed by the arbitrator at his sole discretion”.

##### Replacement of Conciliator (NOT APPLICABLE)

* + 1. Should the Conciliator resign or die, or should the Employer and the Contractor agree that the conciliator is not fulfilling his functions in accordance with the provisions of the Contract, a new Conciliator will be jointly appointed by the Employer and the Contractor.

In case of disagreement between the Employer and the Contractor, within 30 days the Conciliator shall be appointed by the Appointing Authorities designated in the Contract Data at the request of either party within 14 days of receipt of such request.

##### TIME CONTROL

* 1. **Program**
     1. Within the time stated in the contact data the contractor shall submit to the Nodal officer or his nominee for approval a program showing the general methods arrangements, order, and timing for all the activities in the works along with monthly cash flow forecast.
     2. An update of the program shall be a program showing the actual progress achieved on the timing of the progress achieved on the timing of the remaining work including any changes to the sequence of the activities.
     3. The contractor shall submit to the Nodal Officer or his nominees, for approval an updated program at intervals no longer than the period stated in the contract data. If the contractor does not submit an updates program within this period, the Nodal Officer or his nominee may withhold the amount stated in the contract data from the next payment certificate and continue to withhold this amount until the next payment after the date on which the overdue program has been submitted.

3.27.4 The nodal officer or his nominee’s approval of the program shall not alter the contractor’s obligations. The contractor may revise the program and submit it to the nodal officer or his nominee again at any time. A revise program is to show the effect of variations and compensation events.

##### Extension of the intended completion date.

The nodal officer or his nominee shall extend the intended completion date if a compensation event occurs or a variation is issued which makes it impossible for completion to be achieved by the intended completion date without the contractor taking steps to accelerate the remaining work and which would cause the contractor to incur additional cost. The nodal officer or his nominee shall decide whether and by how much to extend the intended completion date within 21 days of the contractor asking the Nodal Officer or his nominee for a decision upon the effect of a compensation event or variation and submitting full supporting information. If the contractor has failed to give early warning of a delay or has failed to cooperate in assessing the new intended completion date.

##### The Early Warning Provisions shall be as per clause 3.32.

* 1. **Delays Ordered by the Nodal Officer or his nominee.**
     1. The Nodal Officer or his nominee may instruct the contractor to the start or Progress of any activity within the works.

##### Management Meeting.

* + 1. Either the Nodal Officer or his nominee or the contractor may require the other to attend a management meeting. The business of a management meeting shall be to review the plans for remaining work and to deal with matters raised in accordance with the early warning procedure.
    2. The Nodal Officer or his nominee shall record the business of management meetings and is to provide copies of his record to those attending the meeting and to the employer. The responsibility of the parties for actions to be taken is to be decided by the Nodal Officer or his nominee either at the management meeting or after the management meeting and state in writing to all attended the meeting.

##### Early warning

* + 1. The contractor is to warn the Nodal Officer or his nominee at the earliest opportunity of specific likely future events or circumstances that may adversely affect the quality of the work, increase the contract price or delay the execution of works. The Nodal Officer or his nominee may require the contractor to provide an estimate of the expected effect of the event or circumstances on the contract price and completion date. The estimates are to be provided by the contractor as soon as reasonably possible.
    2. The contractor shall cooperate with the Nodal Officer or his nominee in making and considering proposals for how the effect of such an event or circumstance can be avoided or reduced by anyone involved in the work and in carrying out any resulting instruction of the Nodal Officer or his nominee.
    3. The defect liability period for the contract shall be 12 months from the certified date of completion of work.

##### QUALITY CONTROL

* 1. **Identify Defects**
     1. The Nodal Officer or his nominee shall check the Contractor’s work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor’s responsibilities. The Nodal Officer or his nominee may instruct the Contractor to search for a Defect and to uncover and test any work that the Nodal Officer or his nominee considers may have a Defect.

##### Tests

* + 1. If the Nodal Officer or his nominee instructs the Contractor to carry out a test not specified in the specification to check whether any work has a Defect and the test shows that it does the Contractor shall pay for the test and any samples. If there is no Defect the test shall be a Compensation Event.

##### Correction of Defects

3.35.1 The Nodal Officer or his nominee shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion and is defined in the Contract Data. The Defects Liability Period shall be extended for as long as Defects remain to be corrected.

3.35.2. Every time notice of a Defect is given the Contractor shall correct the notified Defect within the length of time specified by the Nodal Officer or his nominee’s notice.

##### Uncorrected Defects

3.36.1 If the Contractor has not corrected a Defect within the time specified in the Nodal Officer or his nominee’s notice the Nodal Officer or his nominee will assess the cost of having the Defect corrected, and the Contractor will pay this amount.

##### COST CONTROL

* 1. **Bill of Quantities**
     1. The Bill of Quantities shall contain items for the construction, supply, installation, testing and commissioning work to be done by the Contractor.
     2. The bill of quantities is used to calculate the Contract Price. The Contractor is paid for the quantity of the work done at the rate in the Bill of Quantities for each item.

##### Changes in the Quantities

* + 1. If the final quantity of the work done differs from the quantity in the Bill of Quantities for the particular item by more than + 25 percent provided the change exceeds + 10% of initial Contract Price, the Nodal Officer or his nominee shall adjust the rate (s), to allow for the change, in accordance with Clause 3.40.
    2. The Nodal Officer or his nominee shall not adjust rates from changes in quantities if thereby the initial Contract Price is exceeded by more than 15 percent except with prior approval of the Employer.
    3. If requested by the Nodal Officer or his nominee where the quoted rate (s) of any item(s) is / are abnormally high, the Contractor shall provide the Nodal Officer or his nominee with a detailed cost breakdown of such rate in the Bill of Quantities.

##### Variations

3.39.1 All Variations shall be included in updated programs produced by the Contractor.

##### Payment for Variations

* + 1. Variation permitted shall not exceed +25% in quantity of each individual item, and +10% of the total contract price, within 14 days of the date of instruction for executing varied work, extra work or substitution, and before the commencement of such work, notice shall be given either (a) by the contractor to the Employer of his intention to claim the extra payment or a varied rate or price, or (b) by the Employer to the contractor of his intention to vary rate or price.
    2. For items not existing in the Bill of Quantities or substitution to items in the Bill of Quantities, rate payable should be determined by methods given below and in the order given below:
       1. Rates and prices in Contract, if applicable plus escalation as per contract.
       2. Rates and prices in the schedule of rates applicable to the contract plus ruling percentage.
       3. Market rates of materials and labour, hire charges of plant and machinery used, plus 10% for overheads and profits of Contractors.
    3. For items in the Bill of quantities but where quantities have increased beyond the variation limits, the rate payable for quantity in excess of the quantity in the Bill of Quantity plus the permissible variation should be:
       1. Rates and prices in contract, if reasonable plus escalation, failing which (ii) and (iii) below will apply
       2. Rates and prices in the schedule of Rates applicable to the contract plus ruling percentage,
       3. Market rates of material and labour, hire charges of plant and machinery used plus 15% for overheads and profits of contractor.
    4. If there is delay in the Employer and the contractor coming to an agreement on the rate of an extra item, rates as proposed by the employer shall be payable provisionally till such time as the rates are finally determined or till date mutually agreed.

3.40.5. If the Nodal officer or his nominee decides that the urgency of varying the work prevent a quotation being given and considers not delaying the work, no quotation shall be given and the variation shall be treated as a Compensation Event.

##### Cash flow forecasts

3.41.1 When the program is updated, the contractor is to provide the Nodal Officer or his nominee with an updated cash flow forecast.

##### Payment Certificates

* + 1. The contractors shall submit to the Nodal Officer or his nominee monthly statements of the estimated value of the work completed less the cumulative amount certified previously.
    2. The Nodal Officer or his nominee shall check the Contractors’ monthly statement within 14 days and certify the amount to be paid to the Contractor after taking into account any credit or debit for the month in question in respect of materials for the works in the relevant amount and under conditions set forth in sub clause 3.51.6 of the Contract Data (Secured Advance).
    3. The value of work executed shall be determined by the Nodal Officer or his nominee.
    4. The value of work executed shall comprise the value of quantities of the items in the Bill of quantities completed.
    5. The value of work executed shall include the valuation of variations and Compensation Events.

3.42.6. The Nodal Officer or his nominee may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information.

**3.43. Payments. (clause -3.43.2, 3.43.3, 3.43.4, 3.43.5, 3.43.6, 3.43.7) - (NOT APPLICABLE)**

3.43.1 Bills shall be prepared and submitted by the Contractor, joint measurements shall be taken continuously and need to be connected with billing stage. System of 4 copies of measurements, one each for Contractor, Employer and Nodal Officer or his nominee, and signed by both Contractor and Employer shall be followed.

* + 1. 75% of bill amount shall be paid within 14 days of submission of the bill. Balance amount of the verified bill should be paid within 28 days of the submission.
    2. For delay in payment beyond the periods specified in3.43.2 above, interest at a pre-specified rate (suggested rate **SBI PLR + 2%)** p.a. on due date of payment should be paid.
    3. Contractor shall submit final Bill within 60 days of issue of defects liability certificate. Client’s Nodal Officer or his nominee shall check the bill within 60 days after its receipt and return the bill to Contractor for corrections, if any 50% of undisputed amount shall be paid to the contractor at the stage of returning the bill.
    4. The Contractor should re-submit the bill, with corrections within 30 days of its return by the Nodal Officer or his nominee. The re-submitted bill shall be checked and paid within 60 days of its receipt.

3.43.6 Interest at a pre-specified rate (suggested rate SBI PLR+ 2% p.a. as on due date of payment) shall be paid if the bills is not paid within the time limit specified above**.**

* + 1. If an amount certified is increased in later certificates as a result of an award by the Conciliator or an Arbitrator, the Contractor shall be paid interest upon the delayed payment as set out in this clause. Interest shall be calculated from the date upon which the increased amount would have been certified in the absence of dispute.
    2. Items of the Works for which no rate or price has been entered in will not be paid for by the employer and shall be deemed covered by other rates and prices in the Contract.
    3. The Payment from 2nd bill to pre-final bill, shall be released subject to the condition that the documentary evidence (copy of paid challan in Govt. treasury) of the welfare cess @1% of work done or as amended by statutory authority from time to time, paid to concerned authority is submitted for the previous bill.
    4. The Third Part Inspection Agency shall be arranged by the contractor, the contractor has to verify & certify each RA - bills from TPI in all respect, at their own cost, before submitting the bills to DPA.

##### Compensation Events- (NOT APPLICABLE).

* + 1. The following mutually agreed Compensation Events unless they are caused by the Contractor would be applicable.
       1. The Employer does not give access to a part of the Site by the site. Possession Date stated in the Contract Date.
       2. The Employer modifies the schedule of other contractors in a way which affects the work of the contractor under the contract.
       3. The Nodal Officer or his nominee orders a delay or does not issue drawings, specifications or instructions required for execution of works on time.
       4. The Nodal Officer or his nominee instructs the Contractor to uncover to carry out additional tests work which is then found to have no Defects.
       5. The Nodal Officer or his nominee unreasonably does not approve for a subcontract to be let.
       6. Ground conditions are substantially more adverse than could reasonably have been assumed before issuance of letter of Acceptance from the information issued to Bidders (including the Site Investigation Reports), from information available publicly and form a visual inspection of the site.
       7. The Nodal Officer or his nominee gives an instruction for dealing with an unforeseen condition, caused by the Employer, or additional work required for safety or other reasons.
       8. Other contractors, public authorities, utilities or the Employer does not work within the dates and other constraints stated in the Contract that cause delay or extra cost to the Contractor.
       9. The advance payment is delayed.
       10. The effect on the Contractor of any of the Employer’s Risks.
       11. The Nodal Officer or his nominee unreasonably delays issuing a Certificate of Completion.
       12. Other Compensation Events listed in the Contract Date or mentioned in the contract.
       13. Whenever any compensation event occurs, the contractor will notify the employer, within 14 days and provide a forecast cost of the compensation event.
    2. If a Compensation Event would cause additional cost or would prevent the work being completed before the intended Completion Date, the Contract Price shall be increased and/or the intended Completion Date shall be extended. The Nodal Officer or his nominee shall decide whether and by how much he Contract Price shall be increased and whether and by how much the Intended Completion Date shall be extended.

3.44.3 As soon as information demonstrating the effect of each Compensation Event upon the Contractor’s forecast has been provided by Contractor, it is to be assessed by the Nodal Officer or his nominee and the Contract Price shall be adjusted accordingly. If the Contractor’s forecast is deemed unreasonable the Nodal officer or his nominee shall adjust the Contract Price based on Nodal Officer or his nominee’s own forecast. The Nodal Officer or his nominee will assume that the Contractor will react competently and promptly to the event.

##### Tax (NOT APPLICABLE).

* + 1. The rates quoted by the Contractor shall be deemed to be inclusive of the sales and other taxes that the Contractor will have to pay for the performance of this Contract. The Employer will perform such duties in regard to the deduction of such taxes at sources as per applicable law. Any new Taxes, levies, duties imposed after signing the Contract shall be reimbursed by the employer on production of documentary evidence.

##### Currencies

* + 1. All payments shall be made in Indian Rupees unless specifically mentioned.

##### Price Adjustment. (NOT APPLICABLE).

* + 1. Contract price shall be adjusted for increase or decrease in rates and prices of labour, materials, fuels and lubricants in accordance with the following principles and procedures and as per formula given.

The price adjustment shall apply for the work done from the start date given in the Contract data up to end of the initial intended completion date or extensions granted by the Nodal Officer or his nominee and shall not apply to the work carried beyond the stipulated time for reason attributable to the contractor.

Price adjustment for increase or decrease in the cost shall be paid in accordance with the following formula:

##### V = 0.85 x Q x R x [ (P-Po) / Po] Where,

V = Variation in price on account of Labour/ Diesel/ Cement/ Steel/ All Commodities during the month under consideration.

Po = Market rate of Diesel/ Cement/ Steel/ All Commodities on the date of opening of Technical bid. (Consumer Price Index for Labour).

P = Market rate of Diesel/ Cement/ Steel/ All Commodities during the month under consideration. (Consumer Price Index for Labour).

Q = Percentage of Labour/ Diesel/ Cement/ Steel/ All Commodities. R = Value of work done during the month under consideration.

##### NIL

* + 1. To the extent that full compensation for any rise or fall in costs to the contractor is not covered by the provisions of this or other clauses in the contract, the unit rates and prices included in the contract shall be deemed to include amount to cover the contingency of such other rise or fall in costs.

**SUBSEQUENT LEGISLATION**

If, after the date 28(Twenty eight) prior to the date for submission of tenders for the contract there occur changes to any National or Statute Stature, Ordinance or Decree or other law or any regulation or bye law of any local or other duly constituted authority or introduction of any such statute, ordinance, decree, law, regulation or bye law which causes additional or reduced cost to the contractor in execution of the contract, such additional or reduced cost shall, after due consultation with the employer and the contractor be determined by the nodal officer or his nominee and shall be added to or deducted from the contract price and the nodal officer or his nominee shall notify the contractor accordingly with a copy to the employer.

##### Retention

* + 1. The employer shall retain from each payment due to the contractor the proportion stated in the contract data until completion of the whole of the works.
    2. Retention money shall be deducted at 5%from each running bill, subject to a max. of 5 percent of the contract price. Retention money shall be refunded within 14 days from the date of payment of final bill.

##### Liquidated damages

(A) In case of delay in completion of the contract, liquidated damages (L.D) may be levied at the rate of 1/2% of the contract value per week of delay or part thereof, subject to a maximum of 10 per cent of the contract price.

1. The owner if satisfied, that the works can be completed by the contractor within a reasonable time after the specified time for completion, may allow further extension of time at its discretion with or without the levy of L.D. In the event of extension of time at its discretion with L.D, the owner will be entitled without prejudice to any other right or remedy available in that behalf per cent (1/2%) of the contract value of the works for each week or part of the week subject to the ceiling defined in sub-clause 3.49.A.
2. The owner, if not satisfied that the works can be completed by the contractor, and in the event of failure on the part of the contractor to complete work with in further extension of time allowed as aforesaid, shall be entitled, without prejudice to any other right, or remedy available in that behalf, to rescind the contract.
3. The owner, if not satisfied with the progress of the contract and in the event of failure of the contractor to recoup the delays in the mutually agreed time frame, shall be entitled to terminate the contract.
4. In the event of such termination of the contract as described in clauses 3.49A(ii) or 3.49A(iii) or both the owner shall be entitled to recover L.D. up to ten per cent (10%) of the contract value and forfeit the security deposit made by the contractor besides getting the work completed by other means at the risk and cost of the contractor.
5. The ceiling of LD shall be 10% of the cost of work.
6. In case part / portions of the work can be commissioned and port operates the portion for commercial purpose, the rate of LD will be restricted to the uncompleted value of work, the maximum LD being on the entire contract value.

**Note:** Contract price for LD shall be excluding GST.

##### Incentives or Bonus (NOT APPLICABLE).

For early completion of the contract before the stipulated date of completion of work, an incentive amount @ 0.25% of the contract price may be paid to the Contractor for every fortnight of early completion, subject to a maximum cap of 5% of the contract price. The Port, if satisfied, that the works can be completed by the Contractor within a reasonable time after the specified time for completion, may allow extension of time at its discretion, by virtue of which the Contractor make himself eligible for incentive, the extension shall be considered only till the actual date of completion and no incentive shall be payable. For calculation of incentive payment, contract price shall be exclusive of tender price plus taxes and duties.”

* 1. **Advance payment (NOT APPLICABLE).**

##### Mobilization Advance

1. The Mobilization advance shall not be sanctioned in less than two installments. The second installment is sanctioned only after proper utilization of advance disbursed in first phase and a certification to this effect by EIC.
2. The advance shall be limited to 10% of tendered amount.
3. Interest free advance shall not be granted. Rate of Interest shall be SBI Lending Rate + 2%.
4. The mobilization advance shall be released only after obtaining a bank Guarantee bond from a nationalized bank for 110 %( as per latest cvc directions) of amount of advance to be released and valid for the contract period. This shall be kept renewed time to time to cover the balance amount and likely period to complete recovery together with interest.
5. The original bank guarantee should be received by DPA directly from the issuing authority by Registered Post [AD]. However, in exceptional cases, where the guarantee is handed over to the customer for any genuine reasons, the branch should immediately send by Registered Post [AD] an unstamped by the EIC.
6. The interest on the advance shall be calculated from the date of payment to the date of recovery, both days inclusive.
7. It shall be ensured that at any point of time, Bank Guarantee is available for the amount of outstanding advance.
8. The recovery should be commenced after 10% of work is completed and the entire amount together with interest shall be recovered by the time 80% of the work is completed. However, the interest recovery shall be effected immediately from the 1st release of payments towards execution of the work.
9. If the contractor fails to achieve the targeted progress at the end of 50% of time period the mobilization advance may be recovered by encashing the bank guarantee, provided no hindrance/delay was caused by the department.

##### Performance Securities

Security Deposit shall consist of two parts; a) Performance Guarantee to be submitted at award of work, and b) Retention money to be recovered from Running Bills.

Security Deposit shall be 10% of Contract price of which 5% of contract price should be submitted as FDR or INSURANCE SURETY BOND or Bank Guarantee of Nationalized/ scheduled bank (except Co- operative) Banks having its branch at Gandhidham, or Digital transfer within 21 days of receipt of letter of acceptance and balance 5% recovered as Retention Money from Running Bills. Recovery of 5% of Retention Money to commence from the first bill onwards @ 5% of bill value from each bill. Retention Money & Balance SD will be refunded within 14 days from the date of payment of final bill. “No Dues certificate” from the Geologist and Mining Department of concern authority.

BG submitted by the contractor should remain valid for a period of 60 days beyond the date of completion of all contractual obligations.

Failure of the Successful Bidder to comply with the requirements as mentioned above shall constitute sufficient grounds for cancellation of the award of work and forfeiture of bid security.

The documentary evidence (copy of paid Challan in Govt. Treasury) of Welfare Cess @ 1% of work done or as amended by Statutory Authority from time to time, paid on final bill shall be submitted before releasing the Performance Guarantee.

##### NIL

* 1. **Cost of Repairs**

3.54.1 Loss or damage to the works or materials to be incorporated in the works between the start date and the end of the defects correction period shall be remedied by the Contractor at the Contractors cost if the loss or damage arises from the Contractors acts or omissions.

##### FINISHING THE CONTRACT

* 1. **Completion**
     1. After completion of the work, the contractor will serve a written notice to the Nodal Officer or his Nominee/Employer to this effect. The Nodal officer or his Nominee/Employer upon receipt of this notice shall conduct a complete joint survey of the work within 7 days and prepare a defects list jointly. The defects pointed out by the Nodal Officer or his nominee/Employer would be rectified by the contractor within 14 days and thereafter acceptance report be signed jointly by the contractor and the employer. This joint acceptance report shall be treated as “completion Certificate”.

##### Taking over

* + 1. The employer shall take over the site and the works within seven days of the Nodal Officer or his nominee issuing a certificate of completion.

##### Final Account

3.57.1. The Contractor shall supply to the Nodal Officer or his nominee a detailed account of the total amount that the Contractor considers payable under the contract before the end of the Defects Liability period. The Nodal Officer or his nominee shall issue a defects liability certificate and certify any final payment that is due to the contractor within 60 days of receiving the contractor’s account if it is correct and complete. If it is not, the Nodal Officer or his nominee shall issue within 15 days a schedule that states the scope of the corrections or additions that are necessary for the correction and certify payment of 50% of the undisputed amount to the contractor.

If the final account is still unsatisfactory after it has been resubmitted the Nodal Officer or his nominee shall decide on the amount payable to the contractor and issue a payment certificate, within 60 days of receiving the

contractor’s revised account.

##### Operating and Maintenance Manuals

* + 1. If “as built” Drawings and /or operating and maintenance manuals are required, the contractor shall supply them by the dates stated in the Contract Data.
    2. If the contractor does not supply the drawings and /or manuals by the dates stated in the contract data, or they do not receive the Nodal Officer or his nominee’s approval, the Nodal Officer or his nominee shall withhold the amount stated in the contract data from payments due to the contractor.

##### Termination

* + 1. The employer or the Contractor may terminate the contract if the other party causes a fundamental breach of the contract.
    2. Fundamental breaches of contract include, but shall not be limited to the following:
       1. The contractor stops work for 28 days when no stoppage of work is shown on the current program and the stoppage has not been authorized by the Nodal Officer or his nominee.
       2. The Nodal Officer or his nominee instructs the contractor to delay the progress of the work and the instruction is not withdrawn within 28 days.
       3. The employer or the contractor becomes bankrupt or goes into liquidation other than for a reconstruction restructure or amalgamation.
       4. A payment certified by the Nodal Officer or his nominee is not paid by the employer to the contractor within 50 days of the date of the Nodal Officer or his nominee’s certificate.
       5. The Nodal Officer or his nominee gives Notice the failure to correct a particular defect is a fundamental breach of contract and the contractor fails to correct it within a reasonable period of time determined by the Nodal Officer or his nominee.
       6. The contractor does not maintain a security which is required.
       7. The contractor has delayed the completion of works by the number days for which the maximum amount of liquidated damages can be paid as defined in the contract data and
       8. If the contractor, in the judgment of the employer has engaged in corrupt or fraudulent practices in competing for or in the executing the contract.
       9. If the contractor has contravened clause 1.37 and clause 3.9 of condition of contract.

For the purpose of this paragraph: “corrupt practice” means the offering, giving receiving or soliciting of anything of value to influence the action of public officials in the procurement process or in contract execution. “Fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the employer, and includes collusive practice. Bidders (prior to or after bid submission) designed to establish bid prices at artificial non- competitive levels and to deprive the employer of the benefits of free and open competition”.

* + 1. When either party to the contract gives notice of a breach of contract to the Nodal Officer or his nominee for a cause other than those listed under sub Clause. 3.59.2 above, the Nodal Officer or his nominee shall decide whether the breach is fundamental or not.
    2. Notwithstanding the above, the employer may terminate the contract for convenience subject to payment of compensation to the contractor including loss of profit on uncompleted works. Loss of profit shall be calculated on the same basis as adopted for calculation of extra/additional items.
    3. If the contract is terminated the Contractor shall stop work immediately, make the site safe and secure and leave the site as soon as reasonably possible.

##### Payment upon Termination

* + 1. If the contract is terminated because of a fundamental breach of contract by the contractor, the Nodal Officer or his nominee shall issue a certificate for the value of the work done less advance payments received upto the date of the issue of the certificate, less other recoveries due in terms of the contract, less taxes due to be deducted at source as per applicable law and less the percentage to apply to the work not completed as indicated in the contract data. Additional liquidated damage shall not apply if the total amount due to the employers exceeds any payment due to the contractor, the difference shall be payable to the employer.
    2. If the contract is terminated at the employer’s convenience or because of a fundamental breach of contract by the employer, the Nodal Officer or his nominee shall issue a certificate for the value of the work done, the reasonable employed solely on the works, and the contractor’s costs of protecting and securing the works and loss of profit on uncompleted works less advance payments received up to the date of the certificate, less other recoveries due in terms of the contract and less taxes due to be deducted at source as per applicable law.

##### Property

* + 1. All materials on the Site, Plant, Equipment, Temporary Works and Works for which payment has been made to the contractor by the Employer, are deemed to be the property of the Employer, if the Contract is terminated because of a Contractor’s default.

##### Release from Performance

3.62.1 If the Contract is frustrated by the outbreak of war or by other event entirely outside the control of either the Employer or the Contractor, the Nodal Officer or his nominee shall certify that Contract has been frustrated. The Contractor shall leave the Site and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which commitment was made.

##### NIL

1. **SPECIAL CONDITIONS OF CONTRACT**

##### LABOUR

The contractor shall, unless otherwise provided in the Contract, make his own arrangements for the engagement of all staff and labour, local or other, and for their payment, housing, feeding and transport.

The Contractor shall, if required by the Nodal Officer or his nominee, deliver to the Nodal Officer or his nominee a return in detail, in such form and at such intervals as the Nodal Officer or his nominee may prescribe, showing the staff and numbers of the several classes of labour from time to time employed by the Contractor on the Site and such other information as the Nodal Officer or his nominee may require.

##### COMPLIANCE WITH LABOUR REGULATIONS:

During continuance of the contract, the Contractor and his sub-contractors shall abide at all times by all existing labour enactment and rules made there under, regulations, Notifications and by laws of the State or Central Government or local authority and any other labour law (including rules) regulations, bye laws that may be passed or notification that may be issued under any labour law in future either by the State or Central Government or the local authority. Salient features of some of the major labour laws that are applicable to construction industry are given below.

The Contractor shall keep the Employer indemnified in case any action is taken against the employer by competent authority on account of contravention of any of the provisions of any Act or rules made there under, regulations or notifications including amendments. If the Employer is caused to pay or reimburse such amounts as may be necessary to cause or observe, or for non-observance of the provisions stipulated in the notifications/bye laws/Acts/Rules /regulations including amendments, if any, on the part of the Contractor the Nodal Officer or his nominee/Employer shall have the right to deduct any money due to the Contractor including his amount of performance security. The Employer/Nodal Officer or his nominee shall also have right to recover from the Contractor any sum required or estimated to be required for making good the loss or damage suffered by the Employer.

The employees of the Contractor and the Sub-Contractor in no case shall be treated as the employees of the Employer at any point of time.

##### SALIENT FEATURES OF SOME MAJOR LAWS APPLICABLE TO ESTABLISHMENTS ENGAGED IN BUILDING AND OTHER CONSTRUCTION WORK.

* 1. Workmen Compensation Act 1923: - The act provides for compensation in case of injury by accident arising out of and during the course of employment.
  2. Payment of Gratuity Act 1972: - Gratuity is payable to an employee under the Act on satisfaction of certain conditions on separation if an employee has completed 5 years’ service or more on death at the rate of 15 days’ wages for every completed year of service. Act is applicable to all establishments employing 10 or more employees.
  3. Employees P.F and Miscellaneous Provision Act 1952: - The Act Provides for monthly contribution by the employer plus workers @ 12%/8.33%. the benefits payable under the Act are:

Pension to family pension retirement or death, as the case may be. (ii) Deposit linked insurance on the death in harness of the worker, (iii) payment of P.F accumulation on retirement/death etc.

* 1. Maternity Benefit Act 1951: - The Act provides for leave and some other benefits to workmen/ employees in case of confinement or miscarriage etc.
  2. Contract Labour (Regulation & Abolition) Act 1970: - The Act provides for certain welfare measures to be provided by the Contractor to contract labour and in case the Contractor fails to provide, the same are required to be provided, by the Principal Employer by Law. The Principal Employer is required to take Certificate of Registration and the Contractor is required to take license from the designated Officer. The Act is applicable to the establishments or Contractor of Principal Employer if they employ 20 or more contract labor.
  3. Minimum Wages Act 1948: - The Employer is supposed to pay not less than the Minimum Wages fixed by appropriate Government as per provisions of the Act if the employment is a scheduled employment Construction of Buildings, Roads, Runways are scheduled employment.
  4. Payment of Wages Act 1936: - It lays down as to by what date the wages are to be paid when it will be paid and what deductions can be made from the wages of the workers.
  5. Equal Remuneration Act 1979: - The Act provides for payment of equal wages for work of equal nature to Male and Female workers and for not making discrimination against Female employees in the matters of transfers, training and promotions etc.
  6. Payment of Bonus Act 1965: - The Act is applicable to all establishments employing 20 or more employees. The Act provides for payments of annual bonus subject to a minimum of 8.33% of wages and maximum of 20% of wages to employees drawing Rs.3500/- per month or less. The bonus to be paid to employees getting Rs.2500/- per month or above upto 3500/- per month shall be worked out by taking wages as Rs.2500/- per month only. The Act does not apply to certain establishments. The newly set-up establishments are exempted for five years in certain circumstances. Some of the State Governments have reduced the employment size from 20 to 10 for the purpose of applicability of this Act.
  7. Industrial Disputes Act 1947: - The Act lays down the machinery and procedure for resolution of industrial disputes, in what situations a strike or lockout becomes illegal and what are the requirements for laying off or retrenching the employees or closing down the establishment.
  8. Industrial Employment’s (Standing Orders) Act 1946: - It is applicable to all establishments employing 100 or more workmen (employment size reduced by some of the States and Central Government to 50). The provides for laying down rules governing the conditions of employment by the Employer on matters provided in the Act and get same certified by the designated Authority.
  9. Trade Unions Act 1926: - The Act lays down the procedure for registration of trade union of workmen and employers. The Trade Union registered under the Act havebeen certain immunities from civil and criminal liabilities.
  10. Child Labour (Prohibition & Regulation) Act 1986: - The Act prohibits employment of children below 14 years of age in certain occupations and processes and provides for regulation of employment of Children in all other occupations and

processes. Employment of Child Labor is prohibited in Building and Construction Industry.

* 1. Inter-State Migrant workmen’s (Regulation of Employment & Conditions of Service) Act 1979: -

The Act is applicable to an establishment which employs 5 or more inter-state migrant workmen through an intermediary (who has recruited workmen in one state for employment in the establishment situated in another state). The Inter- State migrant workmen, in establishment to which this Act becomes applicable, are required to be provided certain facilities such as housing, medical aid, travelling expenses from home upon the establishment and back, etc.

* 1. The Building and Other Construction workers (Regulation of Employment and Conditions of Service Act 1996 and the Cess Act of 1996: - All the establishments who carry on any building or other construction work and employs 10 or more workers are covered under this Act. All such establishments are required to pay cess at the rate not exceeding 2% of the cost of construction as may be modified by the Government. The Employer of the establishment is required to provide safety measures at the Building or Construction work and other welfare measures, such as Canteens, First-Aid facilities. Ambulance, Housing accommodations for workers near the work place etc. The Employer to whom the Act applies has to obtain a registration certificate from the Registering Officer appointed by the Government.

The contractor shall be registered under the building and other construction workers (regulation of employment and conditions of services) Act, 1996.

* 1. Factories Act 1948: - The Act lays down the procedure for approval at plans before setting up a factory, health and safety provisions, welfare provisions, working hours, annual earned leave and rendering information regarding accidents or dangerous occurrence to designated authorities. It is applicable to premises employing 10 persons or more with aid of power or 20 more persons without the aid of power engaged in manufacturing process.

**Contractor DY. CHIEF ENGINEER (P)**

**DEENDAYAL PORT AUTHORITY**

# SECTION 4

# CONTRACT DATA

### CONTRACT DATA

Items marked “N/A does not apply in this contract.

The following documents are also part of the contract clause reference

The schedule of other contractors (3.8)

The schedule of key personnel (3.9)

The above insertions should correspond to the information provided in the invitation of bids.

The employer is

C hairman,

DEENDAYAL PORT AUTHORITY, KANDLA.

Address: Ground Floor, A.O.Building, P.O. Box No. 50, Gandhidham, Kutch

Employer’s authorized representative is Chief Engineer DEENDAYAL PORT AUTHORITY, KANDLA.

The nodal officer or his nominee is Dy. Chief Engineer (P) /Dy. Chief Engineer

ANNEXE, A.O. BLD. GANDHIDHAM - 370201,

Dist. - Kutch (Gujarat)

Nodal officer’s authorized representative is AXEN / AE

The conciliator appointed jointly by the employer and contractor is: **(NOT APPLICABLE)**

Name: - **NOT APPLICABLE**

Address: - **NOT APPLICABLE**

The name and identification number of the contract is “**S/R to Navigational Channel Marking System (Buoys) at Dahej - RO-PAX.**

The works consist of “**S/R to Navigational Channel Marking System (Buoys) at Dahej – RO-PAX.”**

The start date shall be \_ \_

The intended completion date for the whole of the work is 09 **months** and further extendable for 09 months on same terms and conditions on mutual consent.

The defect liability period is 12 Months.

The following documents also form part of the contract

The contractor shall submit a program for the works immediately after delivery of the letter of acceptance.

The site possession dates shall be given after the award of work.

The minimum insurance cover for physical property, injury and death is Rs.20.00 lakhs per occurrence with the number of occurrences limited to four. After each occurrence, contractor will pay additional premium necessary to make insurance valid for four occurrences always.

Appointing authority for the Arbitrator is Chairman, DPA.

The following events shall also be Compensation Events. (3.44)

1. The Employer terminates the Contract from his convenience.

2. \_ \_ \_.

3. \_ \_ \_.

4. \_ \_ \_.

The period between programme updates shall be 15 days. (3.27)

The amount to be withheld for late submission of an updated

programme shall be Rs. 5000/- (3.27)

The language of the contract documents is English (3.3)

The law, which applies to the contract, is law of Union of India (3.3)

The currency of the contract is Indian rupees (3.46)

Fees and types of reimbursable expenses to be paid to the

Dispute Review Expert (3.25)

Appointing authority for the Arbitrator is Chairman, DPA.

Escalation is Payable for contracts as per clause no. 47 of section – 3, subjected to special

condition provision.

# SECTION 5

**SPECIFICATIONS AND SPECIAL CONDITIONS**

### Section – 5: Specifications and Special Conditions

* The conditions of contract of section 1 to 4 & Section-8 (hereinafter called as the General conditions) modified or added to by the following part i.e. Section-5, conditions of particular application which shall be read and construed with the General Conditions as if they were incorporated there with.

In so far as any of the conditions of particular application may conflict or be inconsistent with any of the General Conditions, particular Section-5 shall prevail.

#### Technical Specifications for T.I. No. 1&2: Tug Hire Charges

* + 1. Tug Hire Charges (1001 to 1500 HP) for
    2. Tug Hire Charges (801 to 1000 HP) for

Installation, Repositioning of 3 mtr Dia, 6.5mtr Height & 3.4 Ton buoys its mooring gears plus 5-ton sinker at different navigation spot in Ro-Pax channel at Dahej channel & Turning Circle.

&

Towing of toppled/drifted above said buoy from the Dahej channel to the Dahej Pontoon/other near place.

* + - * The Tug having facility of lowering/lifting of buoys at sea as required for task.
      * Tug having space at aft deck for buoys spare repairing, buoys assembling & disassembling work.
      * The tug having GPS or DGPS for buoys positioning.
      * The Tug must have valid statutory and classification certificates for the performance of

designated duties including lifting capacities of Buoys with their complete gears/accessories, sinkers etc.

* + - * The speed of the Tug should not be less than 9 knots.
      * The contractor must keep all certificates of the tug valid and updated during the period of contract.
      * The tug should have a towing hook forward for pulling and a towing hook aft for checking of adequate safe working load.
      * The draft of the tug should not exceed 4.0 mtr.
      * The tug should have high maneuverability and fitted with twin propellers.
      * The contractor will have to submit copies of all statutory certificates including certificate of its power
      * During the contract period/ contract operation no any type of accident has to occur to DPA property, if the same happens then it is totally responsibility of the contractor.

Tug must have suitable Insurance policy including Third Party liability.

* + - * DPA is no responsible for contractor properties loss during operation.
      * The contractor will not claim this charges for the purpose of break down repair or trial.
      * The vessel shall be ready for operation for 24 hours
      * Manning in the tug has to be provided as per I.V/M.S .Act /Minimum Safe Manning Document
      * The crew must have valid certificate of competency as applicable. The contractor will be required to submit the attested copies of such certificate to DPA.
      * On placement of work memo order, the Tug is to be made available at Dahej and will commence the operation within at the earliest but not later than 05 days.
      * For mobilization of Tug, if the said tug is not at site, 1 hrs payment will be given as mobilization.
      * The Contractor has to maintain the logbook as per DPA format during the operation period for payment purpose. The logbook format is as below: -

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name of Tug with HP | Date | Main Engine start Hrs. | Main Engine Closing hrs. | Work start hrs | Work completion hrs |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

* + - * The Price is inclusive of all other cost related to TUG like fuel, oil, manning cost port permission etc.
      * During the monsoon rough weather season contractor has to use 1001 to 1500 HP tug & during normal weather condition contract has to use 801 to 1000 HP tug.
      * The Measurement will be taken on hour basis and paid per hour basis as and when there is a need of Tug.
  1. **Technical Specifications for T.I. No. 3: Crane Hire Charges at Shore (20 Ton)- For Shore works**
* Item Includes Crane Hire charges (20 Ton) for lifting, shifting, loading-unloading, assembling-disassembling purpose of buoys.
* Item includes providing of 20-ton capacity superior quality hydra/telescopic or any other suitable crane of above capacity crane(s) or any other suitable type for the job to be carry out as under, with operator having valid license required as per motor vehicle act, a helper with required slings, belts, D- shackle etc., required for tightening and shifting/pulling/lifting/lowering of the material.
* The job includes lifting and shifting of 3 mtr dia, 6.5 mtr height, 3.4-ton Ton buoys& it's mooring gears plus 5 ton sinker PE buoys at Dahej Ro-Pax site.
* Job also includes lifting/lowering of materials related to buoys work as per direction of EIC.
* The job of providing and operating the crane would be of certain hours for a day as per requirement and not for the entire hours at a time as consider in the schedule, however if continuous work is to be carried out then crane will be provided with operator and helper up to the time period as directed by the EIC.
* If there is a requirement of crane for emergency work or at night work than same should be provided by the contractor and if there is a requirement of work at night and next morning also then the idle time of crane at night will not be paid.
* Proper care should be taken during the crane operation and no damage should occur to any DPA property or manpower otherwise same shall be recovered from the contractor, if any accident occurs leading to injury or death then same shall be the responsibility of the contractor. The Contractor have to be arranged both type of cranes (as per Schedule) as and when requires.
* Contractor will be instructed to provide the crane as per requirement and in response to that contractor has to provide the crane at the earliest but not later than 08 Hrs. The requirement of crane may be premises of the Dahej or as directed by EIC.
* The Hire Charges is inclusive of all other expenditure like fuel, operator, helper etc. No Additional Payment will be given.
* The Measurement will be taken on hour basis and paid per hour basis as and when There is a need of crane(s).
  1. **Technical Specifications for T.I. No. 4: Hire Charges of Labour**
* Item includes supply of only manpower Supervisor, Skilled, semi-skilled as per need of the job.
* The Manpower should be expert in marine, buoys salvage, buoys assembling, disassembling work.
* Board will not be responsible for any mishap or accident due to negligence or any other means of the manpower as a principle employer.
* The labour may be deployed as per need after instruction in verbal /telephonic OR in written by the EIC.
  1. **Technical Specifications for T.I. No. 5: General Fabrication work**
* Item includes the renewal of old, damaged & deteriorated structural steel like plate, angles, beams, guarders etc. as may be required.
* The items including the steel plates & assorted sizes Angles requires for the work.
* All consumable items like Electrodes, Hand gloves, necessary Oxygen & Acetylene gas, welding goggles, etc requires during job are included.
* Gas cutting of new as well as old stretcher's as requires to carry out for renewal & replacement.
* The item also including process of marking template making, marking edge preparation, cutting, fitting by tack welding (minimum 5 runs total inside & outside welding).
* All butt joint should have groove for welding ship building quality electrodes shall have to be used by contractor for weld.
* All kind of fabrication in buoys should be included in the said items.
* Measurement will be taken & paid on per Kg basis for actual fabrication work.
  1. **Technical Specifications for T.I. No. 6(A): Hole repairing work in FRP/PE with material & labour in all respect**
* Item Includes Hole & Crack leakage proof repairing work in PE Buoys.
* The rates are inclusive of labour charges, material charges & consumable.
* The measurement will be taken and payment will be done on actual measurements taken on site and as per sq. mtr basis.
  1. **Technical Specifications for T.I. No. 7: Supply of Various Material in Case Required**

##### MS Tail Tube & it’ s Ballast

* + - * MS Tail Tube & it’ s Ballast Size: -

Ø770 od x 12mm Thick MS Plate for bottom fitting

10mm Thick stiffener for bottom plate (cutting as per requirement)

Ø406 OD x Ø 392 ID 772mm Long Centre Pipe

Qq Ø750 OD x Ø 730 ID 830mm Long Centre Pipe

RCC Ballast – 500 Kg

* + - * The MS Tail Tube &its ballast will be supplied, if required during entire year.
      * The MS Tail Tube &its ballast should be supply as old one
      * Measurement will be taken and paid per No’s basis for actual tail tube &its ballast supplied.

##### Super Structure

* + - * Item includes supply of buoys super structure as old one green or red as required.
      * The superstructure shall be high elasticity and light weight is manufactured with closed-cell polyethylene solid foam sheet (no water absorption) and projected with a layer of colored polyurethane elastomer.
      * The superstructure of the buoy should be designed to have suitable ladder with step and ring for the safety of the person attending in any weather condition at sea.
      * The super structure should be conforming to IALA
      * Thickness – 10 mm
      * Measurement will be taken and paid per Nos. basis for actual super structure supplied.

##### Top Marker

* + - * Item includes supply of buoys GRP TOP Marker as old one as per IALA system red or green as required.
      * Measurement will be taken and paid per Nos basis for actual top marker supplied.

##### Marine Lantern

Item includes supply of buoys Marine Lantern as old one as per IALA system red or greed as required

* + - * Specification of Marine Lanterns:

-Range: 5 NM

Voltage: DC 9 to 30 Visibility: - 360 °Horizon

Lens Type: Single Piece molded polycarbonate

Lens Dia: - 140 mm Min Vertical Divergence: - 7 ° Min

Flasher: inbuilt selectable 256 codes conforming to IALA Monitoring &Control: - Capable for remote monitoring Lantern Housing: - Suitable for Marine Environment IP 65 Weight: - < 5 Kg

Relative Humidity: 100 % Condensing

Wind: - Designed to withstand speeds in excess of 75 kmph Light intensity automatically adjusts with flash character Battery will continue to charge between -40°C and +65°C

* Battery technology and advanced charging algorithm Excellent battery life in hot climates

Excellent battery capacity in cold climates

Excellent battery tolerance to becoming flat

* Large solar cell capacity 8W or 16W
* Make: - VLB 5x SS as old one
* The guaranty for the marine lantern is 01 year from the date of installation. Measurement will be taken and paid per No’s basis for actual marine lantern supplied.

##### Radar Reflector

* + - * Item includes supply of buoys Radar Reflector as old one as per IALA system red or greed as required
      * Radar Reflector is made in in 6 segment for batter & accurate reflection.
      * The material used in non-corrosive aluminum sheeting with appropriate paint system.
      * Color: - White
      * Height: - 10-12 Kg
      * Measurement will be taken and paid per Nos basis for actual radar reflector supplied.

##### Chain Jointer (As per Drawing) IRS/IACS approved

* Item includes supply of buoys Chain Jointer as old one as per IALA system.
* The Chain Jointer will be IRS/IACS approved.

Measurement will be taken and paid per No’s basis for Chain Jointer supplied as old one.

##### D' Shackle 32mm Size IRS/IACS Approved.

* + - * Item includes supply of buoys Bolt Shackles as old one as per IALA system.
      * The D Shackles will be IRS/IACS approved.
      * Features: Longer service life, Rugged in construction, High resistance to corrosion
      * The shackle material must be an alloyed or un-alloyed special steel in accordance with Indian Standard whose technical requirements are: Tensile strength Rm ≥ 850 MPa Break elongation A5 ≥ 12% Reduction of area Z ≥ 40% Impact toughness Kv = 58 J (0°C) Brinell hardness HB ≥ 280
      * The chemical composition of the steel must be such that the above technical requirements are met after handling.

The following alloying elements shall not be exceeded:

C ≤ 0,45%

Si ≤ 0,45%

P ≤ 0,04%

S ≤ 0,04%

Mn ≤ 1,90%

* + - * A certificate of the composition of the material must be provided.
      * Measurement will be taken and paid per No’s basis for Shackle supplied.

##### Swivel 32 mm Size (IRS/IACS approved)

* + - * Item includes supply of buoys Bolt Shackles as old one as per IALA system.
      * The Swivel will be IRS/IACS approved.
      * Measurement will be taken and paid per No’s basis for Swivel supplied as old one.

##### Mooring Chain 32mm Size (IRS Approved)

* + - * Item includes supply of buoys Bolt Shackles as old one as per IALA system.
      * The D Shackles will be IRS/IACS approved.
      * Features: Longer service life, Rugged in construction, High resistance to corrosion
      * The chain material must be alloyed or unalloyed tempered steel in accordance with IRS Register of Shipping quality class/IACS.

Tensile strength Rm ≥ 640 MPa Break elongation A5 ≥ 15% Reduction of area Z ≥ 40% Impact toughness Kv = 58 J (0°C) Kv = 49 J (0°C), at weld

Brinell hardness HB ≥ 220

* + - * The chemical composition of the steel must be such that the above technical requirements are met after tempering and that the composition is suitable for the welding method to be used.

The following alloying elements shall not be exceeded:

C ≤ 0,33%

Si = 0,20...0,35%

P ≤ 0,04%

S ≤ 0,04%

Mn ≤ 1,90%

* Measurement to be done and payment will be made on Running Meter basis.

##### Supply/Mfg. SS material like Nut, bolt &washer etc.

* + - * The Contractor has to Manufacture/supply good quality SS nut bolt as per size required.
      * The Payment will be done on Kg basis of actual nut bolt supplied.

#### Technical Specifications for

1. **Boat Hire Charges**

* Item Includes Boat Hire charges for repairing of buoys like replacing battery, solar panel, fabrication & FRP works etc.& tracing the missing buoys at Dahej channel
* The boat will be used by contractor personal for said buoys work at Dahej sea
* The cost inclusive of Master, helper, fuel oil & other cost.

##### Outline particulars

* Length: 6-8 Meters
* Width(Max): 2-3 Meters
* Depth: 1.00 1,5 Meters
* Draft: 0.30 0.5 Meters
* Carrying Capacity: 8-10 People (Different Seating Styles are available)
* Buoyancy: Sufficient In-built Buoyancy as per IRS norms
* Construction: Fiber Glass Reinforced Plastic
* The Measurement will be taken on hour basis and paid per hour basis as and when there is a need of Tug.

##### Solar Battery Vega Make Model No-VLB-67 LED

* The Item Includes supply of Solar Batter Vega Make Model No. VLB 67 LED as old one.
* Battery technology and advanced charging algorithm.
* Excellent battery life in hot climates.
* Excellent battery capacity in cold climates.
* Excellent battery tolerance to becoming flat.
* The guaranty for the said battery is 01 Year from the date of installation.
* The measurement will be taken & paid per nos basis.
  1. **Technical Specifications.: Repairing of Buoys accessories at sea**
* Item includes supply of only manpower Skilled, tools &plant and consumable required for buoys petty repairing work at sea like battery changing, marine lantern repairing, reflector fixing etc.
* Item includes all the responsibly and liability of supplied manpower on agency.
* The Manpower should be expert in marine work & buoys accessories repairing work especially marine lantern work.
* Board will not be responsible for any mishap or accident due to negligence or any other means of the manpower as a principle employer.
* The labour may be provided as per need within 24 hours after instruction in verbal

/telephonic OR in written by the EIC.

* Measurement will be taken and paid per buoy assembling & disassembling basis for working per shift base.
  1. The Work will be carried out as per Schedule – B & Specification.
  2. Work is to be carried out as per detailed specification laid down in IS specification, Latest IRC standard, and CPWD manual however the provisions made in contract documents shall prevail.
  3. In case of items where no specifications are defined under IS, MOST or CPWD manual or DPT SOR or tender document superior quality of material available in market shall be applicable.

##### The following clauses of the particular section will not be applicable.

* + 1. **The following clauses of (Section-1) i.e. INSTRUCTION TO THE BIDDERS are not applicable.**

(a) Clause 1.4.1 (c, d, e, f, h), 1.4.2 (d, e, j, k ).

* + 1. Clause 1.4.4
    2. Clause 1.4.5 (Sub-contractor Experience & Resources)
    3. Clause 1.5.2 (Joint Venture)
    4. Clause 1.8.2 (Bidding documents) & 1.9.2, (Pre-bid)
    5. Clause 1.13.2 & Clause 1.13.5.
    6. Clause 1.19 (sealing and marking of bids)
    7. Clause 1.22.2 (Modification of withdrawal of Bid)

(i) Clause 1.23.2, 1.23.3, 1.23.4 (Withdrawal)

1. Clause 1.26.4
2. Clause 1.27 (Correction of errors)
3. Clause 1.34 (Advance payment)
4. Clause 1.35 (Conciliator)

##### The following clauses of (Section-2) i.e. Forms of bid, Qualification Information are not applicable

1. The clauses c, d, g of the SPECIMEN FOR FORM OF BID.
2. Pre-Qualification of Bidders the clauses No.5, 6 and 7 of table.
3. Advance payment as well as appointment of conciliator in Contractor Bid.

##### The following clauses of (Section-3) i.e. Condition of Contract are not applicable

1. Clause 3.7 (Joint Venture)
2. Clause 3.8 (Sub-contracting)
3. Clause 3.9 (Personnel)
4. Clause 3.21 (Possession of site)
5. Clause 3.24 (Disputes)
6. Clause 3.25.1, 3.25.2, (Settlement of disputes, decision by Conciliation,)
7. Clause 3.26 (Replacement of Conciliator)

(h) Clause 3.43.2, 3.43.3, 3.43.4, 3.43.5 ,3.43.6, 3.43.7

1. Clause 3.44 (Compensation events)
2. Clause 3.45 (Tax),
3. Clause 3.47 (Price Adjustment).
4. Clause 3.50 (Incentive or Bonus)
5. Clause 3.51 (Advance Payment)

##### The following clauses of (Section-4) i.e. Contract Data are not applicable

1. The schedule of the Sub Contracting (3.8)
2. The schedule of Personnel (3.9)
3. Conciliator is (Not applicable) under contract date of

##### The following clauses of (Section-8) i.e. Forms of Securities and other Formats are not applicable.

1. The form for Dispute Review Board Agreement & Exception & Deviations, Joint venture partner information form.
2. The form for specimen Bank Guarantee for advance payment
3. The form for specimen Bank guarantee for stage payment.
   1. Deleted.
   2. Deleted.
   3. Deleted.
   4. There are 14 buoys installed at Dahej.
   5. The Work will be carried out at Dahej as required, hence contractor arrange the all things accordingly.
   6. Under no circumstance DPA will pay idle time charges to the bidder.
   7. Bidder has to install the toppled/Drifted buoys at its designated position with the help of DGPS for confirming the position.
   8. Bidder has to follow the IALA Guideline for supply of various Buoys accessories & repairing work.
   9. The work will be carried out in such manner that no accident occurs at work site if any accident occurs during the repairing work, then it is totally responsibility of contractor.
   10. The Drawings of PE Superstructure & PE Buoy Assembly are attached herewith for your information & ready reference.
   11. Deleted.
   12. Deleted
   13. Deleted
   14. DPA shall not assure & bound that all/any of the contract agreement items OR any part of any of the such items are compulsorily to be executed during contractual period. Payment to be made only items which are executed as per requirement to the satisfactions of EIC against every items detailed work Memo.
   15. Only vehicles permitted by the Board will be allowed inside the Port premises. Admission to the Port premises of men and vehicles is regulated by rules and regulations of the Port Trust in force from time to time and any passes, tokens, permits or licenses for his workmen vehicles or plant will have to be obtained by the

Contractor from the Security Officer/C.I.S.F. of the Port Authority directly by making necessary deposits or payments for the same if any.

* 1. **Force Major** - This will be restricted to natural calamities and acts of God only.
  2. POST TENDER MODIFICATION: -

The Tenderers are not expected to make any post tender modification. Hence, the tenderers should not make any correspondence regarding the tender after submission of the same on due date and time. No cognizance of any correspondence shall be taken and if Tenderers persists with the same necessary action will be initiated against him. All the tenders received on or before the due date and time shall be opened, if otherwise found in order.

* 1. Deleted
  2. The contractor shall have to make good all damages done by him to structure nearby while executing the work and no extra payment shall be made to him on that account.
  3. A Site Order book is to be maintained by the contractor at the site of work. Order and instructions written in the order book shall be deemed to have been legally issued to the contractor and the contractor shall sign each entry promptly in the order book as a token of having seen the same. The order book shall be the property of the board and shall be handed over to the Nodal Officer or his nominee of the work in good condition on the completion of the work or whenever required by the Nodal Officer or his nominee.
  4. The Contractor shall deposit / store any materials in such a way so as not to cause inconvenience to the employees / workers engaged on the Port activities and to nearby activities.
  5. The stamp paper of requisite value shall be furnished by the contractor within 10 days from the date of issue of letter of acceptance, failing which he will not be permitted to start the work.
  6. The value of the stamps to be affixed on the agreement shall be of appropriate value prescribed for bond as per latest provision of law enforced on the date of execution contract same shall be borne by the Contractor. However, if the contractor furnishes

1. P. Notes or approved guarantees in respect of part of security deposit, the stamp duty chargeable for the amount shall be as prescribed for agreements and payable in accordance with latest provision by law in force at the time of execution of the contract. All the cost of the stamp duty shall be borne by the Contractor.
   1. For execution of work, contractor may be permitted to construct temporary offices, store, labour room toilet etc. at his own cost along with necessary letter / drawing

for the permission in written. Nothing will be paid for these purpose and before handing over the site on completion of the work, the contractor has to dismantle all these temporary structure erected by him. Completion certificate will be issued only after compliance of above aspects.

* 1. If necessary the services of fire watch for carrying out any hot works, as required by the Port Authority, shall be made free of cost by the Department. However, all the necessary arrangements like obtaining a fire watch permit from the concerned authority, transportation of man and materials, if any, for fire prevention etc. shall have to be done by the Contractor at his own cost. No claim whatsoever on account of delay in arrangements or arrival of fire watch services shall be entertained.
  2. The contractor shall take necessary precautions and prevent the falling of sparks in the seawater while carrying out the work of cutting / welding. In case of any leakages

/ escape of gas from vessel / flexible line etc. all the work shall be stopped immediately and co-operate the Fire Brigade personnel. It is further clarified that the suitable extension of time shall be granted to Contractor for completion of work on account of such stoppage without any compensation and idle charges. No claims / disputes shall be entertained on that account.

* 1. All the works until handed over to the Nodal Officer or his nominee shall stand at the risk of the contractor who shall be responsible to make good at his own cost all the losses and damage caused by or due to fires, weather, tides or any other reasons. The contractor shall hand over at the time of completion of work the work in good order and conditions and in conformity in every respect with the requirements of the contract and instructions of the Nodal Officer or his nominee.
  2. **GST REGISTRATION**

The GST Registration No. should be invariably mentioned in the bid tender quotation failing which bid / tender quotation will be considered as non - responsive and be liable for discharge.

* 1. **GOODS & SERVICE (GST) CLAUSE**

The quoted rate of the tenderer shall be inclusive of all taxes and duties excluding applicable GST. The Contractor may raise GST invoice as monthly running bills notwithstanding the payment from DPA. The Contractor has to comply the GST remittance and filing as per statutory requirements. GST will be reimbursed separately on confirmation of credit in DPA GST Portal. DPA shall deduct TDS from the claim bill as per the statutory provisions of prevailing laws

1. The contractor shall quote the price exclusive of GST. The contractor shall quote prevailing GST rate separately, which shall be reimbursed by DPT after ascertaining necessary compliance as per Goods & Service Tax Act, 2017.
2. All other duties, taxes, cess, applicable if any, shall be borne by the contractor.
3. TDS under GST Act is required to be deducted @2% (1% CGST and 1% SGST or 2% IGST) or as admissible from payment /credit given to the contractor.
4. The element of GST will not be considered for evaluation of financial purpose.
5. Contractor/service provider/supplier etc. has to ensure timely & proper filling of GSTR 1 so that Deendayal Port Authority can avail input tax credit in timely manner. In case DPT not allowed input credit due to failure of part of the contractor/service provider/supplier etc., it will be a financial loss to DPT & therefore same shall be recovered from the payment/deposit of the contractor/service provider/supplier

Also change if any in the Government Policy or Amendment in Tax structure the same will be applicable from time to time.

* 1. **INCOME TAX DEDUCTIONS FROM BILLS**

Income tax and surcharge as applicable shall be deducted at source by Deendayal Port Authority in accordance with Income Tax act and in accordance with instruction issued by Tax Authorities on this behalf from time to time for this TDS certificate will be given.

* 1. During the execution of work, if dewatering is required the same is to be done by the Contractor at his own cost and no claim on this account shall be entertained.
  2. **Arbitration**
     1. Except where otherwise provided in the contract all questions and disputes relating to the meaning of the specifications, designs, drawings and instructions here in before mentioned and as to the quality of workmanship or materials used on the work or as to any other question, claim right, matter or any other thing what so ever, in any way arising out of or relating to the contract, design, drawings, specifications, estimates, instructions, order or to the condition or otherwise concerning the work or regarding the execution or failure to execute the same whether arising during the progress of work or after the completion there of as described here in after shall be referred to the Chairman for sole arbitration by himself or by any officer appointed by him.
     2. It will be no objection to any such appointment that the arbitrator is an employee of the Board or the Government, that he had to deal with the matter to which the contract relates and that in course of his duties as an employee of the Board or the Government, he had expressed views on all or any of the matters in dispute or of different.
     3. The arbitrator, who has been dealing with the arbitration case, being transferred or vacating his office or in the event of his death or being unable to act for any reason, the Chairman then holding the office shall arbitrate himself or appoint any officer to act as arbitrator.
     4. It is also a term of the contract that no person other than the Chairman himself or any officer appointed by him shall act as arbitrator.
     5. It is a term of the contract that only such question and disputes as were raised during progress of work till its completion and not there after shall be referred to arbitration. However, this would not apply to the questions and disputes relating to liabilities of parties during the guarantee period after completion of the work.
     6. It is a term of the contract that the party invoking arbitration shall give a list of disputes with amounts of claim in respect of each said disputes along with the notice seeking appointment of arbitrator. It is also a term of the contract that if the contractor does not make any demand for appointment of arbitrator in respect of any claims/disputes in writing, as aforesaid, within 120 days of receiving the intimation from the Engineer-in-Charge that the final bill is ready for payment, the claim of the contractor shall be deemed to have been waived and absolutely barred and the Port Trust shall be discharged and released of all liabilities under the contract in respect of these claims.
     7. It is also a term of the contract that the arbitrator shall adjudicate only such disputes/claims as referred to him by the appointing authority and give separate award against each dispute/claim referred to him. The arbitrator will be bound to give claim wise detail and speaking award and it should be supported by reasoning.
     8. The award of the arbitrator shall be final, conclusive and binding on all the parties to the contract.
     9. The arbitrator from time to time, with the consent of both the parties, enlarge the time for making and publishing the award.
     10. Arbitration shall be conducted in accordance with the provision of Indian Arbitration Act, 1996 or any statutory modifications or re- enactment thereof and rules made there under and for the time being in force shall apply to the arbitration proceedings under this clause.
     11. It is also a term of the contract that if any fees are payable to the arbitrator, this shall be paid equally by both the parties.
     12. It is also a term of the contract that the arbitration shall be deemed to have been entered on the reference on the date he issued the first notice to both the parties calling them to submit their statement of claims and counter statement of claims.
     13. Venue of the arbitration shall be such place as may be fixed by the arbitrator at his sole discretion”.

##### SETTING OUT

The Contractor shall be responsible for the true and proper setting out of the "Works" and the correctness of the positions, levels, dimensions and alignment of all parts of the works and for the provision of all necessary instruments, appliances and labour in connection herewith. If at any time during the progress of the works any error shall appear or arise in the position levels, dimensions or alignment of any part of the works, the Contractor shall immediately notify the Nodal Officer or his nominee who will direct the Contractor in what way the work shall be carried out and the Contractor, on being required to do so by the Nodal Officer shall at his own expense rectify such error to the satisfaction of the Nodal Officer or his nominee at any stage of the work or the checking of any setting out or any line or level by the Nodal Officer or his nominee shall not in any way relieve the Contractor of his obligations under the contract.

The Contractor shall carefully protect and preserve all benchmarks, site rails, pegs and other things used in setting out the works.

* 1. **PATENT RIGHTS & ROYALTIES**

The Contractor shall hold the Board, its officers, agents and employees absolved (or blameless) from liabilities of any other nature of kind on account of copyright or copyright composition, secret process, patented or unpatented inventions, article or appliances manufactured or used in the performance of this contract including their use by the Board unless otherwise specifically stipulated in this contract.

* 1. **NIGHT AND HOLIDAY WORK**

The contractor shall be allowed to execute the work round the clock on all days except for declared closed holidays by the Port.

* 1. **NOTICE OF ADDRESS**

The Contractor shall notify in writing to the Nodal Officer an address at Dahej for the service on the Contractor any communication or any notice to be given to him under the Contract and any such notice/communication to the Contractor shall be deemed to be duly served if sent by registered post to or left at such address or if delivered to the agent or representative of the Contractor. Any notice/communication to the Contractors shall also be deemed to be duly served if sent by registered Post to or left at the principal place of business or if the Contractor be a company the registered office of the Contractor or at the contractors last known address.

* 1. **SALVAGE OF LOST MATERIALS**

If any pile, structural of the staging and of works or dismantled materials fall down into the creek during the execution and guarantee period, which are likely to create any obstruction (the decision of the “Nodal Officer shall be final to the safe navigation of the ships and/or port craft), the Contractor shall remove such obstacles at his own costs.

* 1. **MOORING PRECAUTIONS**

The barges and floating crafts, if employed by the contractor, shall be provided with adequate mooring at the site of work. All necessary precautions shall be observed to protect the works and the existing structures from being damaged by such floating craft.

The floating crafts like tugs, barges, launches, etc. brought by contractor be exempted from any port charges. However, the contractor is required to comply with all statutory regulations and instructions issued by the Nodal Officer, DPA at his own cost.

* 1. The contractor has to arrange for required crafts like floating tank, jolly boat etc. at his cost for carrying out the work at underneath portion as directed by Nodal Officer or his nominee.
  2. Concrete cover block with binding wire shall be used in all RCC works of standard size as directed by the Nodal Officer or his nominee c.c. cover block should be well cured for at least seven days before use. No stones or kapchi has to be used instead of cover blocks.
  3. The welding of structural member Reinforcement shall be done with the best standard of workmanship and strictly in conformity with the requirement laid down in the relevant I.S. code.
  4. Since some work is required to be carried out under tidal condition in jetty and it will be necessary for the contractor to provide insurance cover to his workers and his staff.
  5. **PLANT**

The contractor shall be responsible for the supply, use and maintenance of all construction plant and equipment and he shall ensure that it is suitable for the work and is maintained in such a manner as to ensure its efficient working. The Nodal Officer or his nominee may direct that plant which is not efficient and is prejudicial to the quality of the work be removed from the site and replaced by plant to his satisfaction.

* 1. **QUALIFIED PERSONNEL**

Fully qualified and experienced concrete quality control Engineers shall be employed by the Contractor and shall be available on site at all times when important work is taking place. Operators for mechanical vibrators, mixers and foreman in charge of placing of concrete shall be fully trained and experienced in their classes of work.

* 1. **CLASS OF CONCRETE**

All the requirements of each Class of concrete for all RCC works shall be as per IS- 2911 & 4651 & 456

* 1. **FAULTY WORK**

Faulty work due to any reason shall be demolished and re-constructed by the Contractor at his own cost.

* 1. **LABOUR**

The Contractor shall maintain at the site qualified and experienced foremen and necessary gangs of trained workmen experienced in all civil and steel structure work.

* 1. The use of plasticizers or other additives will not be permitted without the prior approval of the Nodal Officer or his nominee and the Contractor shall carry out at his own cost such tests on additive as the Nodal Officer or his nominee may direct. Mortar shall be used within half an hour of adding the water to the dry ingredients.
  2. **SHUTTERING AND FORMWORK**
     1. **GENERAL**

All shuttering and support required for construction of concrete works shall be designed by the contractor. Shuttering shall be of steel plates or plywood.

* + 1. **FIXING**

The contractor shall fix all the form work in perfect alignment. The form work shall be securely braced so as to be able to withstand without appreciable displacement, deflection or movement of any kind, weight of the constitution or movement of persons, material and plant. All the joints should be watertight to prevent leakage of cement slurry from the concrete. Wedges and clamps are to be used wherever practicable

* + 1. .**REMOVING**

Forms or shuttering shall not be disturbed until the concrete has sufficiently hardened. The proper time for removal of form work shall be in accordance with IS- 456-2000 or as directed by Nodal Officer or his nominee.

* + 1. **FINISH / ALIGNMENT**

Shuttering shall be such as to produce a first class fair face on the concrete free from board marks or any other disfigurements, and shall be used for all surfaces exposed and unexposed. All shuttering is to be aligned within a tolerance of 3 mm.

* 1. **CONTRACTOR’S RESPONSIBILITY**

Any, damage resulting from premature removal of shuttering or from any other cause shall be made good by the Contractor at his own expense.

* 1. **BENDING REINFORCEMENT**

Bending of reinforcement shall strictly be in accordance with the approved drawings, or IS: 2502 or as ordered by the Nodal Officer or his nominee. No reinforcement bar shall be bent when in position without the approval of the Nodal Officer or his nominee, whether or not it is partly embedded in the hard concrete.

* 1. **BINDING WIRE**

All bars shall be bound tightly together where they cross, with annealed steel wire

1.5 mm in diameter. The free ends of the binding wire shall be bent inwards.

* 1. **PLACING AND FIXING**

All types of reinforcement shall be correctly placed and fixed in position entirely to the satisfaction of the Nodal Officer or his nominee. The cost of providing tying wire as well as space blocks rods shall be deemed to be covered in the rate for reinforcement steel.

* 1. **WATCHING & LIGHTING**

The contractor shall in connection with the works, provide and maintain at his own expenses, all lights, guards, fencing and watching whether on shore or afloat when and where necessary or as required by the Nodal Officer or his nominee or by any Competent Statutory or other authority for preparation of works or for the safety and convenience of the public or others.

* 1. **AMENDMENTS**

The Board may, from time to time, add to or amend the regulation and on any question regarding the application, interpretation or effect of these regulation the decision of the Chief Labour Commissioner or Dy. Chief Labour commissioner of the Government of India or any other person authorized by the Board in that behalf shall be final.

* 1. **INFLAMMABLE STORES**

The contractor is to comply with all local regulation in respect of sage storage of all inflammable stores, explosive or other materials involving risk to third parties and is to take all precautions required in the transport and use of such materials. The contractor is to submit to the Nodal Officer or his nominee for approval all drawings and documents required for the sanctioning of storage sheds or other accommodation and is to built all such storage to the proper requirement at his cost.

* 1. **FIRE HAZARDS**

The contractor shall be required to comply with the petroleum act 1934 and petroleum rules 1976 during progress of the construction work. Fire watch services as required shall be given free of cost but arrangement from Marine / Concerned Department shall have to be made by the Contractor.

* 1. **PAINTS**

All Epoxy paints/ primers, synthetic paints and distempers, water proofing paint etc. used on the works shall be approved by the Nodal Officer or his nominee. Test certificates on, covering capacity dry film thickness and viscosity and drying time may be required.

* 1. All the labour acts, rules and regulations in force from time to time are to be followed by the contractor and the contractor has to obtained License/Registration from the Assistant Labour Commissioner ( C ), as per rules, during the course of execution of work. The payment to worker shall be made online and copy of the same shall be submitted to Engineer in charge.
  2. The provision in special conditions which form a part of the contract shall have precedence over those specified in Conditions of Contract in case of diversity, if any.
  3. The tenders with any conditions or inscription in Schedule “B” or enclosure are liable to be summarily rejected. Errors, over writings and corrections are not permitted in tender and, if any, shall be neatly scored out and duly attested.
  4. Letter of Acceptance intimating the contractor about the proposed acceptance of tender will be issued by the Chief Engineer. The tender agreement in approved form bearing the stamp of required value shall be executed by the Chairman on behalf of the Board, having common seal of the Board. The final acceptance letter shall be issued by the Chief Engineer on non-judicial stamp paper of Rs.50/- which is to be borne by the contractor. In case, the contractor desires to have the duplicate copy of the acceptance letter. In case, the contractor desires to have the duplicate copy of the acceptance letter, he shall have to pay an additional amount of Rs.20/- only.
  5. The contractor shall have to ensure various statutory deductions as stipulated under different labour laws/acts.
  6. If the contractor suffers any delay the Engineer-in-Charge may grant at his discretion an extension of time for completion of work. However, no claims/disputes etc. arising out of extension of time so granted shall be entertained.
  7. All the materials required to be used in the work shall have to be got approved from the Engineer-in-Charge before use, before stacking at the site of work.
  8. For the purpose of measurements, the method prescribed in the ‘Indian Standard’ specifications shall be applicable in addition to those prescribed in Boards Schedule of Rates unless stated otherwise in contract. In case of any ambiguity the decision of the Engineer-in-charge shall be final.
  9. The notes and data furnished in DEENDAYAL PORT AUTHORITY, Schedule of Rates in force will be considered for measurement purpose in the case of lead, weight, allowance for voids, coefficient of painting etc. of the materials.
  10. Barricading, including proper lighting arrangement in the night at the required places shall have to be provided by the contractor at his own cost, including necessary arrangements for proper movement of traffic by carefully maintained approaches and road diversions with suitable sign boards for indications of road signs etc. as directed by the Engineer-in-Charge.
  11. All the precautions regarding the safety of the work shall have to be taken and the instruction of Engineer-in-charge in this respect shall have to be followed strictly.
  12. Unless otherwise provided none of the permanent works shall be carried out during night, Sundays or authorized holidays without the permission in writing, however when the work is unavoidable or necessary for the safety of life, properties or works the contractor shall take necessary action immediately and inform the Dy. Chief Engineer accordingly.
  13. The Engineer-in-charge may delete any number of items included in his tender (contract) without assigning any reasons and without any financial liability.
  14. All the tools, plants, scaffolding, ladder etc. and other machinery etc. required for the purpose of execution of work will have to be arranged by the contractor at his own cost, and storing of such tools, plants etc. will have to be made by him.
  15. The contractor has to make his own arrangement for the storage of materials at site or work.
  16. Unless otherwise specifically mentioned the rates quoted for all items include for all lead and lift and no extra claims shall be entertained on this account.
  17. Deleted.
  18. Deleted.
  19. The temporary electrical connection if required for the work shall be arranged by the contractor from nearby at his own cost.
  20. The contractor shall have to make his own arrangement for potable water required for the work.
  21. The tender documents submitted by the contractor and correspondence exchanged between him and DEENDAYAL PORT AUTHORITY prior to the acceptance of tender and thereafter shall form part of an agreement even though formal agreement duly signed is not executed.
  22. While evaluating tender regards should be paid to National Defense and Security Condition.
  23. Income Tax at applicable rate and surcharge as applicable on the payment to contractor will be deducted from the payment and only net amount shall be paid for as directed by the Central Board of Direct Taxes, Ministry of Finance, and Government of India. Contractor has to furnish PAN No. along with tender.
  24. Deleted.
  25. The dewatering, if required to be done at any stage manually or by pumping is to be done by the contractor at his own cost, no separate payment will be made. The quoted rates shall be deemed to have included all these elements and nothing extra shall be paid to the contractor on account of dewatering operations.
  26. In the event of the tender being submitted by a firm, it must be signed separately by each constituent thereof or in the event of absence of any partner, it must be signed on his behalf by a person holding a power of attorney from him to do so.
  27. Deleted.
  28. In the case of discrepancy between the schedule of quantities, the specifications and/or the drawings, the following order of preference shall be observed: -

1. Description of schedule of quantities.
2. Particular specification and Special condition, if any.
3. Drawings.
4. C.P.W.D. specifications.
5. Indian standard specifications of B.I.S.
   1. The contractor shall have to arrange the entry permit for himself and his staff, lab ours etc. from nodal Officer appointed by DEENDAYAL PORT AUTHORITY if the work is to be carried out inside port area, at his own cost as per the rules and regulation in force at that time.
   2. Necessary Indian Dock Safety regulations for the safety purpose shall be adhered to by the contractor and he will be held responsible for any violations of the same.
   3. Individual quantity for any tender items of work may vary to any extent as required by DPA for which the contractor shall not submit any dispute/claim what-so-ever, so long as the total amount of such variation does not exceed plus or minus 30 % of the Total contract value awarded.
   4. The bidder shall give an undertaking that they have not made any payment or illegal gratification to any person authority connected with bid process so as to influence the offence under the PC Act in connection with the bid.
   5. The bidders shall disclose any payments made or proposed to be made to any intermediates (agents etc.) in connection with the bid.
   6. The contract period is 06 (Six) months and the same can be extended for further period 06(six) months maximum at the same rate terms & conditions with mutual consent.
   7. Payment with required deduction as per contract condition shall be made on monthly basis (only one bill per month under this contract) for the items executed in the preceding month.
   8. Payment of M.S. structure steel shall be made as actual weight / Theoretical weight (i.e. Multiplying for standard coefficient) whichever is less.
   9. In the event of the contractor(s) committing a default or breach of any of the provisions of the boards contractor’s labour regulations and model rules for the protection of health and sanitary arrangements for the workers as amended from time to time or furnishing any information or submitting or filling any statement under the provisions of the above regulations and rules which is materially incorrect, he/they shall without prejudice to any other liability, pay to the board a sum not exceeding Rs.200/- for every default breach or furnishing, making, submitting filling such materially incorrect statements and in the event of the contractor (s) defaulting continuously in this respect, the penalty may be enhanced to Rs.200/- per each day of default subject to a maximum of 5 percent of the estimated cost of the work put to tender the decision of the engineer-in-charge shall be final and binding on the parties.
   10. A bill shall be submitted by the contractor each month on or before the date fixed by the engineer-in-charge for all works executed in the previous month and the engineer-in-charge shall take or cause to take the requisite measurement for the purpose of having the same verified and the claim, as far as admissible, adjusted as far as possible, before the expire of ten days from the presentation of the bill. If the contractor does not submit the bill within the time fixed as aforesaid, the engineer- in-charge may depute within seven days the date fixed aforesaid, subordinate to measure up the said work in the presence of the contractor whose counter signature to the measurement list will be sufficient warrant and the engineer-in- charge may prepare a bill from such list.
   11. The contractor shall submit all bills on the printed form to be had on application at the office of the engineer-in-charge and the charges in the bills shall always be entered at the rates specified in the tender or in the case of any extra work ordered in purpose of these conditions and not mentioned or provided for in the tender at the rate hereinafter provided for such work.
   12. The Bank Guarantee submitted towards Security deposit should be of any nationalized/Scheduled Bank ( ex c ept co- operativ e bank) only having its branch at Gandhidham. The Bank Guarantee received from respective bank through registered A.D. shall only be accepted.
   13. The Contractor shall affix seal along with signature in the Tender, failing which the bid / Tender will be considered as non-responsive and be liable to discharge.
   14. All payments to contractors shall be made direct to the bank account of the contractors for which necessary details shall be furnished by the contractor including PAN.
   15. Security Deposit shall consist of two parts; a) Performance Guarantee to be submitted at award of work, and b) Retention money to be recovered from Running Bills.

Security Deposit shall be 10% of Contract price of which 5% of contract price should be submitted as FDR or INSURANCE SURETY BOND or Bank Guarantee of Nationalized/ scheduled bank (except Co- operative) Banks having its branch at Gandhidham, or Digital transfer within 21 days of receipt of letter of acceptance and balance 5% recovered as Retention Money from Running Bills. Recovery of 5% of Retention Money to commence from the first bill onwards @ 5% of bill value from each bill. Retention Money & Balance SD will be refunded within 14 days from the date of payment of final bill. “No Dues certificate” from the Geologist and Mining Department of concern authority.

BG submitted by the contractor should remain valid for a period of 60 days beyond the date of completion of all contractual obligations.

Failure of the Successful Bidder to comply with the requirements as mentioned above shall constitute sufficient grounds for cancellation of the award of work and forfeiture of bid security.

The documentary evidence (copy of paid Challan in Govt. Treasury) of Welfare Cess @ 1% of work done or as amended by Statutory Authority from time to time, paid on final bill shall be submitted before releasing the Performance Guarantee.

##### Construction of Site Offices

Site offices shall be constructed by the contractor to facilitate working at site and to provide necessary facilities for maintenance of site records, drawings, plans, approved samples, codes and specifications, copy of agreement and detailed estimate etc. This structures are to be constructed at the cost of Contractor and should obtain written permission from E.IC.

##### Removal of rejected/sub-standard materials

1. Whenever any material brought by the contractor to the site of work is rejected, entry thereof should invariably be made in the Site Order Book under the signature of the Assistant Engineer, giving the approximate quantity of such materials.
2. As soon as the material is removed, a certificate to that effect shall be recorded by the JE/AE against the original entry, giving the date of removal and mode of removal, including the registration number of the truck and a copy of gate pass wherever applicable.

##### Deviation in quantities

Normally deviation means deviation in quantities of agreement items, i.e. where there is increase or decrease in the quantities of items of work specified in the agreement. Rates for such deviated items shall be calculated strictly as per the provision of agreement clauses.

##### Deriving the Market rates

As per provisions of variation clauses sometimes rates are to be determined based on market rates in certain conditions. In such cases the contractor within 14 days of receipt of order for execution of deviated quantities, extra or substituted items beyond permissible limits and before the commencement of such work shall give notice, for revision of rates, supported by proper analysis, for such quantities.

Engineer-in-Charge shall consider the analysis submitted by contractor and determine the rates on basis of market rates.

Further in case market rates are less than the agreement rates then in such a case Engineer-in-Charge should give notice to the contractor within one month of occurrence of the excess and should decide the rates based on market rates considering the reply of contractor.

The analysis of rates on market rates should be on similar lines as adopted in the justification of tender except that market rates of material/labour, hire charges of plant and machinery intended to be used prevailing at the time of such order or occurrence shall be adopted. Over and above the market rates so arrived 10% would be added for overheads and profit of the contractor.

##### Payment of Final Bill

Final bill of all works shall be paid as per DPA’s citizens’ charter. In case contractor fails to submit the final bill within 2 months of completion of work, the process of final bill should be initiated by the E-I-C suo-moto to thwart the efforts of contractor to delay the preparation of final bill which in all probability may be in the minus. Similarly, EIC should not delay recoveries for any overpayments detected/ the recoveries being disputed by the contractor on the plea that contractor has gone to Arbitration.

##### Deleted.

* 1. Tenders with any condition, including conditional rebates, shall be rejected. However, tenders with unconditional rebate will be acceptable.
  2. Prospective bidder(s) may raise query relating to bidding conditions, bidding process and/or rejection of its bid. The reasons for rejecting a tender or non- issuing a tender to prospective bidder will be disclosed where written enquires are made by the concerned bidder.

##### Special Conditions for Environmental Protection

* The Contractor(s) shall strictly follow up the environmental rules as per the Environmental (Protection) Act 1986 while execution of work.
* All constructions materials i.e. Cement, Aggregates, sand & fill materials which are to be used in construction work shall be covered with Tarpaulin or other fabric materials as directed by Engineer In Charge.
* The contractor(s) should stacked and disposed the waste materials in such a manner which are not destroy the environment.
* Machine mixers, vibrators, way batches plant, diesel generator sets and other vehicles engines shall not be left running when not in use.
* Emission of NO2 and SO2 shall be maintained within the work as per International Regulations.
* To prevent and minimize vibration and noise levels from machineries / vehicles during removal of civil wastes contractor(s) shall take the remedial action to minimize noise pollution.
* Provide adequate silencers attached with all vehicles and machines.
* Install suitable mufflers on engine exhaust and compressor component.
* The diesel generators set shall be used of noise less.
* To contractor(s) shall stacked/stored the construction materials at adequate distance from coastal area.
* The contractor(s) shall provide the barrier to prevent the construction materials from mixing up with surface / ground water.
* The contractor shall discharge Waste generated during construction work as per CPCB/GPCB regulations.
  1. Deleted.
  2. Deleted.
  3. **Applicable only for Credit Items: -**

1. Quantity considered for credit item is tentative, actual quantity may vary on either side.
2. Contractor has to pay GST as applicable on credit item along with the amount payable for credit item.
3. Full amount payable by the contractor against credit item shall be deposited in advance with DPA only after that contractor will be allowed to take away the dismantled materials.
4. The material to be taken away shall be weighed on weighbridge by the contractor at his own cost and actual weight shall be considered for quantity of credit item.
   1. **INTEGRITY PACT**

The bidder has to execute Integrity pact agreement with Deendayal Port Authority (As per Appendix enclosed). Shri Amiya Kumar Mohapatra, IoFS (Retd.) and Shri Gopal Dhawan, Ex-CMD, MECL has been nominated as Independent External Monitor for Integrity Pact whose address is as under:

Shri Amiya Kumar Mohapatra, IFoS (Retd.), Dr. Gopal Dhawan, Ex-CMD,MECL

Qrs. No. 5/9, Unit-9, Bhoi Nagar, House No. 120, Jal Shakti Vihar

**Bhubaneshwar-751 022**. (NHPC Society) P4, Builders Area

Mobile No. 9437002530 Greate Noida Gautam Budh Nagar,

email:amiyaifs@gmail.com **Utter Pradesh- 201 315.**

Mobile No. 8007771467

email:gdhawangeologist@gmail.com

Scanned copy of pre- contract Integrity Agreement (as per appendix) is to be uploaded in preliminary bid. Original hard copy of Pre contract Integrity Pact Agreement shall be submitted by post or hand immediately after closing date of online E-tender failing which tender shall be considered irrelevant.

* 1. The bidder have to sign and seal and upload the scanned copy of Integrity Pact form (as per agreement form enclosed) in the preliminary bid as a token of acceptance. Original hard copy of the same along with the tender documents shall have to forwarded subsequently so as to reach the office of Dy. Chief Engineer (P) within 7 days of opening of the tenders failing which tender shall be considered irrelevant.
  2. While evaluating tenders, regard would be paid to National Defense Security consideration.
  3. Bidders who wish to participate in the tender will have to procure/ should have legally valid Digital Certificate, as per Information Technology Act-2000, using which they can sign their electronic bids. The bidders can procure the Digital Certificate from (n) code solutions a division of GNFC Ltd, who are licensed certifying authority by government of India. All bids should be digitally signed. For details regarding digital signature certificate and related matters, the bidder may contact the following address:

(n) Code Solution A Division of GNFC,

301 GNFC Info Tower, Bodakdev Ahmedabad.

Tel. 917926857316/17/18 Fax: 917926857321

Mobile: 9327084190 / 9898589652.

E-mail : [nprocure@gnvfc.net.](mailto:nprocure@gnvfc.net)

The accompaniments to the tender documents as described under clause **1.4** shall be scanned and submitted On-line along with the tender documents. **However, the originals/attested hard copies along with tender documents (except Price Bid), Signed on bottom of each page in token acceptance of tender conditions** and shall have to be forwarded subsequently so as to reach the office of SE (P) within 7 days of opening of the tenders.

The envelops shall be addressed to:

* 1. Dy. C.E. (P)

Deendayal Port Authority Ground Floor, Annexe,

A.O. Building Gandhidham – 370201.

Gujarat- state

* 1. Bear the following identification:

##### “ S/R to Navigational Channel Marking System (Buoys) at Dahej - RO- PAX.”


Bid reference No. CN/WK/1614 Name and address of the bidder

##### Contractor DY. CHIEF ENGINEER (P)

**DEENDAYAL PORT AUTHORITY**

**SECTION 6**

**DRAWING**



**SECTION 7**

## BILL OF QUANTITIES

**SECTION 8**

## FORMS OF SECURITIES AND OTHER FORMATS

##### FORMS OF SECURITIES AND OTHER FORMATS

**A**cceptable forms of securities are annexed. Bidders should not complete the performance and advance payment security forms at this time. Only the successful bidder will be required to provide performance and advance payment securities in accordance with one of the forms, or in a similar form acceptable to the employer.

##### (Annexure-I)

**Specimen EMD (Bank Guarantee Format)**

[The Bank shall fill in this Bank Guarantee Form in association with the instructions indicated. To be executed on Rs. 300/- non Judicial Stamp Paper]

##### \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(Bank’s name and address of Issuing Branch or Office)

**Beneficiary** (Name and Address of Employer/Board)

Board of Members of Port of DEENDAYAL PORT AUTHORITY

##### Date: \_\_\_\_\_\_\_\_\_\_

**Tender Guarantee No.: \_\_\_\_\_\_\_\_\_\_\_**

We have been informed that [name of the Tenderer] (hereinafter called “the Tenderer”) has submitted to you its Tender dated (hereinafter called “the Tenderer”) for the execution of [name of contract] under Invitation for Tenders No.[Number]. Furthermore, we understand that, according to your conditions, Tenders must be supported by an EMD.

At the request of the Tenderer, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of [amount in figures] ([amount in words]) upon receipt by us your first demand in writing accompanied by a written statement stating that the Tenderer is in breach of its obligation(s) under the Tender conditions, because the Tenderer:

* + 1. Has withdrawn its Tender during the period of tender validity specified by the Tenderer in the Form of Tender; or
    2. Having been notified of the acceptance of it’s Tender by the Employer/Board during the period of Tender validity, (i) fails or refuses to execute the Form of Agreement, if required, or (ii) fails pr refuses to furnish the performance guarantee, in accordance with the Instructions to Tenderers.

This guarantee will expire unless otherwise extended or informed by the Employer/ Board:

1. If the Tenderer is the successful Tenderer, upon our receipt of copies of the contract signed by the Tenderer and the performance guarantee issued to you upon the instruction of the Tenderer; or
2. If the Tenderer is not the successful Tenderer, upon the earlier of
   1. Our receipt of a copy of your notification to the Tenderer of the name of the successful Tenderer; or
   2. Twenty-eight days after the expiration of the Tenderer’s tender or any extended period thereof;

Consequently, any demand for payment under this guarantee must be received by us at the office on or before that date.

[Signature(s)]

[Authorization letter from the issuing bank that the signatory of this BG is authorized to do so should also be enclosed]

##### (Annexure-II)

**SPECIMEN BANK GUARANTEE PERFORMANCE GUARANTEE/ SECURITY DEPOSIT**

(To be executed on Rs.300/- non-judicial Stamp Paper)

[The bank, as requested by the successful Tenderer, shall fill in this form in accordance with the instruction indicated]

In consideration of the Board of Deendayal Port Authority incorporated by the Major Port Authorities Act, 2021 (hereinafter called “The Board” which expression shall unless excluded by or repugnant to the context or meaning thereof be deemed to include the Board of Deendayal Port Authority, its successors and assigns) having agreed to release Performance Guarantee / Security Deposit to (hereinafter called the “contractor”)

(Name of the contractor/s)

from the demand under the terms and condition of the contract, vide from the demand under the condition of the contract, vide \_’s letter

No \_ (Name of the Department)

Date made between the contractors and the Board for execution of

covered under Tender No dated

(hereinafter called “the said contract”) for the payment of Security Deposit in cash or Lodgment of Government Promissory Loan Notes for the due fulfillment by the said contractors of the terms and condition of the said contract, on production of a bank Guarantee for Rs. (Rupees ) onlywe, the (Name of

the Bank and Address)

\_ (hereinafter referred to as

“the Bank”) at the request of the contractors do hereby undertake to pay to the Board an amount not exceeding Rs (Rupees ) only

against any loss or damage caused to or suffered by the Board by reason of any breach by the contractors of any of the terms and conditions of the said contract.

1. We, do hereby (Name of Bank) (Name of Branch) Undertake to pay the amount due and payable under this guarantee without any demur merely on a demand from the Board starting that the amount claimed is due by way of loss or damage caused to or which would be caused to or suffered by the Board by reason of the contractor’s failure to perform the said contract. Any such demand made on the Bank shall be conclusive as regards the amount due and payable by the Bank under this Guarantee. However, our liability under this guarantee shall be restricted to any amount not exceeding Rs. (Rupees ) only.

3 We, , undertake to pay to the (Name of Bank and Branch) Board any money so demanded notwithstanding any dispute or disputes raised by the contractor(s) in any suit or proceeding pending before any Court or Tribunal relating thereto our liability under this present being absolute and unequivocal. The payment so made by us under this bond shall be a valid discharge of our liability for payment thereunder and the Contractor(s) shall have no claim against us for making such payment.

1. We, further agree with the Board that the (Name of Bank and Branch) guarantee herein contained shall remain in full force and effect during the period that would be taken for performance of the said contract and that it shall continue to be enforceable till all the dues of the Board under or by virtue of the said contract have been fully paid and its claims satisfied or discharged or till the

\_\_ \_(Name of the user department) of the said certifies that the terms and conditions of the said contract have been fully and properly carried out by the said Contractors and accordingly discharge this guarantee. PROVIDED HOWEVER that the Bank shall be the request of the Board but at the cost of the Contractors, renew or extend this guarantee for such further period or periods as the Board may require from time to time.

1. We, \_ further agree with the Board that the (Name of Bank and Branch)Board shall have the fullest liberty without our consent and without affecting in any manner our obligations hereunder to vary any of the terms and conditions of the said contract or to extend the time of performance by the said contract or to extend the time of performance by the said Contractors from time to time or to postpone for any time or from time to time any of the powers exercisable by the board against the said Contractors and to forebear or enforce any of the terms and conditions relating to the said contract and we shall not be relieved from our liability by reason of any such variation or extensions being granted to the contractors or for any forbearance, act or omission on the part of the Board or any indulgence shown by the board to the Contractors or by any such matter or thing whatsoever which under the law relating to sureties would, but for this provision, have effect of so relieving us.
2. This guarantee will not be discharged due to the change in the constitution of the Bank or the Contractor(s).
3. It is also hereby agreed that the Courts in Gandhidham would have exclusive jurisdiction in respect of claims, if any, under this Guarantee.
4. We, \_Bank lastly undertake not to revoke this guarantee during its currency except with the previous consent of the Board in writing.
5. Notwithstanding anything contained herein:
   1. Our liability under this Bank Guarantee shall not exceed Rs. (Rupees

\_only);

* 1. This Bank Guarantee shall be valid upto ; and
  2. We are liable to pay the guarantee amount or any part thereof under this Bank Guarantee only and only if you serve upon us a written claim or demand on or before (date of expiry of Guarantee).”

Date day of 2025

For (Name of Bank) (Name) Signature

##### (Annexure-III)

##### (NOT APPLICABLE)

**SPECIMEN BANK GUARANTEE FOR ADVANCE PAYMENT**

(To be executed on Rs.300/- non-judicial Stamp Paper)

[The bank, as requested by the successful Tenderer, shall fill in this form in accordance with the instruction indicated]

In consideration of the Board of Members of the Port of [insert name of port] incorporated by the Major Port Trusts Act, 2021 as amended by Major Port Trust (Amendment) Act 1974 (hereinafter called “The Board” which expression shall unless excluded by or repugnant to the context or meaning thereof be deemed to include the Board of Members of the port of [insert name of port], its successors and assigns) having agreed to release advance payment to (hereinafter called the “contractor”)

(Name of the contractor/s)

from the demand under the terms and condition of the contract, vide from the demand under the condition of the contract, vide ’s letter

No (Name of the Department) Date \_made between the contractors and the Board for execution of covered under Tender No. dated (hereinafter called “the said contract”) for the payment of Advance Payment in cash or Lodgment of Government Promissory Loan Notes for the due fulfillment by the said contractors of the terms and condition of the said contract, on production of a bank Guarantee for Rs.\_ \_ (Rupees\_ ) only we, the (Name of the Bank and Address)

\_\_ (hereinafter referred to as “the Bank”) at the request of the contractors do hereby undertake to pay to the Board an amount not exceeding Rs. (Rupees \_ ) only against any loss or damage caused to or suffered by the Board by reason of any breach by the contractors of any of the terms and conditions of the said contract.

2. We, do hereby (Name of Bank)

(Name of Branch) Undertake to pay the amount due and payable under this guarantee without any demur merely on a demand from the Board starting that the amount claimed is due by way of loss or damage caused to or which would be caused to or suffered by the Board by reason of the contractor’s failure to perform the said contract. Any such demand made on the Bank shall be conclusive as regards the amount due and payable by the Bank under this Guarantee. However, our liability under this guarantee shall be restricted to any amount not exceeding Rs. \_\_\_ \_ \_\_ \_ (Rupees ) only.

3 We, \_undertake to pay to the (Name of Bank and Branch) Board any money so demanded notwithstanding any dispute or disputes raised by thecontractor(s) in any suit or proceeding pending before any Court or Tribunal relatingthereto our liability under this present being absolute and unequivocal. The payment so made by us under this bond shall be a valid discharge of our liability for payment there under and the Contractor(s) shall have no claim against us for making such payment.

1. We, further agree with the Board that the (Name of Bank and Branch) guarantee herein contained shall remain in full force and effect during the period that would be taken for performance of the said contract and that it shall continue to be enforceable till all the dues of the Board under or by virtue of the said contract have been fully paid and its claims satisfied or discharged or till the \_\_\_\_\_\_\_\_\_\_ (Name of the user department) of the said certifies that the terms and conditions of the said contract have been fully and properly carried out by the said Contractors and accordingly discharge this guarantee. PROVIDED HOWEVER that the Bank shall be the request of the Board but at the cost of the Contractors, renew or extend this guarantee for such further period or periods as the Board may require from time to time.
2. We, \_ further agree with the Board that the (Name of Bank and Branch) Board shall have the fullest liberty without our consent and without affecting in any manner our obligations hereunder to vary any of the terms and conditions of the said contract or to extend the time of performance by the said contract or to extend the time of performance by the said Contractors from time to time or to postpone for any time or from time to time any of the powers exercisable by the board against the said Contractors and to forebear or enforce any of the terms and conditions relating to the said contract and we shall not be relieved from our liability by reason of any such variation or extensions being granted to the contractors or for any forbearance, act or omission on the part of the Board or any indulgence shown by the board to the Contractors or by any such matter or thing whatsoever which under the law relating to sureties would, but for this provision, have effect of so relieving us.
3. This guarantee will not be discharged due to the change in the constitution of the Bank or the Contractor(s).
4. It is also hereby agreed that the Courts in [**Gandhidham**] would have exclusive jurisdiction in respect of claims, if any, under this Guarantee.
5. We, Bank lastly undertake not to revoke this guarantee during its currency except with the previous consent of the Board in writing.
6. Notwithstanding anything contained herein:
   1. Our liability under this Bank Guarantee shall not exceed Rs. \_ (Rupees

\_ \_ \_ only);

* 1. This Bank Guarantee shall be valid upto ; and
  2. We are liable to pay the guarantee amount or any part thereof under this Bank Guarantee only and only if you serve upon us a written claim or demand on or before (date of expiry of Guarantee).”

Date \_ \_ day of 2025

For (Name of Bank)

(Name) Signature

##### (Annexure-IV)

##### (NOT APPLICABLE)

**DISPUTES REVIEW BOARD AGREEMENT**

(To be executed on Rs. 300/- non-judicial Stamp Paper)

THIS AGREEMENT, made and entered into this …………………………..Day of ……….20 ………. Between ………………… (“the Employer/ Board”) and (“the contractor”), and the Disputes Review Board (“ the DR Board “) consisting of one/three DRBoard Members, (Members from either party, i.e. contractor and Employer/Board)

(1)

…………………………………………………………….(2)

…………………………………………………………….(3)

………………………………………………………………..

[Note: Delete whatever is not applicable]

WITNESSETH, that

WHEREAS, the Employer/Board and the contractor have contracted for the execution of …………………………………………… Project name) (the “contract”) and WHEREAS, the contract provides for the establishment and operation of the DR Board NOW THEREFORE, the parties hereto agree as follows:

1. The parties agree to the establishment and operation of the DR Board in accordance with this DR Board Agreement.
2. Expect for providing the services required hereunder, the DR Board Members should not give any advice to either party or to the Nodal Officer or his nominee concerning conduct of the works.

The DR Board Members:

* 1. Shall have no financial interest in any party to the contract or the Nodal Officer or his nominee, or a financial interest in the contract, except for payment for services on the DR Board.
  2. Shall have had no previous employment by, or financial ties to, any party to the contract, or the Nodal Officer or his nominee, expect for fee based consulting services on other projects, all of which must be disclosed prior to appointment to the DR Board.
  3. Shall have disclosed in writing to the parties prior to signature of this Agreement any all recent or close professional or personal relationships with any director, officer, or employee of any party to the Nodal Officer or his nominee, and any and all prior involvement in the project to which the contract relates;
  4. Shall not, while a DR Board Member be employed whether as a consultant or otherwise by either party to the contract, or the Nodal Officer or his nominee, expect as a DR Board Member.
  5. Shall not, while a DR Board Member, engage in discussion or make any agreement with any party to the contract, or with the Nodal Officer or his nominee, regarding employment whether as a consultant or otherwise either after the contract is completed or after services as a DR Board Members.
  6. Shall be and remain impartial and independent of the parties and shall disclose in writing to the Employer/Board, the contractor, the Nodal Officer or his nominee, and one another any fact or circumstances which might be such to cause either the Port or the contractor to question the continued existing of the impartiality and independence required of DR Board Members.

1. Except for its participation in the DR Board activities as provided in the contract and in this Agreement none of the Employer / Board, the contractor, the Nodal Officer or his nominee, and one another any fact or circumstances which might be such to cause either the Employer/Board or the contractor to question the continued existence of the impartiality and independence required of DR Board Members.
2. The contractor shall:
3. Furnish to each DR Board Member one copy of all document which the DR Board may request including contract document, progress report, variation orders, and other document, pertinent to the performance of the contract.
4. In co-operation with the Employer/Board, co-ordinate the site visits of the DR Board, including conference facilities and secretarial and copying services.
5. The DR Board shall serve throughout the operation of the contract. It shall begin operation following execution of this Agreement, and shall terminate its activities after issuance of the taking over certificate and the DR Board’s issuance of its Recommendation on all disputes referred to it.
6. DR Board Member, shall not assign or subcontract any of their work under this Agreement.
7. The DR Board Members are independent and not employees or agents of either the Employer/Board or the Contractor.
8. The DR Board Members are absolved of any personal or professional liability arising from the activities and the Recommendations of the DR Board.
9. Fees and expenses of the DR Bard Member[s] shall be agreed to and shared equally by the Employer/Board and the Contractor. If the DR Board requires special services, such as accounting, data research and the like, both the parties must agree and cost shall be shared by them as mutual agreed.
10. DR Board’s site visit:
    * 1. The DR Board shall visit the site and meet with representative of the Employer/Both and the contractor and the nodal officer are his nominee at regular intervals, at times of critical construction events, and at the return request of either party. The timing of site filing agreement shall be fixed by the DR Board
      2. Site meeting shall consist of an informal discussion of the status construction of the works followed by an inspection of the work, both attended by personal from the employer/Board, the contractor and the nodal officer or his nominee
      3. If request by either parties or the DR Board, the employer/Board will prepare minutes of the meeting and circulate them for comments of the parties and the nodal officer or his nominee.
11. Procedure for disputes referred to the DR Board:
12. If either party objects to any action or inaction of the other party or the Nodal Officer or his nominee, the objecting party may file a written Notice of Dispute to the other party with a copy to the Nodal Officer or his nominee starting that it is given pursuant to clause [number] and starting clearly and in detail the basis of the dispute.
13. The party receiving the Notice of Dispute will consider it and respond in writing within 7 days after receipt.
14. This response shall be final and conclusive on the subject, unless a written appeal to the response is filed with the responding party within 7 days of receiving the response. Both parties are encouraged to pursue the matter further to attempt to settle the dispute. When it appears that the dispute cannot be resolved without the assistance of the DR Board either party may refer the dispute to the DR Board by written Request for Recommendation to the Board, the other party &the Nodal Officer or his nominee starting that it is made pursuant to [insert relevant clause no.]
15. The Request for recommendation shall state clearly and detail the specific issues of the dispute to be considered by the DR Board.
16. When a dispute is referred to the DR Board, and the DR Board is satisfied that the dispute requires the DR Board’s assistance, the DR Board shall decide when to conduct a hearing on dispute. The DR Board may request that written documentation and arguments from both parties be submitted to each DR Board Members before the hearing begins. The parties shall submit insofar as possible agreed statements of the relevant facts.
17. During the hearing, the contractor, the Employer/ Board, the Nodal Officer or his nominee shall each have ample opportunity to be head and to offer evidence. The DR Board’s Recommendation for resolution of the dispute will be given in writing, to the Employer/ Board, the contractor and the Nodal Officer or his nominee as soon as possible, and in any event not more than 28 days after the DR Board’s final hearing on the dispute.

##### Conduct of Hearing:

1. Normally hearing will be conducted at the sites, but any location that would be more convenient and still provide all required facilities and access to necessary documentation may be utilized by the DR Board. Private sessions of the DR Board may be held at any location convenient to the DR Board.
2. The Employer/ Board, the Nodal Officer or his nominee and contractor shall have representatives at all hearing.
3. During the hearing, no DRBoard Member shall express any opinion concerning the merit of any facet of the case.
4. After the hearing are concluded, the DR Board shall meet privately to formulate its Recommendation. All DR Board deliberation shall be conducted in private, with all individual views kept strictly confidential. The DR Board’s Recommendations, together with an explanation of its reasoning shall be submitted in writing to both parties and t the Nodal Officer or his nominee. The pertinent contract provision, applicable laws and regulations, and the facts and circumstances involved in the dispute.

The DRBoard shall make every effort to reach a unanimous Recommendation. If this proves impossible, the majority shall decide, and the dissenting member any prepare a written minority report for submission to both parties.

[Notes: Delete if it is one member DR Board]

1. If during the contract period, the Employer/ Board and the contractor are of the opinion that the Disputes Review Board is not performing its function properly, the Employer/ Board and the contractor may together disbanded the Disputes Review Board. In such an event, the disputes shall referred to Arbitration straightaway.

The Employer/Board and the contractor shall jointly sing a notice specifying that the DRBoard shall stand disbanded with effect from the date specified in the notice. The notice shall posted by a registered letter with AD or delivery of the letter, even if he refuses to do so.

##### (Annexure-V)

**SPECIMEN FORMAT FOR DECLARATION**

*(To be executed on bidder’s letter head)*

To

(Project Title)

Ref:

The undersigned, having studies the pre-qualification submission for the above mentioned project, hereby states:

1. The information furnished in our bid is true and accurate to the best of my knowledge.
2. That in case of being pre-qualified, we acknowledge that the Employer may invite us to participate in due time for the submission of tender on the basis of provisions made in the tender documents to follow.
3. When the call for tenders is issued, if the legal, technical or financial conditions, or the contractual capacity of the firm or joint venture changes, we commit ourselves to inform you and acknowledge your sole right to review the pre- qualification made.
4. We enclose all the required pre-qualification data format and all other evaluation.
5. We also state that no changes have been made by us in the downloaded tender document and also understand that in the event of any discrepancies observed, the printed tender document No. \_ \_ is full and final for all legal/contractual obligations (delete if not required].

Date:

Place:

Name of the Applicant:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Represented by (Name & Capacity) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

##### (Annexure-VI)

**SPECIMEN LETTER OF AUTHORITY FROM BANK**

**FOR ALL BGs**

(To be executed on Bank’s Letter Head)

Date:

**Sub:**

To,

The Board of Deendayal Port Authority [insert port],

Dear Sir,

Our Bank Guarantee No. \_\_\_\_dated for Rs. \_\_\_\_\_\_\_\_\_\_\_\_ favoring yourselves issued on a/c of M/s (Name of contractor) ………………

We confirm having issued the above mentioned guarantee favoring yourselves, issued on account of M/s validity for expiry up-to-date\_\_\_\_\_\_\_\_\_\_\_\_\_ \_and claim expiry date upto\_

We also confirm 1) 2) is/are empowered to sign such Bank Guarantee on behalf of the Bank and his/their signatures is/are binding on the Bank.

Name of signature of Bank Officer

##### (Annexure-VII)

**SPECIMEN LETTER OF AUTHORITY FOR SUBMISSION OF BID**

(To be executed on Rs.100/- non Judicial Stamp Paper)

To

The (PORT Address)

Dear Sir,

We------------------------------------------------------------------------------------------------------------

---------- do hereby confirm that Shri ……………………………. (Name, designation and Address) is/are authorized to represent us to bid, negotiate and conclude the agreement on our behalf with you against tender no. --------------- and his specimen signature is appended here to ..

We confirm that we shall be bound by all and whatsoever our said signatory shall commit.

We understand that the communication made with him by the Employer/Board shall be deemed to have been done with us in respect of this Tender.

[*specimen signature]*

Yours faithfully,

Signature:

Name & Designation: For & on behalf of:

##### (Annexure-VIII)

##### (NOT APPLCABLE)

**EXCEPTIONS AND DEVIATIONS**

As pointed out in the Tender Call Notice, Bidder may stipulate here exceptions and deviations to the bid conditions, if considered unavoidable.

|  |  |  |  |
| --- | --- | --- | --- |
| Sr. No. | Page No. of Bid  Document | Clause No. of Bid  Document | Subject Deviation |
|  |  |  |  |

Note: However, the Bidders to note that unacceptable deviations, if any, the bid shall be liable for rejection. Bidder is discouraged to deviate from bid conditions, specifications, delivery schedules, and commercial terms as per the tender document.

Duly authorized to sign this authorization on behalf of: [insert complete name of Tenderer]

Date on \_\_ day of \_\_\_\_ [insert date of signing]

**(Annexure-IX)**

**INTEGRITY PACT**

**Between**

**Deendayal Port Authority (DPA)** hereinafter referred to as **"The Principal"**

and

........................................................... (Name of The bidders and consortium members) hereinafter referred to as **"The Bidder / Contractor"**

**Preamble**

The Principal intends to award, under laid down organizational procedures, contract(s) / concession(s) for Tender No. 08 – P/2025. The Principal values full compliance with all relevant laws of the land rules, regulations, economic use of resources and of fairness / transparency in its relations with its Bidder(s) and / or Contractor(s).

In order to achieve these goals, the Principal will appoint Independent External Monitors (IEMs), who will monitor the tender process and the execution of the contract for compliance with the principles mentioned above.

**Section 1 - Commitments of the Principal**

1. The Principal commits itself to take all measures necessary to prevent corruption and to observe the following principles: -
   1. No employee of the Principal, personally or through family members, will in connection with the tender for, or the execution of a contract, demand, take a promise for or accept, for self or third person, any material or immaterial benefit which the person is not legally entitled to.
   2. The Principal will, during the tender process treat all Bidder(s) with equity and reason. The Principal will in particular, before and during the tender process, provide to all Bidder(s) the same information and will not provide to any Bidder(s) confidential / additional information through which the Bidder(s) could obtain an advantage in relation to the tender process or the contract execution.
   3. The Principal will exclude from the process all known prejudicial persons.
2. If the Principal obtains information on the conduct of any of its employees which is a criminal offence under the IPC / PC Act, or if there be a substantive suspicion in this regard, the Principal will inform the Chief Vigilance Officer and in addition can initiate disciplinary actions.

**Section 2 - Commitments of the Bidder(s) / Contractor(s)**

1. The Bidder(s) / Contractor(s) commits themselves to take all measures necessary to prevent corruption. The Bidder(s) / Contractor(s) commits themselves to observe the following principles during participation in the tender process and during the contract execution.
2. The Bidder(s) / Contractor(s) will not, directly or through any other person or firm, offer, promise or give to any of the Principal's employees involved in tender process or the execution of the contract or to any third person any material or other benefit, which he / she is not legally entitled to, in order to obtain in exchange of advantage of any kind whatsoever during the tender process or during the execution of the contract.
3. The Bidder(s) / Contractor(s) will not enter with other Bidders into any undisclosed agreement or understanding, whether formal or informal. This applies in particular to prices, specifications, certifications, subsidiary contracts, submission or non-submission of bids, or any other actions to restrict competitiveness or to introduce cartelization in the bidding process.
4. The Bidder(s) / Contractor(s) will not commit any offence, under the relevant Prevention of Corruption Act / Indian Penal Code / PC Act; further the Bidder(s) / Contractor(s) will not use improperly, for purposes of competition, or personal gain, or pass on to others, any information or document provided by the Principal, as part of the business relationship, regarding plans, technical proposals and business details, including information contained or transmitted electronically.
5. The Bidder(s) / Contractor(s) of foreign origin shall disclose the name and address of the Agents / Representatives in India, if any. Similarly, the Bidder(s) / Contractor(s) of Indian Nationality shall furnish the name and address of the foreign principals, if any. Further details as mentioned in the "Guidelines on Indian Agents of Foreign Suppliers" shall be disclosed by the Bidder(s) / Contractor(s). Further, as mentioned in the Guidelines all the payments made to Indian agent / representative have to be in Indian Rupees only.
6. The Bidder(s) / Contractor(s) will, when presenting their bid, disclose any and all payments made, is committed to or intends to make to agents, brokers or any other intermediaries, in connection with the award of the contract.
7. Bidder(s) / Contractor(s) who have signed the Integrity Pact shall not approach the Courts while representing the matter to IEMs and shall wait for their decision in the matter.
8. The Bidder(s) / Contractor(s) will not instigate third persons to commit offences outlined above or be an accessory to such offences.

**Section 3 - Disqualification from tender process and exclusion from future contracts.**

If the Bidder(s) / Contractor(s), before award or during execution has committed a transgression through a violation of Section-2 above, or in any other form, such as to put their reliability or credibility in question, the Principal is entitled to disqualify the Bidder (s)/ Contractor(s), from the tender process, or take action as per the procedure mentioned in the "Guidelines on Banning of business dealings" is placed at (Page No. 132-145).

**Section 4 - Compensation for Damages**

1. If the Principal has disqualified the Bidder(s), from the tender process prior to the award, according to Section 3, the Principal is entitled to demand and recover the damages equivalent to Earnest Money Deposit / Bid Security.
2. If the Principal has terminated the contract according to Section 3, or if the Principal is entitled to terminate the contract according to Section 3, the Principal shall be entitled to demand and recover from the Contractor, liquidated damages of the Contract Value or the amount equivalent to Security Deposit / Performance Bank Guarantee, whichever is higher.
3. The Bidder(s) agrees and undertakes to pay the said amounts, without protest or demur, subject only to condition that, if the Bidder(s) / Contractor(s) can prove and establish that the termination of the contract, after the contract award has caused no damage or less damage than the amount of the liquidated damages, the Bidder/Contractor shall compensate the principal, only to the extent of the damage in the amount proved.

**Section 5 - Previous transgression**

1. The Bidder declares that, no previous transgressions occurred in the last three years with any other company in any country confirming to the anti-corruption approach or with any other Public Sector Enterprises in India, that could justify his exclusion from the tender process.
2. If the Bidder makes incorrect statement on this subject, he can be disqualified from the tender process or action can be taken as per the procedure mentioned in "Guidelines on Banning of Business dealing".

**Section 6 - Equal treatment of all Bidders / Contractors**

1. In case of a Joint Venture, all the partners of the Joint Venture will enter into agreement with identical conditions as this on which all Bidders.
2. There is no provision of sub-contract in the tender, any violation of the same, Contractor shall be held solely responsible for the same.

**Section 7 - Criminal charges against violating Bidders / Contractors**


If the principal obtains knowledge of conduct of a Bidder or Contractor or of an employee, or a representative, or an associate of a Bidder or Contractor, which constitutes corruption, or if the Principal has substantive suspicion, in this regard, the Principal will inform the same to the Chief Vigilance Officer (CVO) and the CVO will take further necessary action as deemed fit in accordance with the CVC Manual.

**Section 8 - External Independent Monitor**

1. The Principal appoints competent and credible Independent External Monitor for this Pact after approval by Central Vigilance Commission. The task of the Monitor is to review independently and objectively, whether and to what extent the parties comply with the obligations under this agreement.
2. The Monitor is not subject to instructions by the representative of the parties and performs his / her functions neutrally and independently. The Monitor would have access to all Contact documents, whenever required. It will be obligatory for him / her to treat the information and documents of the Bidders / Contractors as confidential. He / she reports to the Chairperson of the Board of the Principal.
3. The Bidder(s) / Contractor(s) accepts that the Monitor has the right to access without restriction to all Project documentation of the Principal including that provided by the Contractor. The Bidder / Contractor will also grant the Monitor, upon his / her request and demonstration of a valid interest, unrestricted and unconditional access to the project documentation. The Monitor is under contractual obligation, to treat the information and documents of the Bidder / Contractor with confidentiality.
4. The Monitor is under contractual obligation to treat the information and documents of the Bidder(s) / Contractor(s) with confidentiality. The Monitor has also signed declaration on "Non-Disclosure of Confidential Information" and of "Absence of Conflict of Interest". In case of any conflict of interest arising at a later date, the IEM shall inform Chairman, DPA and recues himself / herself from that case
5. The Principal will provide to the Monitor sufficient information about all meetings among the parties related to the Project provided such meetings could have an impact on the contractual relations between the Principal and the Bidder / Contactor. The parties offer to the Monitor the option to participate in such meetings.
6. As soon as the Monitor notices, or believes to notice, a violation of this agreement, he/ she will so inform the Management of the Principal and request the management to discontinue, or take corrective action. The Monitor can in this regard submit non-binding recommendations. Beyond this, the Monitor has no right to demand from the parties that they act in a specific manner, refrain from action or tolerate action.
7. The Monitor will submit a written report to the Chairperson of the Board of the Principal, within 8 to 10 weeks from the date of reference or intimation to him by the Principal and, should the occasion arise, submit proposals for correcting problematic situations.
8. If the Monitor has reported to the Chairperson of the Board of the Principal, a substantiated suspicion of an offence under relevant IPC / PC Act and the Chairperson of the Board of the Principal has not, within reasonable time taken visible action to proceed against such offence or reported it to the Chief Vigilance Officer, the Monitor may also transmit this information directly to the Central Vigilance Commissioner, Government of India.
9. The word "**Monitor**" would include both singular and plural.

**Section 9 - Pact Duration**

9.1. This Pact shall be operative from the date of signing of IP by both the parties till the final completion of contract of successful bidder and for all other bidders six months after the contract has been awarded. Issues like warranty, guarantee, etc. should be outside the purview of IEMs.



Note: The bidder has to execute Integrity Pact Agreement with Deendayal Port Authority (as per Bid Response Sheet No. 10 as per procedure given under Section – 2 of the tender documents.

Shri Amiya Kumar Mohapatra, IFoS (Retd.), Dr. Gopal Dhawan, Ex-CMD,MECL

Qrs. No. 5/9, Unit-9, Bhoi Nagar, House No. 120, Jal Shakti Vihar

**Bhubaneshwar-751 022**. (NHPC Society) P4, Builders Area

Mobile No. 9437002530 Greate Noida Gautam Budh Nagar,

email:amiyaifs@gmail.com **Utter Pradesh- 201 315.**

Mobile No. 8007771467

email:gdhawangeologist@gmail.com

**(Annexure-X)**

**(NOT APPLICABLE)**

**SPECIMEN BANK GUARANTEE FOR STAGE PAYMENT**

(To be executed on Rs.300/- non-judicial Stamp Paper)

[The bank, as requested by the successful Tenderer, shall fill in this form in accordance with the instruction indicated]

1. In consideration of the Board of Deendayal Port Authority incorporated by the Major Port Authorities Act, 2021 (hereinafter called “The Board” which expression shall unless excluded by or repugnant to the context or meaning thereof be deemed to include the Board of Deendayal Port Authority, its successors and assigns) having agreed to release stage payment to (hereinafter called the “contractor”)

(Name of the contractor/s)

under the terms and condition of the contract, vide from the demand under the

condition of the contract, vide No

(Name of the Department)

’s letter

Date made between the contractors and the Board for execution of \_\_\_\_\_\_\_\_\_ covered under Tender No.08 – P/2025 dated \_ (hereinafter called “the said contract”) for the payment of Advance Payment in cash or Lodgement of Government Promissory Loan Notes for the due fulfilment by the said contractors of the terms and condition of the said contract, on production of a bank Guarantee for Rs. (Rupees ) only we, the (Name of the

Bank and Address) \_ \_(hereinafter referred to as “the Bank”) at the request of the contractors do hereby undertake to pay to the Board an amount not exceeding Rs. (Rupees ) only against any loss or damage caused to or suffered by the Board by reason of any breach by the contractors of any of the terms and conditions of the said contract.

2. We, , do hereby (Name of Bank) (Name of Branch) Undertake to pay the amount due and payable under this guarantee without any demur merely on a demand from the Board starting that the amount claimed is due by way of loss or damage caused to or which would be caused to or suffered by the Board by reason of the contractors failure to perform the said contract. Any such demand made on the Bank shall be conclusive as regards the amount due and payable by the Bank under this Guarantee. However, our liability under this guarantee shall be restricted to any amount not exceeding Rs. (Rupees ) only.

1. We, , undertake to pay to the (Name of Bank and Branch) Board any money so demanded notwithstanding any dispute or disputes raised by the contractor(s) in any suit or proceeding pending before any Court or Tribunal relating thereto our liability under this present being absolute and unequivocal. The payment so made by us under this bond shall be a valid discharge of our liability for payment there under and the Contractor(s) shall have no claim against us for making such payment.
2. We, further agree with the Board that the (Name of Bank and Branch) guarantee herein contained shall remain in full force and effect during the period that would be taken for performance of the said contract and that it shall continue to be enforceable till all the dues of the Board under or by virtue of the said contract have been fully paid and its claims satisfied or discharged or till the

(Name of the user department)

of the said certifies that the terms and conditions of the said contract have been fully and properly carried out by the said Contractors and accordingly discharge this guarantee. PROVIDED HOWEVER that the Bank shall be the request of the Board but at the cost of the Contractors, renew or extend this guarantee for such further period or periods as the Board may require from time to time.

1. We, \_ further agree with the Board that the (Name of Bank and Branch) Board shall have the fullest liberty without our consent and without affecting in any manner our obligations hereunder to vary any of the terms and conditions of the said contract or to extend the time of performance by the said contract or to extend the time of performance by the said Contractors from time to time or to postpone for any time or from time to time any of the powers exercisable by the board against the said Contractors and to forebear or enforce any of the terms and conditions relating to the said contract and we shall not be relieved from our liability by reason of any such variation or extensions being granted to the contractors or for any forbearance, act or omission on the part of the Board or any indulgence shown by the board to the Contractors or by any such matter or thing whatsoever which under the law relating to sureties would, but for this provision, have effect of so relieving us.
2. This guarantee will not be discharged due to the change in the constitution of the Bank or the Contractor(s).
3. It is also hereby agreed that the Courts in Gandhidham would have exclusive jurisdiction in respect of claims, if any, under this Guarantee.
4. We, Bank lastly undertake not to revoke this guarantee during its currency except with the previous consent of the Board in writing.
5. Notwithstanding anything contained herein:
   1. Our liability under this Bank Guarantee shall not exceed Rs.

(Rupees only);

* 1. This Bank Guarantee shall be valid upto ; and
  2. We are liable to pay the guarantee amount or any part thereof under this Bank Guarantee only and only if you serve upon us a written claim or demand on or before \_ (date of expiry of Guarantee).”

Date day of 20

For (Name of Bank) (Name) Signature

**(ANNEXURE-XI)**

Date:\_

**Bid Securing Declaration Form**

TenderNo.08-P/2025

To (insert complete name and address of the Employer/Purchaser)

I/We. The undersigned, declare that:

I/We understand that, according to your conditions, bids must be supported by a Bid Securing Declaration.

I/We accept that I/We may be disqualified from bidding for any contract with you for a period of **three** years from the date of notification if I am /We are in a breach of any obligation under the bid conditions, because I/We

1. have withdrawn/modified/amended, impairs or derogates from the tender, my/our Bid during the period of bid validity specified in the form of Bid; or
2. having been notified of the acceptance of our Bid by the employer/purchaser during the period of bid validity (i) fail or refuse to execute the contract, if required, or (ii) fail or refuse to furnish the Performance Security, in accordance with the Instructions to Bidders.

I/We understand this Bid Securing Declaration shall cease to be valid if I am/we are not the successful Bidder, upon the earlier of (i) the receipt of your notification of the name of the successful Bidder; or (ii) thirty days after the expiration of the validity of my/our Bid.

Signed: (insert signature of person whose name and capacity are shown)

in the capacity of (insert legal capacity of person signing the Bid Securing Declaration)

Name: (insert complete name of person signing he Bid Securing Declaration)

Duly authorized to sign the bid for and on behalf of (insert complete name of Bidder)

Dated on \_ day of (insert date of signing)

Corporate Seal (where appropriate)

(Note: In case of a Joint Venture, the Bid Securing Declaration must be in the name of all partners to the Joint Venture that submits the bid)

**(ANNEXURE-XII)**

**FORM-8A**

**FORMAT FOR INSURANCE SURETY BOND FOR PERFORMANCE GUARANTEE**

**(To be execute on Non-Judicial Stamp paper of appropriate value)**

(Insurance Surety Bond No )

Date.......................................

**(Name of the Contract)**

**To:**

**The Board of Authorities of the Port of Kandla, Deendayal Port Authority**

**A.O. Building, P.O. Box No. 50, Gandhidham – Kutch.**

Dear Sirs,

In consideration of the Board of Deendayal Port Authority of the Port of DEENDAYAL PORT AUTHORITY (hereinafter called “The Board” which expression shall unless excluded by or repugnant to the context or meaning thereof be deemed to include the Board of Deendayal Port Authority of the Port of [DEENDAYAL PORT AUTHORITY], its successors and assigns) having awarded to M/s. [Contractor’s Name]

… with its Registered/Head Office at

……………………. (hereinafter referred to as the ‘Contractor’, which expression shall unless repugnant to the context or meaning thereof, include its successors administrators, executors and assigns), a Contract by issue of Employer’s Letter of Acceptance No. ……………………………………………… dated …………………… and the same having been acknowledged by the Contractor, for …………………… [Contract sum in figures and words] for ……………………….………… [Name of the work] and the Contractor having agreed to provide a Contract Performance Guarantee for the faithful performance of the entire Contract equivalent to……………. (\*) ...............of the said value of the aforesaid work under the Contract to the Employer.

We ………………….. [Name & Address of the Insurance Company] having its Head

Office at ……………………………… (hereinafter referred to as the ‘Surety’, which expression shall, unless repugnant to the context of meaning thereof, include its successors, administrators, executors and assigns) do hereby guarantee and undertake to pay the Employer, on demand any and all monies payable by the Contractor to the extent of ........... (\*) ............... as aforesaid at any time upto ………… (@) …………….. [days/month/year] without any demur, reservation, contest, recourse or protest and/or without any reference to the Contractor. Any such demand made by the Employer on the Insurance Company shall be conclusive and binding notwithstanding any difference between the Employer and the Contractor or any dispute pending before any Court, Tribunal, Arbitrator or any other authority. The Surety undertakes not to revoke this guarantee during its currency without previous consent of the Employer and further agrees that the guarantees herein contained shall continue to be enforceable till the Employer discharges this guarantee or till ………… [days/month/year] whichever is earlier.

The Employer shall have the fullest liberty, without affecting in any way the liability of the Insurance company under this guarantee, from time to time to extend the time for performance of the Contract by the Contractor. The Employer shall have the fullest liberty, without affecting this guarantee, to postpone from time to time the exercise of any powers vested in them or of any right which they might have against the Contractor, and to exercise the same at any time in any manner, and either to enforce or to forbear to enforce any covenants, contained or implied, in the Contract between the Employer and the Contractor or any other course or remedy or security available to the Employer. The Insurance company shall not be released of its obligations under these presents by any exercise by the Employer of its liberty with reference to the matters aforesaid or any of them or by reason of any other act or forbearance or other acts of omission or commission on the part of the Employer or any other indulgence shown by the Employer or by any other matter or thing whatsoever which under law would, but for this provision have the effect of relieving the Insurance Company.

**The Surety declares that this Insurance Surety Bond is issued by the ……… name of Insurance Company) as per applicable rules and regulations of insurance regulatory development authority of India (IRDAI),** and also agrees that the Employer at its option shall be entitled to enforce this Guarantee against the Insurance Company as a principal debtor, in the first instance without proceeding against the Contractor and notwithstanding any security or other guarantee the Employer may have in relation to the Contractor’s liabilities.

1. Our liability under this Insurance Surety Bond shall not exceed………(\*)……
2. This Insurance Surety Bond shall be valid upto……………….(+)…………….
3. We are liable to pay the guaranteed amount or any part thereof under this Insurance Surety Bond only and only if Employer serve upon Insurance Company a written claim or demand on or before ………..(@) .............

Dated this …………… day of……………….20……… at …………………………..

**WITNESS Signed for and on behalf of the Insurance Company**

1. …………………………………………… ………………………………………… (Signature) (Signature)

……………………………………………… …………………………………………

(Name) (Name)

Notes:

* + - * 1. (\*) This sum shall be Five percent (5%) of the accepted tender value denominated in the types and proportions of currencies.

(@) The Performance Guarantee should be valid for a period of 60 days beyond the date of completion of all contractual obligations of the contractor, including Defect Liability Period.

(+) This date will be the date of issue of defect liability Certificate (if applicable).

* + - * 1. Insurance Surety Bond should be executed on appropriate stamp paper of requisite value, such stamp paper should be purchased in the name of Issuing Insurance Company, not more than six (6) months prior to execution / issuance of Insurance Surety Bond. The name of the purchaser should appear at the back side of stamp paper in the Vendors Stamp. Insurance Surety Bond should contain rubber stamp of the authorized signatory of the Insurance Company indicating the name, designation and signature/ power of attorney number as well as telephone numbers / e-Mail Id with full correspondence address of the Insurance Company.

In case the same is issued by an International Insurance Company (it should be registered under Insurance Act 1938 or as amended from time to time and approved by the Insurance Regulatory Development Authority of India (IRDAl)), the law prevalent in the country of execution shall prevail for the purpose of Stamp Duty on the Insurance Surety Bond.

However, in such a case, the Insurance Surety Bond shall be got confirmed through any Indian Scheduled/Nationalized Insurance Company.

* + - * 1. Insurance Surety Bond is required to be submitted directly to the Employer by the issuing Insurance Company (on behalf of Contractor) under registered post (A.D.). The Contractor can submit an advance copy of Insurance Surety Bond to the Engineer.
        2. The issuing Insurance Company shall write the name of Insurance Company's controlling branch/ Head Office along with contact details like telephone no., e-Mail Id and full correspondence address in order to get the confirmation of Insurance Surety Bond from that branch/ Head office, if so required.

**GUIDELINES ON BANNING OF BUSINESS DEALINGS**

**(Effective from 01/01/2023)**



**DEENDAYL PORT AUTHORITY**

**(Formerly known as Kandla Port Trust)**

**GANDHIDHAM - KUTCH - GUJARAT - 370 201**

**1. Introduction**

1.1 "Board" of Deendayal Port Authority (DPA) constituted by the Central Governmein accordance with sub-section (1) of section 3 of the Major Port Authorities Act, 2021, has to ensure preservation of rights enshrined under the above Act. DPA has also to safeguard its commercial interests. DPA is committed to deal with Agencies, who have a very high degree of integrity, commitment and sincerity towards the work undertaken. It is not in the interest of DPA to deal with Agencies who commit deception, fraud or other misconduct while participating in tenders/in the execution of contracts awarded/orders issued to them. In order to ensure compliance with the constitutional mandate, it is incumbent on DPA to observe principles of natural justice before banning the business dealings with any Agency.

1.2 Since banning of business dealings involves civil consequences for an Agency concerned, it is incumbent that adequate opportunity for hearing is provided and the explanation, if tendered, is considered before passing any order in this regard keeping in view the facts and circumstances of the case.

1.3 The objective of these guidelines is to have a common procedure for Banning of Business Dealings with Agencies across the Company.

**2. Scope**

2.1 These guidelines are applicable to the sale and procurement of goods & services including contracts / projects across all the Departments and Divisions of DPA.

2.2 The General Conditions of Contract (GCC) of DPA provide that DPA reserves the rights to keep on hold participation in tenders or to ban business dealings if any Agency has been found to have committed misconduct and also to suspend business dealings pending investigation. If such provision does not exist in any GCC, the same may be incorporated.

2.3 Similarly, in the case of sale of material, there is a clause in Sale Order to deal with the Agencies / customers / buyers, who indulge in lifting of material in unauthorized manner. This should also include all activities including unauthorized selling of the material. If such a stipulation does not exist in any Sale Order, the same may be incorporated.

2.4 However, absence of such a clause as mentioned at para 2.2 & 2.3 above does not in any way restrict the right of the Board (DPA) to take action / decision under these guidelines in appropriate cases.

2.5 The procedure for (i) Board wide Hold on participation of the Agency in Tenders (ii) Suspension and (iii) Banning of Business Dealings with Agencies, has been laid down in these guidelines.

2.6 It is clarified that these guidelines do not deal with the decision of the Management not to entertain any particular Agency due to its poor / inadequate performance or for any other reason.

2.7 The banning shall be with prospective effect, i.e., future business dealings.

**3. Definitions**

In these Guidelines, unless the context otherwise requires:

i) ‘Party / Contractor / Supplier / Purchaser / Customer / Bidder / Tenderer’ shall mean and include a public limited company or a private limited company, a firm whether registered or not, an individual, partnership firm, Limited Liability Partnership, a cooperative society or an association or a group of persons engaged in any commerce, trade, industry, etc. Party / Contractor / Supplier / Purchaser / Customer / Bidder / Tenderer’ in the context of these guidelines is termed as ‘Agency.’

ii) ‘Inter-connected Agency’ shall mean two or more companies having any of the following features:

a) If one is a subsidiary of the other;

b) If the Functional Director(s), Partner(s), Manager(s) or Representative(s) are common;

c) If management is common;

d) If one owns or controls the other in any manner;

e) If the agencies have same authorized signatory (ies)

f) If they have the same address/same Permanent Account Number / same Bank Account Number / common email ID.

*Note*: *This list is only illustrative in nature.*

iii) ‘Competent Authority’ and ‘Appellate Authority’ shall mean the following:

|  |  |  |  |
| --- | --- | --- | --- |
| **Area of Banning/**  **Suspension** | **Competent Authority** | **1st Appellate Authority** | **2nd Appellate Authority** |
| Board-wide banning | HoD of the Board | Chairman, DPA | -- |
| Banning / Suspension of business dealings with Foreign supplier of imported coal & coke | HoD's Committee | Chairman, DPA | DPA Board\*\* |
| Board wide Suspension of business dealings with Agency | Officer nominated by Chairman of Board.  For Department headed by HoDs, the respective HoDs will nominate the officer for this purpose.\* | Chairman of the Board.  For Departments headed by HoDs, the respective HoDs will be the Appellate Authority. | -- |
| Board wide Hold on participation of the Agency in Tenders # | Officer nominated by Chairman of Board.  For Departments headed by HoDs, the respective HoDs will nominate the officer for this purpose.\* | Chairman of the Board.  For Departments headed by HoDs, the respective HoDs will be the Appellate Authority. | -- |

*\* For Board – The nominated officer shall be a Direct Reporting Officer (DRO) not below the rank of Head of the Department for “Competent Authority” for the purpose of suspension of business dealings with the Agency as well as for Board wide Hold on participation of the Agency in tenders under these guidelines. For Corporate Office, in case of procurement of items / award of contracts to meet the requirement of Corporate Office only, Head of Department shall be the Competent Authority and HoD concerned shall be the Appellate Authority. The Management of Subsidiary shall define / appoint the “Competent Authority”, Appellate Authority & Standing Banning Committee in their respective cases.*

*# This provision for Hold on participation of the Agency in tenders shall be applicable only in such case where Standing Banning Committee recommends for keeping on Hold the participation in tenders and which shall be limited to particular Department / Division.*

*\*\* This would be applicable only in cases of banning of business dealings with Foreign Suppliers of imported coal and coke.*

iv) ‘Investigating Department’ shall mean any Department or Division investigating into the conduct of the Agency and shall include the Vigilance Department, Central Bureau of Investigation, the State Police or any other department set up by the Central or State Government having powers to investigate.

**4. Initiation of Banning/Suspension**

Action for banning/suspension of business dealings with any Agency should be initiated by the Concerned Department such as Indenting / Contracting / Executing Departments, etc. having business dealings with Agency or by the department which floated the tender (in case where the tenderer has committed deception, fraud or other misconduct) subsequent to noticing the irregularities or misconduct on their part.

**5. Suspension of Business Dealings**

5.1 If the conduct of any Agency (except Foreign Suppliers of imported coal and coke) dealing with DPA is under investigation by any department of any Department, the Concerned Department may consider whether the allegations under investigations are of serious nature and whether pending investigations, it would be advisable to suspend (temporarily discontinue) business dealings with the Agency. Recommendation in the matter shall be submitted to the Competent Authority for this purpose.

5.2 If the Competent Authority, after consideration of the matter including the recommendation of the Investigating Department, decides that it would not be in the interest of Department of DPA to continue business dealings pending investigation, it may suspend business dealings with the Agency. The Suspension Order to this effect shall be issued by the Head of Concerned Department or by his representative / concerned executive with the approval of the Head of the Concerned Department, indicating a brief of the charges under investigation and the period of suspension. If it is decided that inter-connected Agencies would also come within the ambit of the order of suspension, the same should be specifically stated in the order. Ordinarily, the order of suspension would operate for a period not more than six months and may be communicated to the Agency and also to the Investigating Department.

Further to the suspension, the investigation, recommendation by the Standing Banning Committee (SBC) and final decision by the Competent Authority to be completed within six months from order of suspension.

5.3 The order of suspension of business dealings with the Agency under investigation shall be communicated to all Departmental Heads within the Board. During the period of suspension, no fresh contract will be entered into with the Agency. Suspension would be valid only for the concerned Board.

5.4 As far as possible, the Agency under suspension should be allowed to complete the job of existing contracts, unless the Competent Authority, having regard to the circumstances of the case, decides otherwise. Once the order for suspension is issued, existing offers against ongoing tenders (prior to issuance of contract)/ new offers of the Agency shall not be entertained during the period of suspension.

5.5 For suspension of business dealings with Foreign Suppliers of imported coal & coke, following shall be the procedure :-

i) Suspension of the foreign suppliers shall apply throughout the Board including Subsidiaries.

ii) The complaint against any foreign supplier shall be investigated by Board or by any other Investigating Department. If the gravity of the misconduct under investigation is found serious and it is felt that it would not be in the interest of DPA to continue to deal with such Foreign Supplier, pending investigation, the recommendation on such matter by Investigating Department (including Board) may be sent to Chairman, DPA to place it before a Committee consisting of the following:

1. Head of Finance Department,

2. Head of Department

3. Head of Law / Legal Division

The committee shall expeditiously examine the report; give its comments / recommendations within twenty one days of receipt of the reference by DPA.

iii) The comments / recommendations of the Committee shall then be placed before DPA Board’s Committee. If DPA Board's Committee decides that it is a fit case for suspension, Board's Committee shall pass necessary orders which shall be communicated to the foreign supplier by Head of Department.

5.6 If the Agency concerned asks for detailed reasons of suspension, the Agency may be informed that its conduct is under investigation. It is not necessary to enter into correspondence or argument with the Agency at this stage.

5.7 It is not necessary to give any show-cause notice or personal hearing to the Agency before issuing the order of suspension. However, if investigations are not complete in six months’ time, the Competent Authority with approval of Head of the Department may extend the period of suspension by another three months, during which period the investigation must be completed.

**6. Grounds on which Banning of Business Dealings can be initiated**

6.1 If the security consideration, including questions of loyalty of the Agency to the State, so warrants;

6.2 If the Director / Owner of the Agency, proprietor or partner of the firm, is convicted by a Court of Law for offences involving moral turpitude in relation to its business dealings with the Government or any other public sector enterprises or DPA, during the last five years preceding date of tender opening or during execution of contract, provided such information is known to DPA;

6.3 If there is strong justification for believing that the Directors, Proprietors, Partners, owner of the Agency have been guilty of malpractices such as bribery, corruption, fraud, substitution of tenders, interpolations, etc. during the last five years preceding date of tender opening or during execution of contract, provided such information is known to DPA;

6.4 If the Agency continuously refuses to return / refund the dues of DPA without showing adequate reason and this is not due to any reasonable dispute which would attract proceedings in Arbitration or Court of Law;

6.5 If the Agency employs a public servant dismissed / removed or employs a person convicted for an offence involving corruption or abetment of such offence, provided such information is known to DPA;

6.6 If business dealings with the Agency have been banned by the Central or State Govt. or any other public sector enterprise at the time of submitting his bid or on the date of tender opening or at the time of placement of order, provided such information is known to DPA;

6.7 If the Agency has resorted to Corrupt, fraudulent practices including misrepresentation of facts and / or fudging / forging / tampering of documents; **Ω**

6.8 If the Agency uses intimidation / threatening / misbehaves with DPA Official or brings undue outside pressure or influence on the Board (DPA) or its official in acceptance / performances of the job under the contract;

6.9 If the Agency indulges in repeated and / or deliberate use of delay tactics in complying with contractual stipulations / delayed the tendering process;

6.10 Wilful indulgence by the Agency in supplying sub-standard material irrespective of whether pre-dispatch inspection was carried out by Board (DPA) or not;

6.11 Based on the findings of the investigation report of Investigating Department against the Agency for mala-fide / unlawful acts or improper conduct on its part in matters relating to the Board (DPA) or even otherwise;

6.12 Established litigant nature of the Agency to derive undue benefit;

6.13 Continued poor performance of the Agency in several contracts;

6.14 If the Agency misuses the premises or facilities of the Board (DPA), forcefully occupies tampers or damages the Board’s properties including land, water resources, forests / trees, etc.

6.15 If the Agency resorts to unauthorized sale of materials purchased from the Board.

6.16 If the Agency has committed a transgression through violation of any of its commitments under the Integrity Pact entered with DPA.

*(****Note****: The examples given above are only illustrative and not exhaustive. The Competent Authority may decide to ban business dealings for any good and sufficient reason).*

***Ω***  *No experience certificate shall be issued by Engineer in Charge / Executing Authority against the contract to the Agency found to have submitted forged / fabricated documents / indulged in corrupt / fraudulent practices.*

**7. Banning of Business Dealings.**

7.1 A decision to ban business dealings with any Agency by any one of the Departments of DPA will apply throughout the Board including Divisions, i.e., Board-wide banning.

7.2 There will be a Standing Banning Committee (SBC) in each Department to be appointed by Competent Authority for processing the cases of “Banning of Business Dealings”. However, for procurement of items / award of contracts, to meet the requirement of Board only, the Committee shall be HoD each from Operations, Finance & Law Departments. The proposal of the Concerned Department for initiating action under the Guidelines for Banning of Business Dealings based on their own findings and / or upon receipt of advice of the Investigating Department shall be forwarded through respective Head of Department to the Standing Banning Committee for consideration.

7.3 The functions of the Standing Banning Committee shall, inter-alia include:

i) To examine in detail the allegations / irregularities / misconduct mentioned in the proposal for banning forwarded by the Department, hold preliminary meeting and decide if a prima-facie case for banning under the guidelines exists. If during preliminary meeting, SBC is of opinion that prima facie no case is made out, it shall return the case to the Concerned Department.

ii) If it is decided to proceed for banning action, to recommend for issue of show-cause notice (as per para 9) to the Agency by the Concerned Department, as to why action should not be taken against the Agency, including its interconnected agencies, under the Guidelines for Banning of Business Dealings with them. Agency should be asked to submit its reply within 15 days of the show-cause notice.

iii) To examine the reply given by the Agency to show-cause notice and call the Agency for personal hearing, if required.

iv) To submit final recommendation to the Concerned Department for banning of business dealings with the Agency or Board wide Hold on participation of the Agency in tenders or exoneration.

7.4 If banning is recommended by the Standing Banning Committee of any Department / Division, the proposal containing the facts of the case, proper justification of the action proposed, relevant supporting documents along with the recommendation of the SBC and proposed banning period should be sent by the Concerned Department and duly forwarded by the Head of the Department / Division, to the Competent Authority. Based on this proposal, a decision for banning or otherwise shall be taken by the Competent Authority. At this stage if it is felt by the Competent Authority that there is no sufficient ground for banning, then the case with detailed reasons shall be sent back to the respective Department / Division for necessary action at their end. The Competent Authority may consider and pass an appropriate Speaking Order:

a) For exonerating the Agency if the charges / allegations are not established;

b) For banning the business dealings with the Agency or

c) For putting on Hold the participation of the Agency in tenders in the concerned Department / Division.

7.5 If the Competent Authority decides that it is a fit case for banning of business dealings with the Agency, the Competent Authority shall pass necessary orders which shall be routed back to the Department concerned for issuance of banning orders to the Agency. However, in cases where there is a shortage of suppliers and banning may hurt the overall interest of DPA, endeavour should be to pragmatically analyze the circumstances, try to reform the Supplier and to get a written commitment from them that their performance will improve.

7.6 If the Competent Authority decides to ban business dealings, the period for which the ban would be operative shall be mentioned. If applicable, the order may also mention that the ban would extend to the interconnected agencies of the Agency. The Speaking Order for banning would be conveyed by the Concerned Department to the Agency concerned and copy circulated to all Departments of DPA.

7.7 The Banning period may range from 1 year to 3 years depending on the gravity of the case as decided by the Competent Authority. Ordinarily, the period of banning shall be in the range of 1-2 years from the date of issuance of order depending on the severity of the irregularities / lapses committed / termination of contract due to poor performance, etc. However, in case of fraud / forgery / corrupt / fraudulent practice or tampering of documents by the Agency as given in para 6.7 above, the period of banning to be imposed on the Agency would be three years. The period of suspension, if any, shall be accounted for up to a maximum of 6 months in the period of banning provided the banning order is issued within the period of suspension.

7.8 As far as possible, the Agency under banning should be allowed to complete the job of existing contracts, unless the Competent Authority, having regard to the circumstances of the case, decides otherwise. Once the order for banning is issued, existing offers against ongoing tenders (prior to issuance of contract) / new offers of the Agency shall not be entertained during the period of banning. In addition, if the Agency has been banned under provisions of Para 6.7, then the particular contract in which the irregularity has been proved will be terminated with immediate effect. In exceptional cases, where it would not be prudent to terminate the said contract with immediate effect, the contract may be allowed to continue for such minimum period during which alternate arrangement(s) can be made. The same shall however require the approval of the Chairman / HoD where the exigency to continue the contract has been clearly brought out.

7.9 In case the Competent Authority has decided to exonerate the Agency, the Concerned Department will issue the exoneration letter to the Agency concerned as well as communicate to all Departmental Heads within the Department / Division. If the Agency has been suspended in the case under consideration, in the same letter to the Agency it must be clarified that the Suspension has also been revoked.

7.10 Procedure for Banning of Business Dealings with Foreign Suppliers.

i) Banning of the Agencies shall apply throughout the Company including Subsidiaries.

ii) The complaint against any Foreign Supplier shall be investigated by Head of Department of DPA or any other Investigating Department. After investigation, depending upon the gravity of the misconduct, Investigating Department may send their report to Head of Department of DPA to place it before a Committee referred at 5.5 (ii) above. The Committee shall examine the report and give its comments / recommendations within 21 days of receipt of the reference by Head of Department, DPA.

iii) The comments / recommendations of the Committee shall be placed by Head of Department before DPA Board’s Committee constituted for the above purpose. If DPA Board’s Committee decides that it is a fit case for initiating banning action, it will direct Chairman of DPA to issue show-cause notice to the Agency for replying within a period of 15 days of receipt of the show-cause notice or reasonable time.

iv) On receipt of the reply or on expiry of the stipulated period, the case shall be submitted by DPA Board’s Committee to Chairman of DPA for consideration & decision.

v) The decision of the Chairman of DPA shall be communicated to the Agency by DPA.

**8. Department / Division wide Hold on participation of the Agency in Tenders**

8.1 If the SBC recommends for Board wide Hold on participation of the Agency in Tenders on coming to a conclusion that the charge against the Agency is minor in nature, the Concerned Department shall put up a proposal to the Competent Authority containing facts of the case, proper justification of action proposed, relevant documents alongwith the recommendations of the Committee and proposed period for Hold from participation in tenders. If the Competent Authority decides that it is a fit case for Board wide Hold on participation of the Agency in tenders, the Competent Authority may pass necessary orders which shall be communicated to the Agency by the Concerned Department. The period of Hold may range from 6 months to 1 year.

8.2 The effect of Board wide Hold on participation of the Agency in tenders would be that the Agency would not be considered for any type of Tenders for such period as mentioned in the order at any stage before issuance of contract. Other existing contracts with the Agency would continue unless otherwise decided by the Competent Authority. However, no repeat orders would be placed on the party for the period as mentioned in the order.

8.3 The modalities for effecting Hold on participation of the Agency in tenders and re-entry after completion of period of Hold shall be worked out by the concerned Department / Division as the Hold is Department / Division specific.

**9. Show-cause Notice**

9.1 In case where the Competent Authority decides that action against an Agency is called for, a show-cause notice shall be issued to the Agency by the Concerned Department. Statement containing the imputation of misconduct should be appended to the show-cause notice and the Agency should be asked to submit within 15 days a written statement in its defence. It must be clearly mentioned in the Show-Cause Notice that DPA hereby proposes to initiate action against the Agency in terms of the Guidelines on Banning of Business Dealings. Generally, all communication with the Agency shall be through email mentioned by Agency in contract or last known email and postal address.

9.2 If the Agency requests for inspection of any relevant document in possession of DPA, necessary facility only for inspection of documents may be provided.

**10. Appeal against the Decision of the Competent Authority**

10.1 The Agency may file an appeal against the order of Board-wide banning of business dealings / suspension / Board wide Hold on participation of the Agency in tenders. The appeal shall lie to the respective Appellate Authority only. Such an appeal shall be preferred within 30 days of receipt of the order.

10.2 Appellate Authority would consider the appeal and pass appropriate Speaking Order which shall be communicated by the Concerned Department to the Agency as well as the Competent Authority whose Order has been appealed.

**11. Circulation of the names of Agencies with whom Business Dealings have been banned**

11.1 The Board shall upload/update the list of banned agencies alongwith the period of banning immediately on issue of the banning order on the Board's website as well as DPA Tenders website for wider circulation. Other Boards would check the list of banned Agencies before proceeding on tenders at their respective Boards. Boards having SAP/SRM system shall disable the banned vendors in SAP/SRM from issuance of further Enquiry/Purchase Order till the expiry of the banning period.

11.2 Depending upon the gravity of misconduct established, the Competent Authority may advise Head of Vigilance Department / HoD for circulating the names of Agency with whom business dealings have been banned, to the Government Departments, other Boards, Public Sector Enterprises, etc., for such action as they deem appropriate. The updated list of banned Agencies must be uploaded by Board on DPA Tenders website for wider circulation.

11.3 If Government Departments or a Public Sector Enterprise request for more information about the Agency with whom business dealings have been banned, a copy of the report of Investigating Department / Standing Banning Committee / DPA Board's Committee together with a copy of the order of the Competent Authority / Appellate Authority may be provided.

11.4 If business dealings with any Agency have been banned by the Central or State Government or any other Public Sector Enterprise, DPA may, on receipt of such information, without any further enquiry or investigation, issue an order banning business dealings with the Agency and its interconnected Agencies. In event of receipt of information, the procedure for banning in DPA will still have to be followed though no investigation will be called for, and the banning period proposed should be co-terminus with the period of banning in the organization which has issued the banning order but limited to the maximum period of banning as per the extant banning guidelines of DPA. On completion of the banning period as per DPA banning order, the Agency will be eligible for participating in any tenders in DPA irrespective of banning status in the other organization.

11.5 Based on the above, Departments / Divisions may take necessary action for implementation of the Guidelines for Banning of Business Dealings and same be made a part of the tender documents.

**12. Saving**

Any amendment to the guidelines shall require the approval of Chairman, DPA.

x-x-x-x